TEST PLAN

Disbursement and ACSL Test Plan

BRD-5 Volume 2 - Disbursement, Payment Requests and ACSL - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-05-V2 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-5 Volume 2 v1.0 and the as-built code |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Comptrollership Head (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Head, Comptrollership | Approver | BDOI | Review and sign-off |
| Disbursement Section (Processors, Team Leaders, Approvers) | Business tester | BDOI | Payees, vouchers, instruments, end of day, funding, reports |
| Marketing (AOs, reviewers, approvers) | Business tester | BDOI | Refund, cash-advance and check-cancellation requests |
| Human Resources | Business tester | BDOI | Cash-advance approval |
| Accounting Controls and Subsidiary Ledger (ACSL) | Business tester | BDOI | SOA reconciliation, cases, corrections, deductions |
| Operations (Cashiering, Remittance) | Business tester | BDOI | Refund validation, payment reversals, CPC2, incentives, deductions |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, defect fixing, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	6

2.3 Reading the workbook	6

3 Entry and exit criteria	7

3.1 Entry criteria	7

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	8

5 Roles and responsibilities	8

6 Defect management	10

6.1 Severity	10

6.2 Triage and fixing	10

7 Coverage summary	10

7.1 Totals	10

7.2 Coverage by FR	11

7.3 Coverage by BRD ID	14

7.4 Scenarios	16

7.5 Roles and access	17

7.6 Automated tests referenced	18

8 Risks	19

9 FRS findings	19

10 Sign-off	20

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for Volume 2 of BRD-5 in BIBS (BDOI Broker System, on iNXT BrokerVerse): Disbursement, the Marketing refund and cash-advance requests (Payment Requests) and the Accounting Controls and Subsidiary Ledger (ACSL). It tells the BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, BIBS_TestPlan_BRD-05_Accounting_Disbursement_ACSL_Vol2_v1.0.xlsx, which the testers use during execution.

BRD-5 is specified in two FRS volumes, and it has one test plan per volume. Volume 1 (FRBS accounting and administration) has its own plan, BIBS_TestPlan_BRD-05_Accounting_Disbursement_ACSL_Vol1_v1.0.xlsx. Every case of this plan traces to a functional requirement (FR) of FRS BRD-5 Volume 2 v1.0 and to the BRD requirement IDs (DIS, MKT and ACSL n.n.n) that the FR meets. BRD-5 is built, so the expected results quote the messages and codes that BIBS returns, and each case names the automated test that already covers it, where one exists.

## 1.2 Scope

In scope are all 83 FRs of FRS BRD-5 Volume 2 v1.0 and the BRD references they trace to:

•	Disbursement: access, payees and their migration, requests from the modules, by e-mail and by upload, the workbench, the voucher with its entry and allocation, the seven modes of payment and the employee master (FR-DS-001 to 037);

•	Disbursement: review, approval, rejection, cancellation and regularisation of DVs; instrument statuses and edits, bank uploads, stale checks, clearing entries, OR / AR and CWT tags, BIR Form 2307 (FR-DS-040 to 058);

•	Disbursement: end of day, DCTF, checks, confirmations, account funding, check series, bank accounts and reports; CPC2 and early incentives, the CPC2 report gap and the invoice family (FR-DS-060 to 093);

•	Payment Requests: refund and cash-advance requests from Requests Home to disbursement and liquidation, with validation, four-eyes, duplicate control and check cancellation (FR-PQ-001 to 017);

•	ACSL: reports, insurer SOA upload and reconciliation, GL-SL reconciliation, the aging gap, cases, payment reversals, correction entries, remittance deductions and the invoice family (FR-AS-001 to 026).

The roles-and-access sheet checks each action against the roles that may and may not perform it (the matrix of FRS Volume 2 section 3.3).

## 1.3 Out of scope

•	Volume 1 of BRD-5 (FRBS accounting and administration), which has its own test plan. The account schedules used in place of the ACSL aging reports (FR-AS-005) are tested there.

•	The Operations steps before Disbursement (remittance extraction, cashiering application) and the Cashiering side of the validations and payment reversals, beyond what the ACSL and Payment Requests cases need; they are in the BRD-2 Operations test plan.

•	The bank interfaces (BDO Business Online Banking, the TPD transport of the DCTF) and the bank file layouts, which wait for AQ09; the cases use the minimal CSV uploads delivered.

•	The CPC2 report (gap G4) and the ACSL aging reports (gap G3) as built functions; their cases check the interim views and are re-run when the reports are delivered.

•	The final layouts of the checks, vouchers, forms and RRF / RFP (AQ14, AQ18); the cases run on the draft templates.

•	Performance and volume testing, including SOA files at the 20,000-row limit under load; this is the BIBS-wide performance test plan (deliverable 28).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-5 Volume 2 (BIBS_FRS_BRD-05_Accounting_Disbursement_ACSL_Vol2_v1.0.docx) and its cover note | 1.0, 25 Sep 2026 |
| R2 | BRD-5 Accounting, Disbursement and ACSL with Addenda 1 and 2 (docs/source-documents/) | as signed |
| R3 | Test plan workbook BRD-5 Volume 2 (BIBS_TestPlan_BRD-05_Accounting_Disbursement_ACSL_Vol2_v1.0.xlsx) | 1.0 |
| R4 | Test plan BRD-5 Volume 1 (BIBS_TestPlan_BRD-05_Accounting_Disbursement_ACSL_Vol1_v1.0.xlsx) | 1.0 |
| R5 | Test plan BRD-2 Operations (BIBS_TestPlan_BRD-02_Operations_v1.0.xlsx) | 1.0 |
| R6 | Accounting and Disbursement build design (docs/architecture/ACCOUNTING_DISBURSEMENT_DESIGN.md) | current |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| Unit and integration (automated) | Payees, vouchers, instruments, postings, end of day, funding, requests, validations, liquidations, SOA reconciliation, corrections, deductions and permissions of each FR, against a PostgreSQL database; frontend form checks | iorta TechNXT developers | Every change, in CI (mvn verify, npm run verify) |
| System test | Every case of the workbook, screen by screen, with the seed data | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The ten scenarios run from start to finish by the persona that owns each step | iorta TechNXT QA with the BDOI department testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data | BDOI Disbursement, Marketing, HR and ACSL testers | After the entry criteria of section 3 are met |

Automated tests do not replace the system test. They show that a rule holds after every change; the system test shows that the screens, messages, documents, files and e-mails are what the user expects. A case that names an automated test is still run on the screen at least once per cycle.

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations, alternate flows and field rules became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "The approver is never the processor or checker; only a DV For Approval with an entry is approved".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes it exactly with its code, as returned by the build.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit (EWT against the gross, 50 lines of an RRF, 60 fieldwork days, 180 days to a stale check, 20,000 SOA rows, 200 correction lines).

•	Scenarios (sheet Scenarios) group the cases into business threads by persona, so a tester can follow a refund from the RRF to the released check, or a correction from the case to the posted journal, in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and API calls are open only to the roles that hold the permission; maker-checker and four-eyes rules |
| Workflow | A stage or status change of a payee, request, DV, instrument, funding, validation, case, correction or deduction |
| Report-output | Reports, end-of-day outputs, the DCTF, BIR Form 2307 and the SOA reconciliation report |
| Upload-download | Request, payee, bank and SOA uploads; documents; payment confirmations |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access and FRS Findings. Case IDs carry their condition: TC-DS-041.3-01 is the first case of condition 3 of FR-DS-041; the Payment Requests cases start with TC-PQ and the ACSL cases with TC-AS. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Defect ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The build is deployed on SIT with the seed profile (seeds V900 to V999, V1900 and the seed runners of Operations, Disbursement, FRBS and remittance deductions); CI is green on the deployed commit; the test mailboxes of payees and branches receive mail; this plan is reviewed by the iorta TechNXT project manager. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical defect; the Cashiering and Remittance steps used by the scenarios pass in the BRD-2 plan. |
| UAT | FRS BRD-5 Volume 2 v1.0 is signed off or its open comments are agreed; the system test exit criteria are met; the UAT environment holds masked data (section 4.1); BDOI testers have user IDs with the roles of section 5, including two Disbursement team leaders and two approvers for the funding cases. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High defect; open Medium and Low defects have an agreed fix date. |
| Persona end-to-end | All ten scenarios passed end to end; every approved DV of the cycle is regularised or explained in DSB-UNREGULARIZED. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High defect; open defects listed with an agreed plan in the UAT sign-off; the sign-off of section 10 is signed. |

Suspension. Testing of a scenario stops when a Critical defect blocks it, when a posting failure leaves DVs unregularised that cannot be re-processed, when the environment is down for more than half a day, or when the seed or UAT data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| CI | Automated unit and integration tests on every change | Created by each test; PostgreSQL in a container |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Seed profile migrations and runners (payees, vouchers, end of day, funding, service fee, deductions); test mailboxes for payees and branches |
| UAT | Acceptance by BDOI testers | Masked copy of production-like payees, requests and balances plus the seed data; no real names, TINs, bank account numbers, check numbers or e-mail addresses |

Non-production data is always masked. Payee, client and employee names, TINs, addresses, bank account and check numbers and e-mail addresses are replaced before data is loaded into SIT or UAT, and branch and payee e-mails go to test mailboxes, so no ATD, payment advice or statement can reach a real bank branch or payee. The DCTF produced in testing is never forwarded to TPD.

## 4.2 Named data sets

The cases refer to named data sets. The Disbursement data is provided by the seeds and runners; Payment Requests have no seed storyline, so TD-DPA-05 is keyed in by the tester; the upload and SOA files are prepared by the test lead.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-DPA-01 | SIT/UAT users and roles | Seeds V999 (BRD-5 users), V990, V980, V900; grants V890 |
| TD-DPA-02 | Disbursement masters | Migrations V891-V893 and the seed runner DisbursementSeedData |
| TD-DPA-03 | Disbursement storyline | Seed runner DisbursementSeedData (after the Operations runners) |
| TD-DPA-04 | Upload files | Prepared by the test lead from the templates of Disbursement Uploads |
| TD-DPA-05 | Payment requests keyed in the test | Keyed in by the tester (no Payment Requests seed storyline) |
| TD-DPA-06 | ACSL data | SOA file prepared by the test lead; controls of V896-V897; seed runner DeductionSeedData |
| TD-DPA-07 | Remittance and incentives | Seeds V992, V996 and migration V772 |
| TD-DPA-08 | Employee master and liquidation accounts | Seed V999 and the Liquidation Accounts screen |

Many cases change the state of a seed DV, payee or deduction. The test lead reloads the seed profile between cycles; cases that change a parameter, an account or a master restore it at the end, as their expected result says.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, data, upload files and combined test users; runs the jobs on demand; runs the daily defect triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise defects with evidence |
| Developers | iorta TechNXT | Keep the automated tests green; fix defects; support triage |
| BDOI department testers | BDOI Disbursement, Marketing, HR, ACSL, Cashiering, Remittance | Run the UAT scenarios of their department; confirm the expected results match the business and accounting rules; raise defects |
| BDOI process owner | BDOI Comptrollership Head | Decides on disputed expected results and accepted defects; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Disbursement tests the payees, vouchers, instruments, end of day, funding and reports (SC-DPA-01 to 05); Remittance the incentives and the invoice family (SC-DPA-06); Marketing and HR the refund and cash-advance requests (SC-DPA-07, 08); ACSL the reconciliations, cases, corrections and deductions (SC-DPA-09, 10). The personas and SIT/UAT users are:

Table 9: Personas used by the cases

| Role | Persona | SIT/UAT user | Cases |
| --- | --- | --- | --- |
| DISBURSEMENT | Disbursement Processor | disb | 78 |
| DISB_TL | Disbursement Team Leader | disbtl, disbtl2 | 35 |
| DISB_APPROVER | Disbursement Approver | disbappr, disbappr2 | 22 |
| PRQ_PROCESSOR | Marketing Processor (AO) | mktao | 46 |
| PRQ_REVIEWER | Marketing Reviewer | mktrev | 11 |
| PRQ_APPROVER | Marketing Approver | mktappr | 4 |
| HR_APPROVER | HR Approver | hrappr | 2 |
| ACSL_PROCESSOR | ACSL Processor | acsl | 46 |
| ACSL_TL | ACSL Team Leader | acsltl | 9 |
| ACSL_HEAD | ACSL Head | acslhead | 6 |
| CASHIER | Cashier | cashier, cashtl | 3 |
| REMIT_TL | Remittance Team Lead | remittl | 12 |
| FRBS_PROCESSOR | GL Officer | glofficer | 0 |
| FIN_ADMIN | Comptrollership administrator | fmanager, badmin | 6 |
| COMPTROLLERSHIP | Comptrollership | comptrol | 0 |
| AUDITOR | Auditor | auditor | 0 |
| SYSTEM | BIBS scheduled job or event | - | 14 |

# 6 Defect management

## 6.1 Severity

Table 10: Defect severity

| Severity | Definition | Example in Volume 2 |
| --- | --- | --- |
| Critical | A main flow cannot be completed, money is paid wrongly or twice, the ledger is wrong, or a security rule is broken | A DV is approved by its processor; a refund is paid twice for the same AR; a cancelled DV is not reversed |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | The DCTF line is not 89 characters; a deduction is not capped at the payable; a correction posts unbalanced |
| Medium | A function works with a workaround, or a message, label or report column is wrong but the data is right | A report misses a column; a message names the wrong DV |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise a defect for each failed case, with the case ID, steps, actual result, screenshot and the DV, request, case, correction or deduction number.

•	The test lead triages new defects daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the build is wrong. A defect found in a Cashiering or Remittance step is triaged with the BRD-2 test lead. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner (see section 9).

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A fixed defect is retested with its case and the cases of the same condition; the automated tests of the FR must also pass.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 83 of 83 |
| BRD IDs covered | 192 of 192 |
| Test conditions | 186 |
| Business scenarios | 10 |
| Test cases | 294 |
| of which positive / negative | 121 / 173 |
| of type Positive | 33 |
| of type Negative | 145 |
| of type Boundary | 11 |
| of type Security-access | 22 |
| of type Workflow | 58 |
| of type Report-output | 18 |
| of type Upload-download | 7 |
| Test cases with an automation reference | 120 |
| Roles-and-access checks (action x role) | 69 |
| Named test data sets | 8 |

Every FR has at least one positive and one negative case, and every BRD reference is covered. The builder of the workbook checks this each time the plan is built and refuses to produce a plan with a gap.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total | Auto. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-DS-001 | Access Disbursement, Payment Requests and ACSL with a user profile | DIS 1.1.0, DIS 1.1.1, DIS 1.1.2, DIS 1.1.3, MKT 1.1.0, MKT 1.1.1, MKT 1.1.2, MKT 1.1.3, ACSL 1.1.0, ACSL 1.1.1, ACSL 1.1.2, ACSL 1.1.3 | 3 | 2 | 2 | 4 | 4 |
| FR-DS-010 | Maintain payees with authorisation | DIS 2.2.0, DIS 2.2.3, DIS 2.2.6, DIS 2.2.7 | 4 | 3 | 6 | 9 | 4 |
| FR-DS-011 | Classify payees and choose the modes of payment | DIS 2.2.2, DIS 2.2.5 | 2 | 1 | 1 | 2 | 0 |
| FR-DS-012 | Receive payee maintenance requests | DIS 2.2.1 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-013 | Delete or deactivate payees | DIS 2.2.4 | 2 | 2 | 1 | 3 | 2 |
| FR-DS-014 | View all payees and migrate the existing payees | DIS 2.2.8 | 2 | 2 | 1 | 3 | 1 |
| FR-DS-020 | Receive system-triggered payment requests | DIS 2.6.0, DIS 2.6.2, DIS 3.25.0 | 3 | 2 | 3 | 5 | 2 |
| FR-DS-021 | Classify requests by disbursement type | DIS 3.25.1 | 2 | 1 | 1 | 2 | 0 |
| FR-DS-022 | Match the payee and report requests without payee | DIS 3.25.2 | 2 | 2 | 1 | 3 | 1 |
| FR-DS-023 | Encode requests received by e-mail | DIS 2.6.1 | 2 | 1 | 2 | 3 | 1 |
| FR-DS-024 | Upload requests and view the fall-out | DIS 2.5.0, DIS 2.5.1 | 2 | 1 | 2 | 3 | 0 |
| FR-DS-025 | Work the Disbursement Workbench | DIS 2.4.0, DIS 2.4.1, DIS 2.4.2, DIS 2.4.3, DIS 2.4.4, DIS 2.7.1, DIS 2.7.2, DIS 2.7.3 | 3 | 2 | 1 | 3 | 1 |
| FR-DS-030 | Create the disbursement voucher | DIS 2.7.5, DIS 2.7.4 | 3 | 1 | 5 | 6 | 2 |
| FR-DS-031 | Build and edit the proforma entry | DIS 2.7.6 | 2 | 2 | 2 | 4 | 1 |
| FR-DS-032 | Allocate expenses by cost centre | DIS 2.7.10, DIS 3.30.0 | 1 | 1 | 1 | 2 | 0 |
| FR-DS-033 | Process the payment by one of the seven modes | DIS 2.7.0 | 2 | 1 | 3 | 4 | 2 |
| FR-DS-034 | Process an Authority to Debit | DIS 2.7.7 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-035 | Process Manager's Checks, Demand Drafts, Credit Tickets and Telegraphic Transfers | DIS 2.7.8, DIS 2.7.9 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-036 | Submit the DV for review | DIS 2.7.11 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-037 | Maintain the employee and cost-centre master and report the headcount | DIS 3.30.1, DIS 3.30.2 | 2 | 2 | 4 | 6 | 2 |
| FR-DS-040 | Review, return and submit DVs for approval | DIS 2.13.0, DIS 2.14.0, DIS 2.15.0 | 2 | 2 | 2 | 4 | 2 |
| FR-DS-041 | Approve and post one or several DVs | DIS 2.19.0 | 3 | 1 | 4 | 5 | 3 |
| FR-DS-042 | Reject a DV | DIS 2.21.0 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-043 | Cancel a DV In Process or For review | DIS 2.9.0, DIS 2.18.0 | 2 | 1 | 2 | 3 | 1 |
| FR-DS-044 | Cancel an approved DV and regularise the accounting | DIS 2.20.0 | 3 | 2 | 2 | 4 | 2 |
| FR-DS-045 | Regularise the accounting of every DV and list what is not regularised | DIS 3.27.0 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-050 | Tag instrument statuses | DIS 2.8.0, DIS 2.8.1, DIS 2.8.2, DIS 2.8.3, DIS 2.8.4 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-051 | Edit an instrument status with approval | DIS 2.8.5 | 2 | 2 | 4 | 6 | 1 |
| FR-DS-052 | Tag statuses automatically | DIS 3.26.0, DIS 3.26.3, DIS 3.26.5, DIS 3.26.6, DIS 3.26.7 | 2 | 1 | 2 | 3 | 1 |
| FR-DS-053 | Upload deposited-checks and credited-accounts files | DIS 2.22.0, DIS 3.26.1, DIS 3.26.4 | 2 | 2 | 2 | 4 | 2 |
| FR-DS-054 | Stale checks after 180 days and re-issue them | DIS 3.26.2 | 2 | 2 | 1 | 3 | 1 |
| FR-DS-055 | Post the entries of negotiated and stale checks | DIS 3.27.1 | 2 | 2 | 1 | 3 | 1 |
| FR-DS-056 | Tag the Official Receipt or Acknowledgement Receipt | DIS 2.10.0, DIS 2.10.1, DIS 2.10.2 | 2 | 2 | 1 | 3 | 0 |
| FR-DS-057 | Tag creditable withholding tax received or released | DIS 2.11.0, DIS 2.11.1, DIS 2.11.2 | 2 | 2 | 4 | 6 | 2 |
| FR-DS-058 | Generate BIR Form 2307 for suppliers | DIS 2.12.0 | 2 | 1 | 2 | 3 | 2 |
| FR-DS-060 | Run the end of day of Disbursement | DIS 2.16.0, DIS 2.16.3, DIS 2.16.4, DIS 2.16.5 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-061 | Produce the Direct Credit Transaction File | DIS 2.16.1 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-062 | Print checks and vouchers | DIS 2.16.2, DIS 2.16.6 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-063 | E-mail the payment confirmations and the remittance schedule | DIS 2.7.12 | 2 | 1 | 1 | 2 | 0 |
| FR-DS-064 | Fund the main BDOIR account with a verifier and two approvers | DIS 2.17.0, DIS 2.17.1, DIS 2.17.2, DIS 2.17.3, DIS 2.17.4 | 3 | 2 | 5 | 7 | 3 |
| FR-DS-070 | Maintain the check series | DIS 2.23.0, DIS 2.23.1, DIS 2.23.2 | 2 | 1 | 3 | 4 | 1 |
| FR-DS-071 | Maintain the BDOIR bank accounts and their status | DIS 2.24.0, DIS 2.24.1, DIS 2.24.2 | 2 | 1 | 1 | 2 | 2 |
| FR-DS-080 | Run Disbursement reports on demand | DIS 2.3.0, DIS 2.3.1, DIS 2.3.2, DIS 2.3.3, DIS 2.3.4, DIS 2.3.5, DIS 2.3.6, DIS 2.3.7, DIS 2.3.8, DIS 2.3.9 | 2 | 1 | 2 | 3 | 1 |
| FR-DS-081 | Generate the end-of-day reports | DIS 3.28.0, DIS 3.28.2 | 2 | 1 | 1 | 2 | 1 |
| FR-DS-082 | Run the real-time Disbursement reports | DIS 3.28.3 | 2 | 3 | 1 | 4 | 2 |
| FR-DS-083 | Report payees and upload fall-outs | DIS 3.28.1, DIS 3.28.4 | 1 | 1 | 1 | 2 | 1 |
| FR-DS-090 | Compute CPC2 incentives per remittance | DIS 3.29.2 | 3 | 2 | 1 | 3 | 2 |
| FR-DS-091 | Issue the service invoice of the early incentive automatically | DIS 3.29.1 | 2 | 1 | 2 | 3 | 2 |
| FR-DS-092 | Report CPC2 incentives | DIS 3.29.0 | 2 | 1 | 1 | 2 | 0 |
| FR-DS-093 | Link related transactions to one invoice number | DIS 3.27.2 | 2 | 1 | 1 | 2 | 1 |
| FR-PQ-001 | Receive refund and cash-advance requests in Requests Home | MKT 1.2.0, MKT 1.3.0, MKT 1.4.0, MKT 1.5.0, MKT 1.6.0 | 3 | 2 | 2 | 4 | 2 |
| FR-PQ-002 | Access the unapplied payment reports | MKT 1.7.0, MKT 1.7.1, MKT 1.7.2, MKT 1.7.3 | 2 | 1 | 1 | 2 | 0 |
| FR-PQ-003 | Fill in the Refund Request Form | MKT 1.10.0 | 3 | 1 | 7 | 8 | 2 |
| FR-PQ-004 | Fill in the Request for Payment of a cash advance | MKT 1.10.0 | 2 | 1 | 3 | 4 | 2 |
| FR-PQ-005 | Assign, re-assign and return requests | MKT 1.8.0, MKT 1.9.0 | 2 | 2 | 2 | 4 | 1 |
| FR-PQ-006 | Validate the refund of a cancelled policy with ACSL and Cashiering | MKT 1.11.0, ACSL 2.5.5 | 3 | 3 | 1 | 4 | 3 |
| FR-PQ-007 | Upload and view supporting documents | MKT 1.12.0, MKT 1.13.0, MKT 2.22.0 | 2 | 1 | 1 | 2 | 0 |
| FR-PQ-008 | Submit, review and endorse requests | MKT 1.14.0, MKT 1.15.0 | 3 | 1 | 3 | 4 | 2 |
| FR-PQ-009 | Approve or decline refunds, cash advances and check cancellations | MKT 1.16.0, MKT 1.16.1, MKT 1.16.2, MKT 1.16.3 | 3 | 2 | 3 | 5 | 1 |
| FR-PQ-010 | Cancel a request before approval | MKT 1.17.0 | 2 | 1 | 2 | 3 | 1 |
| FR-PQ-011 | Request the cancellation of a disbursed check | MKT 1.19.0 | 2 | 1 | 4 | 5 | 1 |
| FR-PQ-012 | Track the status of requests and extract them | MKT 1.18.0, MKT 1.18.1, MKT 2.26.0 | 2 | 2 | 1 | 3 | 2 |
| FR-PQ-013 | Receive the disbursement confirmation | MKT 1.20.0 | 2 | 2 | 1 | 3 | 2 |
| FR-PQ-014 | Prevent duplicate refunds by AR number | MKT 2.23.0 | 2 | 1 | 2 | 3 | 2 |
| FR-PQ-015 | Send approved requests to Disbursement and to HR | MKT 2.24.0 | 2 | 1 | 1 | 2 | 2 |
| FR-PQ-016 | Record the client's payout account on approval | MKT 2.25.0, MKT 2.25.1 | 2 | 1 | 2 | 3 | 2 |
| FR-PQ-017 | Liquidate a cash advance | MKT 1.10.0 | 3 | 2 | 8 | 10 | 4 |
| FR-AS-001 | Generate the input files and run ACSL reports on demand | ACSL 2.2.0, ACSL 2.3.0, ACSL 2.3.1, ACSL 2.3.2, ACSL 2.3.3, ACSL 2.3.4, ACSL 2.3.5, ACSL 2.3.6, ACSL 2.14.2 | 2 | 2 | 1 | 3 | 1 |
| FR-AS-002 | Upload insurer statements of account | ACSL 2.2.1, ACSL 2.4.0 | 3 | 1 | 6 | 7 | 3 |
| FR-AS-003 | Reconcile the SOA against the booked transactions by invoice number | ACSL 2.13.0, ACSL 2.13.1, ACSL 2.14.0, ACSL 2.14.1 | 3 | 2 | 1 | 3 | 1 |
| FR-AS-004 | Reconcile GL and SL balances by GL code | ACSL 2.13.2 | 2 | 1 | 1 | 2 | 1 |
| FR-AS-005 | Produce aging and schedule reports per account family | ACSL 2.14.3, ACSL 2.14.4 | 2 | 1 | 1 | 2 | 1 |
| FR-AS-010 | Investigate accounts and receive account analysis requests | ACSL 2.5.0, ACSL 2.5.5, ACSL 2.5.1, ACSL 2.5.2, ACSL 2.5.3 | 3 | 2 | 3 | 5 | 1 |
| FR-AS-011 | Give the result of the investigation to the requester | ACSL 2.5.4 | 2 | 1 | 1 | 2 | 1 |
| FR-AS-012 | Apply AR refunds and request sub-ledger payment reversals | ACSL 2.6.0, ACSL 2.6.1 | 2 | 1 | 2 | 3 | 2 |
| FR-AS-013 | Coordinate short or over payments with the Account Officer | ACSL 2.6.2 | 2 | 1 | 1 | 2 | 0 |
| FR-AS-020 | Assign and re-assign correction entries | ACSL 2.7.0, ACSL 2.8.0 | 2 | 1 | 1 | 2 | 1 |
| FR-AS-021 | Prepare a correction entry and route it for review | ACSL 2.9.0, ACSL 2.9.1 | 4 | 3 | 8 | 11 | 3 |
| FR-AS-022 | Review and endorse the correction | ACSL 2.10.0 | 2 | 2 | 1 | 3 | 2 |
| FR-AS-023 | Approve, decline or return the correction with a comment | ACSL 2.11.0, ACSL 2.11.1, ACSL 2.11.2, ACSL 2.12.0, ACSL 2.12.1, ACSL 2.12.2 | 2 | 1 | 2 | 3 | 1 |
| FR-AS-024 | Post corrections automatically on approval | ACSL 2.15.0 | 2 | 1 | 2 | 3 | 1 |
| FR-AS-025 | Deduct from the remittance on insurer confirmation | ACSL 2.9.2 | 3 | 3 | 4 | 7 | 4 |
| FR-AS-026 | Track related transactions per invoice and insurer | ACSL 2.16.0 | 2 | 1 | 1 | 2 | 1 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID (FRs without the FR- prefix)

| BRD ID | FRs | Pos. | Neg. | BRD ID | FRs | Pos. | Neg. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ACSL 1.1.0 | DS-001 | 2 | 2 | DIS 2.3.5 | DS-080 | 1 | 2 |
| ACSL 1.1.1 | DS-001 | 2 | 2 | DIS 2.3.6 | DS-080 | 1 | 2 |
| ACSL 1.1.2 | DS-001 | 2 | 2 | DIS 2.3.7 | DS-080 | 1 | 2 |
| ACSL 1.1.3 | DS-001 | 2 | 2 | DIS 2.3.8 | DS-080 | 1 | 2 |
| ACSL 2.10.0 | AS-022 | 2 | 1 | DIS 2.3.9 | DS-080 | 1 | 2 |
| ACSL 2.11.0 | AS-023 | 1 | 2 | DIS 2.4.0 | DS-025 | 2 | 1 |
| ACSL 2.11.1 | AS-023 | 1 | 2 | DIS 2.4.1 | DS-025 | 2 | 1 |
| ACSL 2.11.2 | AS-023 | 1 | 2 | DIS 2.4.2 | DS-025 | 2 | 1 |
| ACSL 2.12.0 | AS-023 | 1 | 2 | DIS 2.4.3 | DS-025 | 2 | 1 |
| ACSL 2.12.1 | AS-023 | 1 | 2 | DIS 2.4.4 | DS-025 | 2 | 1 |
| ACSL 2.12.2 | AS-023 | 1 | 2 | DIS 2.5.0 | DS-024 | 1 | 2 |
| ACSL 2.13.0 | AS-003 | 2 | 1 | DIS 2.5.1 | DS-024 | 1 | 2 |
| ACSL 2.13.1 | AS-003 | 2 | 1 | DIS 2.6.0 | DS-020 | 2 | 3 |
| ACSL 2.13.2 | AS-004 | 1 | 1 | DIS 2.6.1 | DS-023 | 1 | 2 |
| ACSL 2.14.0 | AS-003 | 2 | 1 | DIS 2.6.2 | DS-020 | 2 | 3 |
| ACSL 2.14.1 | AS-003 | 2 | 1 | DIS 2.7.0 | DS-033 | 1 | 3 |
| ACSL 2.14.2 | AS-001 | 2 | 1 | DIS 2.7.1 | DS-025 | 2 | 1 |
| ACSL 2.14.3 | AS-005 | 1 | 1 | DIS 2.7.10 | DS-032 | 1 | 1 |
| ACSL 2.14.4 | AS-005 | 1 | 1 | DIS 2.7.11 | DS-036 | 1 | 1 |
| ACSL 2.15.0 | AS-024 | 1 | 2 | DIS 2.7.12 | DS-063 | 1 | 1 |
| ACSL 2.16.0 | AS-026 | 1 | 1 | DIS 2.7.2 | DS-025 | 2 | 1 |
| ACSL 2.2.0 | AS-001 | 2 | 1 | DIS 2.7.3 | DS-025 | 2 | 1 |
| ACSL 2.2.1 | AS-002 | 1 | 6 | DIS 2.7.4 | DS-030 | 1 | 5 |
| ACSL 2.3.0 | AS-001 | 2 | 1 | DIS 2.7.5 | DS-030 | 1 | 5 |
| ACSL 2.3.1 | AS-001 | 2 | 1 | DIS 2.7.6 | DS-031 | 2 | 2 |
| ACSL 2.3.2 | AS-001 | 2 | 1 | DIS 2.7.7 | DS-034 | 1 | 1 |
| ACSL 2.3.3 | AS-001 | 2 | 1 | DIS 2.7.8 | DS-035 | 1 | 1 |
| ACSL 2.3.4 | AS-001 | 2 | 1 | DIS 2.7.9 | DS-035 | 1 | 1 |
| ACSL 2.3.5 | AS-001 | 2 | 1 | DIS 2.8.0 | DS-050 | 1 | 1 |
| ACSL 2.3.6 | AS-001 | 2 | 1 | DIS 2.8.1 | DS-050 | 1 | 1 |
| ACSL 2.4.0 | AS-002 | 1 | 6 | DIS 2.8.2 | DS-050 | 1 | 1 |
| ACSL 2.5.0 | AS-010 | 2 | 3 | DIS 2.8.3 | DS-050 | 1 | 1 |
| ACSL 2.5.1 | AS-010 | 2 | 3 | DIS 2.8.4 | DS-050 | 1 | 1 |
| ACSL 2.5.2 | AS-010 | 2 | 3 | DIS 2.8.5 | DS-051 | 2 | 4 |
| ACSL 2.5.3 | AS-010 | 2 | 3 | DIS 2.9.0 | DS-043 | 1 | 2 |
| ACSL 2.5.4 | AS-011 | 1 | 1 | DIS 3.25.0 | DS-020 | 2 | 3 |
| ACSL 2.5.5 | PQ-006, AS-010 | 5 | 4 | DIS 3.25.1 | DS-021 | 1 | 1 |
| ACSL 2.6.0 | AS-012 | 1 | 2 | DIS 3.25.2 | DS-022 | 2 | 1 |
| ACSL 2.6.1 | AS-012 | 1 | 2 | DIS 3.26.0 | DS-052 | 1 | 2 |
| ACSL 2.6.2 | AS-013 | 1 | 1 | DIS 3.26.1 | DS-053 | 2 | 2 |
| ACSL 2.7.0 | AS-020 | 1 | 1 | DIS 3.26.2 | DS-054 | 2 | 1 |
| ACSL 2.8.0 | AS-020 | 1 | 1 | DIS 3.26.3 | DS-052 | 1 | 2 |
| ACSL 2.9.0 | AS-021 | 3 | 8 | DIS 3.26.4 | DS-053 | 2 | 2 |
| ACSL 2.9.1 | AS-021 | 3 | 8 | DIS 3.26.5 | DS-052 | 1 | 2 |
| ACSL 2.9.2 | AS-025 | 3 | 4 | DIS 3.26.6 | DS-052 | 1 | 2 |
| DIS 1.1.0 | DS-001 | 2 | 2 | DIS 3.26.7 | DS-052 | 1 | 2 |
| DIS 1.1.1 | DS-001 | 2 | 2 | DIS 3.27.0 | DS-045 | 1 | 1 |
| DIS 1.1.2 | DS-001 | 2 | 2 | DIS 3.27.1 | DS-055 | 2 | 1 |
| DIS 1.1.3 | DS-001 | 2 | 2 | DIS 3.27.2 | DS-093 | 1 | 1 |
| DIS 2.10.0 | DS-056 | 2 | 1 | DIS 3.28.0 | DS-081 | 1 | 1 |
| DIS 2.10.1 | DS-056 | 2 | 1 | DIS 3.28.1 | DS-083 | 1 | 1 |
| DIS 2.10.2 | DS-056 | 2 | 1 | DIS 3.28.2 | DS-081 | 1 | 1 |
| DIS 2.11.0 | DS-057 | 2 | 4 | DIS 3.28.3 | DS-082 | 3 | 1 |
| DIS 2.11.1 | DS-057 | 2 | 4 | DIS 3.28.4 | DS-083 | 1 | 1 |
| DIS 2.11.2 | DS-057 | 2 | 4 | DIS 3.29.0 | DS-092 | 1 | 1 |
| DIS 2.12.0 | DS-058 | 1 | 2 | DIS 3.29.1 | DS-091 | 1 | 2 |
| DIS 2.13.0 | DS-040 | 2 | 2 | DIS 3.29.2 | DS-090 | 2 | 1 |
| DIS 2.14.0 | DS-040 | 2 | 2 | DIS 3.30.0 | DS-032 | 1 | 1 |
| DIS 2.15.0 | DS-040 | 2 | 2 | DIS 3.30.1 | DS-037 | 2 | 4 |
| DIS 2.16.0 | DS-060 | 1 | 1 | DIS 3.30.2 | DS-037 | 2 | 4 |
| DIS 2.16.1 | DS-061 | 1 | 1 | MKT 1.1.0 | DS-001 | 2 | 2 |
| DIS 2.16.2 | DS-062 | 1 | 1 | MKT 1.1.1 | DS-001 | 2 | 2 |
| DIS 2.16.3 | DS-060 | 1 | 1 | MKT 1.1.2 | DS-001 | 2 | 2 |
| DIS 2.16.4 | DS-060 | 1 | 1 | MKT 1.1.3 | DS-001 | 2 | 2 |
| DIS 2.16.5 | DS-060 | 1 | 1 | MKT 1.10.0 | PQ-003, PQ-004, PQ-017 | 4 | 18 |
| DIS 2.16.6 | DS-062 | 1 | 1 | MKT 1.11.0 | PQ-006 | 3 | 1 |
| DIS 2.17.0 | DS-064 | 2 | 5 | MKT 1.12.0 | PQ-007 | 1 | 1 |
| DIS 2.17.1 | DS-064 | 2 | 5 | MKT 1.13.0 | PQ-007 | 1 | 1 |
| DIS 2.17.2 | DS-064 | 2 | 5 | MKT 1.14.0 | PQ-008 | 1 | 3 |
| DIS 2.17.3 | DS-064 | 2 | 5 | MKT 1.15.0 | PQ-008 | 1 | 3 |
| DIS 2.17.4 | DS-064 | 2 | 5 | MKT 1.16.0 | PQ-009 | 2 | 3 |
| DIS 2.18.0 | DS-043 | 1 | 2 | MKT 1.16.1 | PQ-009 | 2 | 3 |
| DIS 2.19.0 | DS-041 | 1 | 4 | MKT 1.16.2 | PQ-009 | 2 | 3 |
| DIS 2.2.0 | DS-010 | 3 | 6 | MKT 1.16.3 | PQ-009 | 2 | 3 |
| DIS 2.2.1 | DS-012 | 1 | 1 | MKT 1.17.0 | PQ-010 | 1 | 2 |
| DIS 2.2.2 | DS-011 | 1 | 1 | MKT 1.18.0 | PQ-012 | 2 | 1 |
| DIS 2.2.3 | DS-010 | 3 | 6 | MKT 1.18.1 | PQ-012 | 2 | 1 |
| DIS 2.2.4 | DS-013 | 2 | 1 | MKT 1.19.0 | PQ-011 | 1 | 4 |
| DIS 2.2.5 | DS-011 | 1 | 1 | MKT 1.2.0 | PQ-001 | 2 | 2 |
| DIS 2.2.6 | DS-010 | 3 | 6 | MKT 1.20.0 | PQ-013 | 2 | 1 |
| DIS 2.2.7 | DS-010 | 3 | 6 | MKT 1.3.0 | PQ-001 | 2 | 2 |
| DIS 2.2.8 | DS-014 | 2 | 1 | MKT 1.4.0 | PQ-001 | 2 | 2 |
| DIS 2.20.0 | DS-044 | 2 | 2 | MKT 1.5.0 | PQ-001 | 2 | 2 |
| DIS 2.21.0 | DS-042 | 1 | 1 | MKT 1.6.0 | PQ-001 | 2 | 2 |
| DIS 2.22.0 | DS-053 | 2 | 2 | MKT 1.7.0 | PQ-002 | 1 | 1 |
| DIS 2.23.0 | DS-070 | 1 | 3 | MKT 1.7.1 | PQ-002 | 1 | 1 |
| DIS 2.23.1 | DS-070 | 1 | 3 | MKT 1.7.2 | PQ-002 | 1 | 1 |
| DIS 2.23.2 | DS-070 | 1 | 3 | MKT 1.7.3 | PQ-002 | 1 | 1 |
| DIS 2.24.0 | DS-071 | 1 | 1 | MKT 1.8.0 | PQ-005 | 2 | 2 |
| DIS 2.24.1 | DS-071 | 1 | 1 | MKT 1.9.0 | PQ-005 | 2 | 2 |
| DIS 2.24.2 | DS-071 | 1 | 1 | MKT 2.22.0 | PQ-007 | 1 | 1 |
| DIS 2.3.0 | DS-080 | 1 | 2 | MKT 2.23.0 | PQ-014 | 1 | 2 |
| DIS 2.3.1 | DS-080 | 1 | 2 | MKT 2.24.0 | PQ-015 | 1 | 1 |
| DIS 2.3.2 | DS-080 | 1 | 2 | MKT 2.25.0 | PQ-016 | 1 | 2 |
| DIS 2.3.3 | DS-080 | 1 | 2 | MKT 2.25.1 | PQ-016 | 1 | 2 |
| DIS 2.3.4 | DS-080 | 1 | 2 | MKT 2.26.0 | PQ-012 | 2 | 1 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-DPA-01 | DISB_TL – Disbursement Team Leader | Access and payees. Users see only their screens; the team leader maintains payees that the approver authorises, and the existing payees are migrated. | 23 |
| SC-DPA-02 | DISBURSEMENT – Disbursement Processor | Requests and vouchers. Requests arrive from the modules, by e-mail or upload; the processor completes the DV, its entry and allocation and submits it. | 39 |
| SC-DPA-03 | DISB_APPROVER – Disbursement Approver | Review, approval and cancellation. The team leader reviews, the approver approves, rejects or cancels, and the accounting is regularised. | 20 |
| SC-DPA-04 | DISBURSEMENT – Disbursement Processor | Instruments and tags. Each mode of payment goes through its statuses; checks are negotiated or staled and re-issued; OR / AR and CWT are tagged. | 41 |
| SC-DPA-05 | DISB_TL – Disbursement Team Leader | End of day, funding, banks and reports. The end of day produces the DCTF, checks, forms and reports; the main account is funded; bank accounts and check series are maintained; reports run. | 32 |
| SC-DPA-06 | REMIT_TL – Remittance Team Lead | Remittance incentives and invoice families. CPC2 and early incentives are computed, invoiced and posted per batch; related invoices are linked to the root. | 10 |
| SC-DPA-07 | PRQ_PROCESSOR – Marketing Processor | Refund requests. Marketing raises, validates, reviews and approves refund requests that Disbursement pays; duplicates are refused. | 45 |
| SC-DPA-08 | PRQ_PROCESSOR – Marketing Processor | Cash advances and check cancellations. Cash advances go through Marketing and HR, are paid and liquidated; a disbursed check is cancelled through Disbursement. | 24 |
| SC-DPA-09 | ACSL_PROCESSOR – ACSL Processor | ACSL reconciliation and investigation. Insurer SOAs are uploaded and reconciled, GL and SL are compared, cases are investigated and answered. | 29 |
| SC-DPA-10 | ACSL_PROCESSOR – ACSL Processor | Corrections and deductions. Correction entries are prepared, reviewed, approved and posted; insurer-confirmed deductions reduce the next remittance. | 31 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | Disb. Proc. | Disb. TL | Disb. Appr. | MKT Proc. | MKT Rev. | MKT Appr. | HR | ACSL Proc. | ACSL TL | ACSL Head | Fin. Admin | Compt. | Audit. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Process DVs, encode requests and tag instruments | Y | Y | N |  |  |  |  |  |  |  |  | N | N |
| Upload requests, payees and bank files | Y | Y | N |  |  |  |  |  |  |  |  |  |  |
| Review and submit DVs for approval | N | Y | N |  |  |  |  |  |  |  |  |  |  |
| Approve, reject and cancel approved DVs | N | N | Y |  |  |  |  |  |  |  |  |  |  |
| Maintain payees | N | Y | N |  |  |  |  |  |  |  |  |  |  |
| Authorise payees | N | N | Y |  |  |  |  |  |  |  |  |  |  |
| See full payee account numbers | N | Y | Y |  |  |  |  |  |  |  |  |  |  |
| Run the end of day and confirmations | N | Y | Y |  |  |  |  |  |  |  |  |  |  |
| Request and verify account funding | N | Y | N |  |  |  |  |  |  |  |  |  |  |
| Approve account funding |  | N | Y |  |  |  |  |  |  |  |  |  |  |
| Maintain bank accounts and check series | N | N | Y |  |  |  |  |  |  |  |  |  |  |
| Raise refund and cash-advance requests | N |  |  | Y | Y | N | N |  |  |  |  |  |  |
| Assign and endorse requests |  |  |  | N | Y | N | N |  |  |  |  |  |  |
| Approve requests (Marketing) |  |  |  | N | N | Y | N |  |  |  |  |  |  |
| Approve cash advances (HR) |  |  |  |  |  | N | Y |  |  |  |  |  |  |
| Upload SOAs, investigate and prepare corrections |  |  |  |  |  |  |  | Y | Y | N |  | N |  |
| Assign cases and review corrections |  |  |  |  |  |  |  | N | Y | N |  |  |  |
| Approve corrections |  |  |  |  |  |  |  | N | N | Y |  |  |  |
| Confirm a remittance deduction |  |  |  |  |  |  |  | N | Y | N |  |  |  |
| View Disbursement and ACSL screens (read only) |  |  |  | N |  |  | N |  |  |  |  | Y | Y |
| Maintain employees and cost centres |  | N |  |  |  |  |  |  |  |  | Y | N |  |

## 7.6 Automated tests referenced

Cases with an automation reference are covered by these existing tests, which run in CI on every change:

Table 16: Automated tests referenced by the cases

| Test class | Cases | Test class | Cases |
| --- | --- | --- | --- |
| DisbursementProcessingIT | 16 | OperationsSettlementApiIT | 3 |
| PayRequestFlowIT | 13 | PayRequestApiIT | 3 |
| DisbursementApiIT | 11 | PayRequestDomainTest | 3 |
| DisbursementIT | 11 | AcslDomainTest | 2 |
| AcslCorrectionIT | 8 | BirOutputsIT | 2 |
| InstrumentLifecycleTest | 8 | Certificate2307AggregatorTest | 2 |
| RemittanceSettlementIT | 7 | GlPlatformApiIT | 2 |
| requestForm.test.ts | 7 | acsl.test.ts | 2 |
| labels.test.ts | 6 | AccountScheduleIT | 1 |
| AcslSoaIT | 5 | ApiSmokeIT | 1 |
| LiquidationAndReportsIT | 5 | CollectionsAccountingFoundationApiIT | 1 |
| DisbursementSeedIT | 4 | CollectionsAccountingFoundationIT | 1 |
| RefundValidationIT | 4 | RemittanceRulesTest | 1 |
| AcslApiIT | 3 | ReportParametersTest | 1 |
| CashieringAdaptersIT | 3 | deductionForm.test.ts | 1 |
| CollectionsAndDisbursementPortsIT | 3 | idleTimer.test.ts | 1 |

# 8 Risks

Table 17: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Bank layouts and interfaces are not given (AQ09); the uploads take a minimal CSV | Medium | The cases use the delivered CSV; the upload cases are re-run when BDOI gives the layouts |
| Document layouts and signatories are drafts (AQ14, AQ18) | Medium | The Report-output and Upload-download cases are re-run when the layouts are loaded |
| Four-eyes cases need combined test users and two users per role | Medium | The test lead creates them before the cycle (entry criterion) and removes them after it |
| Stale-check and date-driven cases need the clock (180 days, end of day, SLA) | Medium | The test lead moves print dates and business dates in the test database and runs the jobs on demand |
| Seed DVs, payees and deductions are changed by earlier cases | Medium | Reload the seed profile between cycles; cases that change a master restore it |
| BDOI answers to open questions change expected results (approvers AQ18, role matrix AQ28, deduction sources AQ23, CPC2 base AQ24, stale-check accounting AQ02 / AQ14) | Medium | The values are configuration; the affected cases name the parameter, list or rule and are re-run after the change |
| BDOI testers are not available in the UAT window | High | Agree named testers per department and dates in the UAT plan (deliverable 30) before UAT starts |

# 9 FRS findings

Writing the cases showed the points below, where the FRS is ambiguous, cannot be tested as written, or differs from the build. The cases use the built behaviour; the FRS owner decides the correction for FRS v1.1.

Table 18: FRS findings for the FRS owner

| ID | FR | Finding | Proposed resolution |
| --- | --- | --- | --- |
| TF-DPA-01 | FR-DS-001 | The FRS message "Invalid user ID or password" differs from the build ("Invalid user name or password", code AUTHENTICATION_FAILED). | Quote the built message and code, as in Volume 1. |
| TF-DPA-02 | FR-DS-025 | The FRS names a Disbursement Workbench tab "Unregularised" (also FR-DS-045); the build shows the unregularised count as a KPI on the workbench and lists the DVs in the report DSB-UNREGULARIZED. The FRS also says a claimed DV is read only for others without naming the message or the release of the claim. | Describe the KPI and the report instead of a tab, and state how a claim is released (leave the DV, time-out or by the TL). |
| TF-DPA-03 | FR-PQ-005 | "Any handler can return a request to the previous handler" is broader than the workflow: there is no return from Preparing, the refund returns go reviewer to preparer and approver to reviewer, and the cash advance returns to the requester (Draft). | List the return actions per stage as in the workflow table of section 5.6. |
| TF-DPA-04 | FR-PQ-009 | "A request is declined by returning or cancelling it with a reason" - at For Approval the approver has only Return to reviewer; cancellation is possible only in Draft, Preparing and For review. | State that the approver declines by returning, and who cancels afterwards. |
| TF-DPA-05 | FR-PQ-017 | The FRS names the checker "Marketing / Comptrollership" without the permission that allows posting a liquidation; testers cannot tell which SIT/UAT user checks. | Name the permission (and role) of the liquidation checker. |
| TF-DPA-06 | FR-DS-092 | FR-DS-092 (CPC2 report) and FR-AS-005 (ACSL aging reports) are not built (gaps G4 and G3); their acceptance criterion "to be accepted when built" cannot be tested. | Keep the gaps open with a target release; the cases check the interim views and are re-run when the reports are delivered. |
| TF-DPA-07 | FR-DS-055 | Stale-check accounting and re-issue are "to be confirmed" (AQ02, AQ14), and FR-DS-044 leaves the cancellation after release open (AQ15); the expected entries of these cases may change. | Confirm the entries with Comptrollership before UAT. |
| TF-DPA-08 | FR-DS-062 | The FRS does not say at which number of remaining leaves CHECK_SERIES_LOW is raised (at 20 left or below 20). | State the boundary of DISB_CHECK_SERIES_WARNING. |
| TF-DPA-09 | FR-AS-020 | The seed data has one ACSL processor (acsl); re-assigning a correction to "acslproc2" (acceptance criterion) needs a second processor that the seed does not provide. | Add a second ACSL processor to the SIT/UAT users or change the criterion. |

# 10 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Volume 2 requirements of BRD-5 it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Head, Comptrollership | BDOI |  |  |
|  | Head, Disbursement Section | BDOI |  |  |
|  | Head, Accounting Controls and Subsidiary Ledger | BDOI |  |  |
|  | Head, Marketing | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |