TEST PLAN

Sanction Screening Test Plan

BRD-10 Sanction Screening and Risk Profiling - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-10 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-10 v1.0 and the Sanction Screening build design |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Marketing Business System | Approver | BDOI | Review and sign-off |
| Chief Compliance Officer and Compliance unit | Business tester | BDOI | Configuration, watchlist, compliance review, STR, reports |
| Unit Head, Claims and Risk Management | Business tester | BDOI | Risk profiling and case approval |
| Combank, Corbank and Retail Marketing | Business tester | BDOI | Investigation and Unit Head approval |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, defect fixing, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	5

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	6

2.3 Reading the workbook	6

3 Entry and exit criteria	7

3.1 Entry criteria	7

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	8

5 Roles and responsibilities	8

6 Defect management	10

6.1 Severity	10

6.2 Triage and fixing	10

7 Coverage summary	10

7.1 Totals	10

7.2 Coverage by FR	11

7.3 Coverage by BRD ID	13

7.4 Scenarios	13

7.5 Roles and access	14

7.6 Automated tests referenced	14

8 Risks	15

9 FRS findings	15

10 Sign-off	17

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-10 Sanction Screening and Risk Profiling in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the Compliance unit and the other BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, BIBS_TestPlan_BRD-10_Sanction_Screening_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-10 v1.0 and to the BRD requirement IDs (SNSRP-nnn, and the page references of the to-be process on p.6-8) that the FR meets.

Sanction Screening is designed and not yet built. The cases are written from the FRS and the build design, so:

•	expected results quote the message text of the FRS without a message code; the codes are added in version 1.1 when the module is built;

•	the automation reference column is blank; the automated tests written during the build are referenced in version 1.1;

•	screen paths and button labels are those of the build design and are checked against the screens before the system test starts.

All list entries and client names in the test data are invented. No real sanctioned or politically exposed person is used on any test environment.

## 1.2 Scope

In scope are all 44 FRs of FRS BRD-10 v1.0 and the BRD IDs they trace to:

•	access, segregation of duties and the immutable audit log (FR-SS-001, 091, 092);

•	versioned configuration under maker-checker: matching criteria, risk categories and rules, approval, assignment and SLA matrices, review and STR templates, dispositions (FR-SS-010 to 019);

•	the watchlist: scheduled and uploaded list files, failed records, manual entries and their approval (FR-SS-020 to 023, 082);

•	matching, risk tagging and automatic case creation on the four triggers and the batch window (FR-SS-030 to 035);

•	case management: lifecycle, lists, search, re-assignment, SLA monitoring and the Screening Home (FR-SS-040 to 045);

•	investigation: review template, disposition and documents (FR-SS-050 to 052);

•	validation, Unit Head approval, Compliance review and the AML Committee (FR-SS-060 to 064);

•	STR preparation, extraction and the AMLC filing reference (FR-SS-070 to 072);

•	notifications, reminders and the compliance reports (FR-SS-080, 081, 090).

The roles-and-access sheet checks each screening action against the roles that may and may not perform it (the matrix of FRS section 3.3).

## 1.3 Out of scope

•	Filing the STR on the AMLC portal; it stays manual. The cases stop at the extraction file and the recorded AMLC reference.

•	Real-time or API list sources (SQ01); only file and manual sources are tested.

•	The AMLC prescribed STR layout and reason codes (SQ09). The cases test the placeholder layout and test reason codes; they are re-run when BDOI supplies the AMLC content.

•	The production values of thresholds, risk categories, matrices and SLAs (SQ02-SQ08). The cases use the demo configuration; Compliance enters the production values before go-live.

•	Blocking of business on an open match (SCR_BLOCK_ON_OPEN_MATCH), which is off until SQ07 is answered; the cases check that a tag warns and does not block.

•	Performance and volume testing. The NFRs of FRS section 8 are tested in the BIBS-wide performance test plan (deliverable 28).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-10 Sanction Screening (BIBS_FRS_BRD-10_Sanction_Screening_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Sanction Screening and Risk Profiling BRD (docs/source-documents/Sanction Screening and Risk Profiling BRD.pdf) | Prepared 10-Apr-2026; approved 16 to 17-Apr-2026 |
| R3 | Test plan workbook BRD-10 (BIBS_TestPlan_BRD-10_Sanction_Screening_v1.0.xlsx) | 1.0 |
| R4 | Sanction Screening build design (docs/architecture/SANCTION_SCREENING_DESIGN.md) | proposal for review |
| R5 | FRS BRD-11 User Access Maintenance (roles, sign-in, session policy) | 1.0 |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| Unit and integration (automated) | Name normalisation and scoring, configuration versions and activation, risk rules, routing and assignment, validation rules, committee rule, STR extraction, permissions and four-eyes rules, against a PostgreSQL database; frontend form checks | iorta TechNXT developers | Written during the build; run on every change in CI (mvn verify, npm run verify) |
| System test | Every case of the workbook, screen by screen, with the SIT data sets | iorta TechNXT QA | After Sanction Screening is deployed on SIT |
| Persona end-to-end | The eight scenarios from start to finish by the persona that owns each step, with notifications and e-mails checked | iorta TechNXT QA with the Compliance testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data and invented list entries | BDOI Compliance, investigators, Unit Heads and AML Committee members | After the entry criteria of section 3 are met |

Automated tests do not replace the system test. They show that a rule holds after every change; the system test shows that the screens, messages, notifications, files and reports are what Compliance expects. When the automated tests exist, version 1.1 of the workbook names them in the automation reference column, and each such case is still run on the screen once per cycle.

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations and alternate flows became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "The maker of a version cannot approve it, even with SCR_CONFIG_APPROVE".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes the FRS text.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit: thresholds 0 and 1, effective date today and yesterday, reminder lead equal to and below the SLA, the second and third committee vote, a date received tomorrow.

•	Scenarios (sheet Scenarios) group the cases into business threads by persona, so a tester can follow a client from the list change to the filed STR in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role; four-eyes cases use a combined test user that holds both rights.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and API calls are open only to the roles that hold the permission; four-eyes rules |
| Workflow | A stage transition of the case workflow SCR_CASE, or a state change of a configuration version, list change or STR |
| Report-output | Reports, case lists and extraction files; content checked against the screen |
| Upload-download | List files, case documents and client files uploaded, and files downloaded |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access and FRS Findings. Case IDs carry their condition: TC-SS-064.2-02 is the second case of condition 2 of FR-SS-064. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Defect ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | Sanction Screening is built and deployed on SIT with its roles, parameters, lists and jobs; the planned demo seeds V1950 to V1952 (invented names only) are loaded; CI is green on the deployed commit; the automated tests of the module exist and pass; screen labels and messages have been compared with this plan and differences recorded; the test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical defect; five committee users exist; the SLA monitor and ingestion jobs run on SIT. |
| UAT | FRS BRD-10 v1.0 is signed off or its open comments are agreed; Compliance has entered the configuration to be used in UAT (thresholds, risk categories, matrices, SLAs) through maker-checker; the system test exit criteria are met; the UAT environment holds masked client data and invented list entries (section 4.1); BDOI testers have user IDs with the roles of section 5 and attended the walkthrough. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run (the AMLC layout cases may be Blocked until SQ09 is answered); 100 % of High-priority cases passed; no open Critical or High defect; open Medium and Low defects have an agreed fix date. |
| Persona end-to-end | All eight scenarios passed end to end with the expected notifications, timeline events and files. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High defect; open defects listed with an agreed plan in the UAT sign-off; the sign-off of section 10 is signed. |

Suspension. Testing of a scenario stops when a Critical defect blocks it, when the environment is down for more than half a day, or when the test data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| CI | Automated unit and integration tests on every change | Created by each test; PostgreSQL in a container |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Demo profile seeds, the planned screening seeds V1950-V1952 and the data sets of section 4.2; test mailboxes |
| UAT | Acceptance by BDOI testers | Masked copy of production-like client data; invented list entries only; no real client names, TINs, IDs, addresses or e-mail addresses |

Non-production data is always masked. Client names, TINs, government IDs, birth dates, addresses and e-mail addresses are replaced before data is loaded into SIT or UAT. Watchlist data on test environments is invented; the official AML advisory and PEP files are never loaded outside production. Notification e-mails point to test mailboxes.

## 4.2 Named data sets

The cases refer to named data sets. Sanction Screening has no demo seed yet; the build design plans V1950 (users and configuration), V1951 (watchlist with invented names) and V1952 (cases in every stage). Until they exist the test lead prepares each set on SIT as its source column says.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-SS-01 | Test users per role | Planned demo seed V1950 (compoff, compchk, ucc, investigator, scrapprover, amlcom1, amlcom2); the others created by the test lead through User Access requests |
| TD-SS-02 | Active configuration versions | Planned demo seed V1950 of the build design |
| TD-SS-03 | Watchlist with invented names | Planned demo seed V1951; invented names only |
| TD-SS-04 | List files | Prepared by the test lead from the source layouts; invented names only |
| TD-SS-05 | Masked clients | Masked demo clients (V981) plus clients keyed in by the test lead on SIT |
| TD-SS-06 | Cases in every stage | Planned demo seed V1952 of the build design |
| TD-SS-07 | Case documents | Test document folder of the test lead (no client data) |
| TD-SS-08 | Committee settings | Parameters as delivered; users of TD-SS-01 |
| TD-SS-09 | STR data | Case of TD-SS-06; reason codes keyed in Lists of Values until BDOI supplies the AMLC codes (SQ09) |
| TD-SS-10 | Parameters and jobs as delivered | Configuration delivered with the build (FRS section 9.1); recipients set by the test lead |

Many cases move a case to its next stage. The test lead reloads the case seed between cycles, or testers create a fresh case with the matching client of TD-SS-05 before a case that needs a given stage.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, users and invented list data; runs the daily defect triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise defects with evidence |
| Developers | iorta TechNXT | Write and keep the automated tests green; fix defects; support triage |
| Database administrator | iorta TechNXT with BDO Unibank ITIO | Runs the database checks of FR-SS-091 and hands the evidence to QA |
| BDOI department testers | Compliance unit; Combank, Corbank and Retail investigators and Unit Heads; AML Committee members | Run the UAT scenarios of their role; confirm the expected results match the compliance rules; raise defects |
| BDOI process owner | Chief Compliance Officer | Decides on disputed expected results and accepted defects; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Compliance runs the configuration, watchlist, compliance review and STR scenarios (SC-SS-02, 03, 07); investigators and Unit Heads run the investigation and approval scenarios (SC-SS-05, 06); AML Committee members run the committee cases of SC-SS-06; the UCC and the Operations Lead run the monitoring scenario (SC-SS-08). The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| COMPLIANCE_OFFICER | Compliance Officer (maker) | 70 |
| COMPLIANCE_CHECKER | Compliance Officer (Checker) | 10 |
| UNIT_COMPLIANCE_COORD | Unit Compliance (User) Coordinator | 16 |
| SCR_INVESTIGATOR | Investigator | 52 |
| SCR_APPROVER | Approver (Unit Head) | 4 |
| AML_COMMITTEE | AML Committee Member | 7 |
| OPS_LEAD | Operations Lead | 1 |
| AUDITOR | Auditor | 3 |
| SYSADMIN | System Administrator | 5 |
| BUSINESS_ADMIN | Business Administrator (Lists of Values) | 3 |
| MKT_AO | Marketing AO (client and account data entry) | 8 |
| SYSTEM | BIBS scheduled job or event | 35 |

# 6 Defect management

## 6.1 Severity

Table 10: Defect severity

| Severity | Definition | Example in Sanction Screening |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a regulator or a client, or a security rule is broken | A listed name is not matched; a maker approves the own configuration; an STR without a committee decision is extracted; an audit row can be changed |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A case is routed to the wrong approver; the SLA monitor does not escalate a breach |
| Medium | A function works with a workaround, or a message, label or report column is wrong but the data is right | A validation message names the wrong field; a report filter is missing |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise a defect for each failed case, with the case ID, steps, actual result, screenshot and the case, version or entry number.

•	The test lead triages new defects daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the build is wrong. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner (see section 9).

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A fixed defect is retested with its case and the cases of the same condition; the automated tests of the FR must also pass.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 44 of 44 |
| BRD IDs covered | 42 of 42 |
| Test conditions | 157 |
| Business scenarios | 8 |
| Test cases | 214 |
| of which positive / negative | 99 / 115 |
| of type Positive | 35 |
| of type Negative | 93 |
| of type Boundary | 14 |
| of type Security-access | 16 |
| of type Workflow | 42 |
| of type Report-output | 10 |
| of type Upload-download | 4 |
| Test cases with an automation reference | 0 |
| Roles-and-access checks (action x role) | 64 |
| Named test data sets | 10 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The builder of the workbook checks this each time the plan is built and refuses to produce a plan with a gap.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total | Auto. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-SS-001 | Restrict screening functions to authorised roles | SNSRP-101, SNSRP-203, SNSRP-403 | 5 | 2 | 5 | 7 | 0 |
| FR-SS-010 | Maintain versioned screening configuration | SNSRP-101, SNSRP-102, SNSRP-103, SNSRP-104, SNSRP-105, SNSRP-106, SNSRP-108 | 5 | 4 | 5 | 9 | 0 |
| FR-SS-011 | Configure name-matching criteria | SNSRP-101 | 3 | 2 | 3 | 5 | 0 |
| FR-SS-012 | Define risk-profile categories and tagging rules | SNSRP-102 | 4 | 2 | 3 | 5 | 0 |
| FR-SS-013 | Maintain the approval and escalation matrix | SNSRP-103, SNSRP-703 | 4 | 3 | 4 | 7 | 0 |
| FR-SS-014 | Configure the case assignment matrix | SNSRP-106 | 5 | 3 | 4 | 7 | 0 |
| FR-SS-015 | Configure the SLA matrix per case stage | SNSRP-108 | 3 | 4 | 2 | 6 | 0 |
| FR-SS-016 | Maintain review templates | SNSRP-104 | 3 | 2 | 3 | 5 | 0 |
| FR-SS-017 | Maintain STR templates and the extraction layout | SNSRP-105 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-018 | Configure dispositions per case stage | SNSRP-107 | 3 | 2 | 3 | 5 | 0 |
| FR-SS-019 | Approve or reject a configuration version | SNSRP-109 | 4 | 2 | 3 | 5 | 0 |
| FR-SS-020 | Receive the sanctions and PEP lists on schedule | SNSRP-201 | 5 | 3 | 3 | 6 | 0 |
| FR-SS-021 | Report records that failed ingestion | SNSRP-202 | 4 | 1 | 5 | 6 | 0 |
| FR-SS-022 | Add or change sanctioned-name and PEP records manually | SNSRP-203 | 4 | 1 | 5 | 6 | 0 |
| FR-SS-023 | Approve or reject list changes | SNSRP-204 | 4 | 2 | 3 | 5 | 0 |
| FR-SS-030 | Trigger client matching | SNSRP-602, SNSRP-303 | 5 | 5 | 2 | 7 | 0 |
| FR-SS-031 | Match client names against the list | SNSRP-301 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-032 | Review potential matches | SNSRP-301, SNSRP-304 | 4 | 3 | 1 | 4 | 0 |
| FR-SS-033 | Tag the client risk profile automatically | SNSRP-302 | 5 | 4 | 2 | 6 | 0 |
| FR-SS-034 | Create cases automatically | SNSRP-303 | 4 | 3 | 1 | 4 | 0 |
| FR-SS-035 | Update the risk-profile tag manually with justification | SNSRP-304 | 3 | 2 | 3 | 5 | 0 |
| FR-SS-040 | Control the case lifecycle | SNSRP-401 | 4 | 2 | 3 | 5 | 0 |
| FR-SS-041 | View the list of cases and open a case | SNSRP-402 | 4 | 2 | 2 | 4 | 0 |
| FR-SS-042 | Search cases | SNSRP-403 | 3 | 2 | 1 | 3 | 0 |
| FR-SS-043 | Re-assign a case or approval | SNSRP-404 | 4 | 1 | 5 | 6 | 0 |
| FR-SS-044 | Monitor SLA per stage, remind and escalate | SNSRP-405, SNSRP-108 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-045 | Screening home and high-risk client list | SNSRP-402, SNSRP-405, p.8 capability 4 and report "Extract list of High-risk Clients" | 3 | 2 | 1 | 3 | 0 |
| FR-SS-050 | Complete the guided review template | SNSRP-501 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-051 | Select a disposition and submit the case | SNSRP-502 | 4 | 3 | 2 | 5 | 0 |
| FR-SS-052 | Upload KYC and supporting documents | SNSRP-601 | 3 | 1 | 4 | 5 | 0 |
| FR-SS-060 | Validate dispositioned cases before approval | SNSRP-701 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-061 | Approve or disapprove the recommendation (Unit Head) | SNSRP-702 | 3 | 2 | 2 | 4 | 0 |
| FR-SS-062 | Correct and resubmit a returned case | SNSRP-702, SNSRP-703 | 3 | 2 | 1 | 3 | 0 |
| FR-SS-063 | Review BU escalations (Compliance) | SNSRP-703 | 3 | 3 | 2 | 5 | 0 |
| FR-SS-064 | Record the AML Committee decision | SNSRP-704 | 5 | 3 | 3 | 6 | 0 |
| FR-SS-070 | Prepare the STR from case data | SNSRP-705 | 4 | 3 | 3 | 6 | 0 |
| FR-SS-071 | Extract committee-approved STRs in the AMLC format | SNSRP-706 | 4 | 2 | 3 | 5 | 0 |
| FR-SS-072 | Record the AMLC filing reference | SNSRP-706, p.8 "File STR to AMLC - Via Portal" | 2 | 1 | 3 | 4 | 0 |
| FR-SS-080 | Notify users of new and assigned cases | SNSRP-801 | 3 | 2 | 1 | 3 | 0 |
| FR-SS-081 | Send SLA and missing-document reminders | SNSRP-802 | 2 | 1 | 2 | 3 | 0 |
| FR-SS-082 | Notify Compliance of newly added sanctioned names | p.8 "Notifications received - notifications on newly added sanctioned names", SNSRP-201 | 2 | 1 | 1 | 2 | 0 |
| FR-SS-090 | Operational and compliance reports | SNSRP-901, p.6-8 reports produced | 3 | 3 | 2 | 5 | 0 |
| FR-SS-091 | Keep an immutable audit log | SNSRP-902 | 3 | 1 | 2 | 3 | 0 |
| FR-SS-092 | Audit log report | SNSRP-903, p.8 "Audit Reports" | 3 | 2 | 2 | 4 | 0 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID (FRs without the FR- prefix)

| BRD ID | FRs | Pos. | Neg. | BRD ID | FRs | Pos. | Neg. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SNSRP-101 | SS-001, SS-010, SS-011 | 8 | 13 | SNSRP-405 | SS-044, SS-045 | 4 | 3 |
| SNSRP-102 | SS-010, SS-012 | 6 | 8 | SNSRP-501 | SS-050 | 2 | 2 |
| SNSRP-103 | SS-010, SS-013 | 7 | 9 | SNSRP-502 | SS-051 | 3 | 2 |
| SNSRP-104 | SS-010, SS-016 | 6 | 8 | SNSRP-601 | SS-052 | 1 | 4 |
| SNSRP-105 | SS-010, SS-017 | 6 | 7 | SNSRP-602 | SS-030 | 5 | 2 |
| SNSRP-106 | SS-010, SS-014 | 7 | 9 | SNSRP-701 | SS-060 | 2 | 2 |
| SNSRP-107 | SS-018 | 2 | 3 | SNSRP-702 | SS-061, SS-062 | 4 | 3 |
| SNSRP-108 | SS-010, SS-015, SS-044 | 10 | 9 | SNSRP-703 | SS-013, SS-062, SS-063 | 8 | 7 |
| SNSRP-109 | SS-019 | 2 | 3 | SNSRP-704 | SS-064 | 3 | 3 |
| SNSRP-201 | SS-020, SS-082 | 4 | 4 | SNSRP-705 | SS-070 | 3 | 3 |
| SNSRP-202 | SS-021 | 1 | 5 | SNSRP-706 | SS-071, SS-072 | 3 | 6 |
| SNSRP-203 | SS-001, SS-022 | 3 | 10 | SNSRP-801 | SS-080 | 2 | 1 |
| SNSRP-204 | SS-023 | 2 | 3 | SNSRP-802 | SS-081 | 1 | 2 |
| SNSRP-301 | SS-031, SS-032 | 5 | 3 | SNSRP-901 | SS-090 | 3 | 2 |
| SNSRP-302 | SS-033 | 4 | 2 | SNSRP-902 | SS-091 | 1 | 2 |
| SNSRP-303 | SS-030, SS-034 | 8 | 3 | SNSRP-903 | SS-092 | 2 | 2 |
| SNSRP-304 | SS-032, SS-035 | 5 | 4 | p.6-8 reports produced | SS-090 | 3 | 2 |
| SNSRP-401 | SS-040 | 2 | 3 | p.8 "Audit Reports" | SS-092 | 2 | 2 |
| SNSRP-402 | SS-041, SS-045 | 4 | 3 | p.8 "File STR to AMLC - Via Portal" | SS-072 | 1 | 3 |
| SNSRP-403 | SS-001, SS-042 | 4 | 6 | p.8 "Notifications received - notifications on newly added sanctioned names" | SS-082 | 1 | 1 |
| SNSRP-404 | SS-043 | 1 | 5 | p.8 capability 4 and report "Extract list of High-risk Clients" | SS-045 | 2 | 1 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-SS-01 | SYSADMIN – System Administrator | Access, segregation of duties and audit. Each screening role sees only its screens and actions; four-eyes rules hold whatever the grants; every action is in an immutable log. | 10 |
| SC-SS-02 | COMPLIANCE_OFFICER – Compliance Officer | Configuration. The Compliance Officer drafts matching criteria, risk rules, matrices, SLA, templates, STR layout and dispositions; the checker approves or rejects each version. | 54 |
| SC-SS-03 | COMPLIANCE_OFFICER – Compliance Officer | Watchlist. List files are loaded on schedule or uploaded, failed records are reported, and manual entries go through maker-checker. | 25 |
| SC-SS-04 | SYSTEM – BIBS scheduled job or event | Matching, risk tagging and case creation. New clients, identity changes, account submissions, list changes and the batch window start screening; matches tag the client and open cases. | 21 |
| SC-SS-05 | SCR_INVESTIGATOR – Investigator | Investigation. The Investigator works the case list, completes the review, uploads documents, updates the risk tag and submits a disposition. | 41 |
| SC-SS-06 | SCR_APPROVER – Approver | Approval and escalation. The case is validated, approved or returned by the Unit Head, reviewed by Compliance and decided by the AML Committee. | 22 |
| SC-SS-07 | COMPLIANCE_OFFICER – Compliance Officer | STR. The Compliance Officer prepares the STR from the case, extracts the committee-approved STRs and records the AMLC filing reference. | 19 |
| SC-SS-08 | UNIT_COMPLIANCE_COORD – Unit Compliance | Monitoring. SLA reminders and escalations, notifications, the Screening Home, the high-risk list and the compliance reports. | 22 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | Comp. Off. | Checker | UCC | Invest. | Appr. | AML | Ops | Audit. | Sys Adm. | MKT AO |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Open Sanction Screening screens and cases (read) | Y | Y | Y | Y | Y | Y | Y | Y | Y | N |
| Draft and submit configuration versions | Y | N | N | N |  |  |  |  | N |  |
| Approve or reject configuration versions | N | Y |  |  | N |  |  |  |  |  |
| Maintain list entries and upload list files | Y | N | N | N |  |  |  |  |  |  |
| Approve or reject list changes | N | Y |  |  |  |  |  | N |  |  |
| Work the investigation stage | N |  | N | Y | N |  |  |  |  |  |
| Update a client's risk tag | N |  | N | Y |  |  |  |  |  |  |
| Re-assign cases and approvals | Y |  | Y | N | Y | N |  |  |  |  |
| Approve or disapprove as Unit Head | N |  |  | N | Y |  |  |  |  |  |
| Review BU escalations and prepare the STR | Y |  | N |  | N | N |  |  |  |  |
| Record an AML Committee decision | N |  |  | N | N | Y |  |  |  |  |
| Extract STRs and record the filing reference | Y |  | N |  |  |  |  | N |  |  |
| Run the compliance reports | Y | Y | Y | N | N | N | Y | Y |  |  |
| Run the screening audit log report | Y |  | N |  |  |  | N | Y | N |  |

## 7.6 Automated tests referenced

No automated test exists yet for this BRD; every case is run manually.

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| The screens, labels or messages differ from the build design when built | Medium | Compare the screens with this plan before the system test; update the workbook to version 1.1 with the built texts and message codes |
| BDOI answers to open questions change expected results (SQ02 thresholds, SQ03 risk categories, SQ04 approval matrix, SQ06 dispositions, SQ08 SLAs, SQ15 committee rule) | Medium | The values are configuration versions, lists and parameters; the affected cases name them and are re-run after the change without a new build |
| The AMLC STR layout and reason codes are not supplied (SQ09) | High | Test the placeholder layout and test reason codes now; re-run FR-SS-017, 070 and 071 when the AMLC content is entered as a new version |
| Real list data reaches a test environment | High | Only invented names are loaded outside production, as the build design requires; the test lead checks the list sources of SIT and UAT before each cycle |
| Time-based cases (SLA reminders and breaches, effective dates, the batch window) need the clock to pass | Medium | The test lead moves due times and dates in the test database and runs the jobs on demand, as the preconditions describe |
| Four-eyes and committee cases need several users with specific role combinations | Medium | The test lead creates the combined users and the five committee users of TD-SS-01 and TD-SS-08 and removes them after the cycle |
| BDOI testers from several units (Compliance, Marketing, AML Committee) are not available at the same time | High | Plan the committee cases in one session with all five members; agree named testers per unit in the UAT plan (deliverable 30) |

# 9 FRS findings

Writing the cases showed the points below, where the FRS is ambiguous or cannot be tested as written. The cases use the assumption stated in the proposal; the FRS owner decides the correction for FRS v1.1.

Table 17: FRS findings for the FRS owner

| ID | FR | Finding | Proposed resolution |
| --- | --- | --- | --- |
| TF-SS-01 | FR-SS-001 | The FRS gives the no-access text as "You do not have access to this page". The platform screen shows "You do not have access to this screen. Contact your administrator if you need it." (frontend/src/auth/RequireAuth.tsx), as found for BRD-3. | Quote the platform text in FRS v1.1; the cases check the no-access page without quoting it. |
| TF-SS-02 | FR-SS-031 | Acceptance criterion 1 says "Juan Dela Cruz" matches "Juan de la Cruz" by the phonetic rule, but the normalisation of R4 (case, punctuation, word order) may already give an exact or fuzzy match first. The FRS does not say which algorithm is recorded when several meet their thresholds, or the expected score. | State the order of the algorithms and which one is recorded; give the expected algorithm and a score range for the acceptance example. |
| TF-SS-03 | FR-SS-034 | The FRS says only clients with an active policy need a KYC review or EDD and others get a MONITOR case, but it does not say whether a NAME_MATCH or ACCOUNT_APPLICATION case of a client without an active policy also becomes MONITOR. | State the case type per trigger for clients without an active policy; the cases assume only HIGH_RISK, PEP and EDD become MONITOR. |
| TF-SS-04 | FR-SS-043 | The FR names the Investigator as an actor of re-assignment, but the role matrix does not grant SCR_CASE_ASSIGN to the Investigator (SQ13). | Align the actor line with the matrix after SQ13; the access checks deny re-assignment to the Investigator. |
| TF-SS-05 | FR-SS-052 | The naming example "KYC_REVIEW_ABC Trading_20260512_<type>_1" keeps a space and would keep other characters of the client name that file systems or the AMLC may refuse. The document-type code in the name is not fixed. | State how the client name is cleaned (spaces, punctuation, length) and which document-type value is used; the case checks the example as written. |
| TF-SS-06 | FR-SS-064 | The FRS does not say whether MAJORITY means a majority of SCR_COMMITTEE_SIZE or of the members who hold AML_COMMITTEE, or what happens when fewer members than the size hold the role or a member is absent. | Define the quorum and the behaviour with fewer members; the cases use five members. |
| TF-SS-07 | FR-SS-070 | At least one reason code is mandatory on the STR, but the list SCR_STR_REASON is delivered empty until BDOI supplies the AMLC codes (SQ09). An STR cannot be completed in UAT as delivered. | Deliver placeholder reason codes for testing or make the field optional until SQ09; the cases use test codes UAT01 and UAT02 added by the test lead. |
| TF-SS-08 | FR-SS-071 | Acceptance criterion 1 "the committee-approved STRs of that month" does not say whether the month is the committee decision date, the STR creation date or the date the STR was marked ready. | Name the date the period filters on; the cases assume the committee decision date. |
| TF-SS-09 | FR-SS-018 | The acceptance criterion quotes delivered values (CONCUR, NOT_CONCUR) that are placeholders until BDOI confirms the dispositions (SQ06); the test changes when the list changes. | Keep the criterion in terms of "the dispositions whose parent is the stage" and move the values to section 9.2. |
| TF-SS-10 | FR-SS-091 | Acceptance criterion 2 (a database update of a timeline row is refused) needs database access that testers do not have, and the 5-year archive retention may be shorter than AMLA requires (SQ18). | Record the database check as evidence from the database administrator; confirm the retention period under SQ18. |

# 10 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Sanction Screening and Risk Profiling requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Marketing Business System | BDOI |  |  |
|  | Chief Compliance Officer | BDOI |  |  |
|  | Unit Head, Claims and Risk Management | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |