TEST PLAN

Renewal Test Plan

BRD-6 Renewal (RMEL Phase 2 Online Dispositioning, Addendum 1 and Workshop Addendum) - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-06 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-6 v1.0 and the Renewal build design |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Renewal | Approver | BDOI | Review and sign-off |
| Unit Head, Combank and Corbank | Approver | BDOI | Review and sign-off |
| Retail and Corporate Marketing (Team Leaders, AOs) | Business tester | BDOI | Extraction, assignment, disposition, review, letters |
| Processing (Team Leaders, Processing Officers) | Business tester | BDOI | Processing, insurer round-trip, RAs, acceptance |
| Marketing Business Services and System Support (MBS) | Business tester | BDOI | Lists of values, templates, rules and parameters |
| LAMD and Contact Center | Business tester | BDO Unibank / BDOI | LAMD reports, follow-ups |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, defect fixing, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	6

2.3 Reading the workbook	6

3 Entry and exit criteria	7

3.1 Entry criteria	7

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	8

5 Roles and responsibilities	8

6 Defect management	9

6.1 Severity	9

6.2 Triage and fixing	9

7 Coverage summary	10

7.1 Totals	10

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	15

7.4 Scenarios	16

7.5 Roles and access	17

7.6 Automated tests	18

8 Risks	18

9 FRS findings	19

10 Sign-off	20

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-6 Renewal in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases are in the Excel workbook of the same version, BIBS_TestPlan_BRD-06_Renewal_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-6 v1.0 and to the BRD requirement IDs (BRRN.nnn and the persona line IDs 1.001 to 6.002) that the FR meets. Renewal is designed and not yet built. The expected results therefore quote the message texts of the FRS without codes, the screen paths are those of the build design, and no case names an automated test yet. Where a Renewal check reuses a message that the platform already shows (log-in, bulk upload, account completeness), the case quotes the text BIBS shows today and a finding records the difference from the FRS (section 9).

## 1.2 Scope

In scope are all 54 FRs of FRS BRD-6 v1.0 and every BRD ID they trace to:

•	log-in, sessions, tabs, roles, data scope, profiles and the audit trail (FR-RN-001 to 004);

•	extraction at the lead days and for any range, filters, the scrollable list, export, print and initiation (FR-RN-010 to 015);

•	checks, the renewal reference, buckets, the decision matrix, non-renewable risk codes, LAMD reports, the KYC flag and endorsements on the mother policy (FR-RN-020 to 027);

•	assignment, re-assignment and transfers between Marketing units (FR-RN-030 to 032);

•	the AO's list, the record page, the account history, dispositions, remarks, returned accounts, re-open and the New Business path (FR-RN-040 to 048);

•	TL review, return, post and the controlled overrides (FR-RN-050, 051);

•	dispositioned-file upload, assignment to Processing Officers, the renewal account, computations and returns (FR-RN-060 to 065);

•	the extract per insurer and the insurer responses (FR-RN-070, 071);

•	Renewal Advices, NAL, NFR, NRNS reminders, non-acceptance letters, acceptance to booking and Contact Center follow-ups (FR-RN-080 to 085);

•	the Submitted Policies hand-off (FR-RN-090);

•	Renewal Home, the status report with its 34 counters, listings with escalation and the operational reports (FR-RN-100 to 103);

•	lists of values, templates, rules and parameters (FR-RN-110 to 112).

The main BRD repeats most capabilities once per persona. The FRS traces its 1,032 line IDs in ranges (for example "1.009.2.1-40"); section 7.3 shows how every range is covered. The roles-and-access sheet checks each Renewal action against the roles that may and may not perform it (FRS section 3.3).

## 1.3 Out of scope

•	The nine BRD IDs that reference BDOIsys, EBIX or QPS (Addendum 1, p.34; FRS section 11.3). Negative cases confirm that no EBIX or QPS search or column is offered.

•	Renewal of Employee Benefits programmes (BRD-8, decision D3). A case confirms that HMO lines are not extracted.

•	Renewal of package products (BRD-3). Placement, issuance and booking of the renewal account are BRD-1 functions; the cases stop at the booked invoice of business type RENEWAL.

•	Performance and volume testing beyond the two timing cases (20,000-row list, 30,000-row report). The NFRs of FRS section 8 are tested in the BIBS-wide performance test plan (deliverable 28).

•	BDOI's own letter layouts, file layouts and password convention (RQ15, RQ20, RQ26, Q07). The cases use the draft layouts delivered with the build and are re-run when BDOI's layouts are loaded.

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-6 Renewal (BIBS_FRS_BRD-06_Renewal_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Renewal BRD pack: Workshop addendum, Addendum 1 and RMEL Phase 2 BRD (docs/source-documents/Renewal (RN) BRD.pdf) | BRD v1.0 9-May-2025; addenda 18-Nov-2025 and 8-Apr-2026 |
| R3 | Test plan workbook BRD-6 (BIBS_TestPlan_BRD-06_Renewal_v1.0.xlsx) | 1.0 |
| R4 | Renewal build design (docs/architecture/RENEWAL_DESIGN.md) | current |
| R5 | Cross-BRD decisions (docs/requirements/BDOI_CROSS_BRD_DECISIONS.md) | current |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| Unit and integration (automated) | Checks, bucket and matrix rules, workflow transitions, permissions, uploads and letters of each FR, against a PostgreSQL database | iorta TechNXT developers | Written with the build; every change in CI (mvn verify, npm run verify) |
| System test | Every case of the workbook, screen by screen, with the named data sets | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The twelve scenarios run from start to finish by the persona that owns each step, with notifications and e-mails checked in the test mailboxes | iorta TechNXT QA with the BDOI department testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data | BDOI Marketing, Processing, MBS, LAMD and Contact Center testers | After the entry criteria of section 3 are met |

The automation reference column is blank in this version. When the module is built, the developers name in the workbook the integration test that asserts each case, as was done for BRD-1 to BRD-3; a case with an automation reference is still run on the screen once per cycle.

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations, alternate flows and field rules became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "A failed check never gives Clean, by rule or by override".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path of the design), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes the text; values filled in at run time (reference, row, check) are examples from the data sets.

•	Every FR has at least one positive case and one negative case. Boundary cases test the values at and next to a limit: 200 and 201 characters of remarks, the third failed log-in, 30 and 20 days before expiry for the RA, 30 and 31 days after expiry for a re-open, 59 and 61 days for the at-risk alert, the financial-impact tolerance.

•	Where the BRD asks for the same capability per persona (log-in, list, view, report, RA), the case is repeated for each persona and carries that persona's BRD IDs.

•	Scenarios group the cases into business threads by persona, so a tester can follow a renewal from extraction to booking in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons, records and API calls are open only to the roles and data scope that allow them; maker-checker |
| Workflow | A stage transition of RNW_CASE, an insurer batch or a letter |
| Report-output | Lists, reports, exports, print previews and summary counters; content checked against the screen |
| Upload-download | Dispositioned files, insurer and LAMD files, letters and documents sent or downloaded |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access and FRS Findings. Case IDs carry their condition: TC-RN-043.2-01 is the first case of condition 2 of FR-RN-043. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Defect ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The Renewal module is deployed on SIT with its jobs (RNW_EXTRACTION, RNW_REEVALUATE, RNW_NRNS_LETTERS, RNW_EXPIRY_SWEEP); the shared change BT0 (business type on the account) is deployed; CI is green on the deployed commit; the data sets of section 4.2 are loaded; the test mailboxes of clients and insurers receive mail; the developers have added the automation references to the workbook. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical defect; notifications and the e-mail relay work on SIT; the Submitted Policies hand-off (BRD-12) is deployed for SC-RN-10. |
| UAT | FRS BRD-6 v1.0 is signed off or its open comments are agreed; the open questions that change expected results (RQ01, RQ08, RQ10, RQ15, RQ24) are answered or their test values agreed; the system test exit criteria are met; the UAT environment holds masked data; BDOI testers have user IDs with the roles of section 5. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High defect; open Medium and Low defects have an agreed fix date. |
| Persona end-to-end | All twelve scenarios passed end to end with the expected notifications, letters and e-mails. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High defect; open defects listed with an agreed plan in the UAT sign-off; the sign-off of section 10 is signed. |

Suspension. Testing of a scenario stops when a Critical defect blocks it, when the environment or the mail relay is down for more than half a day, or when the test data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| CI | Automated unit and integration tests on every change | Created by each test; PostgreSQL in a container |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Data sets of section 4.2, booked through BRD-1 on SIT; test mailboxes for clients and insurers |
| UAT | Acceptance by BDOI testers | Masked copy of production-like data plus the data sets; no real client names, TINs, PNs, addresses or e-mail addresses |

Non-production data is always masked. Client names, TINs, PN numbers, addresses, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT, and insurer and client e-mail addresses point to test mailboxes, so no RA, NFR or insurer extract can reach a real client or insurer.

## 4.2 Named data sets

Renewal is not built, so no demo seed provides the data yet. The test lead prepares each set on SIT as its source column says, mostly by booking policies through BRD-1 with expiry dates relative to the business date. When the module is built, the sets become a demo seed and this column names it.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-RN-01 | Test users per Renewal role | Created by the test lead on SIT through approved access requests (BRD-11); roles and grants of FRS section 3.3 |
| TD-RN-02 | Non-CBG expiring invoices | Booked through the BRD-1 booking on SIT by the test lead; masked client names |
| TD-RN-03 | CBG mortgaged accounts | Booked on SIT with mortgagee BDO Unibank; PN values agreed with the LAMD test file TD-RN-05 |
| TD-RN-04 | Candidates with blocking conditions | Prepared on SIT (claim in Claims or the claims stub, endorsement request in Operations, unpaid invoice left open) |
| TD-RN-05 | LAMD report files | Test document folder of the test lead; layout of bulk template RNW_LAMD_REPORT (draft until RQ20) |
| TD-RN-06 | Dispositioned files | Prepared from template RNW_DISPOSITION_UPLOAD by the test lead |
| TD-RN-07 | Insurer response files | Prepared from bulk template RNW_INSURER_RESPONSE (layout draft until RQ15) |
| TD-RN-08 | Decision matrix and bucket rules | Keyed in Renewal Setup by rn.badmin and activated by rn.checker (content RQ24 still open; test values only) |
| TD-RN-09 | Insurers and mailboxes | Insurer master on SIT; mailboxes of the SIT relay |
| TD-RN-10 | Clients and letters | Client master on SIT (masked) |
| TD-RN-11 | Submitted policy hand-off | Submitted Policies masterlist on SIT (BRD-12); hand-off by the expiry scan or "Renew with BDOI" |
| TD-RN-12 | Volume list | Generated on the performance copy of SIT by the test lead's load script |
| TD-RN-13 | Acceptance evidence | Test document folder of the test lead (no client data) |
| TD-RN-14 | Letter templates | Draft layouts delivered with the build until BDOI provides its own (RQ26) |

Many cases move a candidate to a later stage (post, send, accept). The test lead keeps a copy of TD-RN-02 per cycle, or re-books the invoices with the same values, so that each scenario starts from the stage its preconditions state. Extraction, the NRNS checkpoint, the RA notice days, the re-open limit, the escalation days and the expiry sweep depend on dates: the test lead sets the business date or books policies with expiry dates relative to it, and runs the jobs from Administration > Scheduled Jobs instead of waiting for the schedule.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments and data; runs the daily defect triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise defects with evidence |
| Developers | iorta TechNXT | Write and keep the automated tests green; add the automation references; fix defects; support triage |
| BDOI department testers | BDOI Marketing, Processing, MBS; BDO LAMD; Contact Center | Run the UAT scenarios of their department; confirm the expected results match the business rules; raise defects |
| BDOI process owner | BDOI Product Owner, Renewal | Decides on disputed expected results and accepted defects; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Each department tests the steps it owns: Marketing the extraction, assignment, transfer, disposition, review and letters (SC-RN-02, 04, 05, 06, 09); Processing the upload, processing, insurer round-trip and RAs (SC-RN-07, 08, 09); MBS the administration and rules (SC-RN-03, 12); LAMD and the Contact Center their uploads and follow-ups. The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| MKT_TL | Marketing Team Leader | 112 |
| MKT_AO | Marketing AO / Admin (Account Broker) | 80 |
| PROCESSING_TL | Processing Team Leader | 42 |
| PROCESSOR | Processing Officer / Broker | 28 |
| BUSINESS_ADMIN | Business Administrator | 19 |
| CHECKER | Authoriser holding MASTER_AUTHORIZE (second Business Administrator) | 1 |
| SYSADMIN | System Administrator | 13 |
| LAMD | LAMD user | 9 |
| CONTACT_CENTER | Contact Center user | 6 |
| NB_BOOKING | New Business placement and booking user (BRD-1) | 2 |
| SYSTEM | BIBS scheduled job or event | 17 |

# 6 Defect management

## 6.1 Severity

Table 10: Defect severity

| Severity | Definition | Example in Renewal |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client or insurer, or a security rule is broken | An RA or insurer extract is e-mailed unprotected; a TL sees another unit's accounts; a failed check gives Clean |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | Extraction misses or duplicates an expiring policy; post is allowed with an open endorsement |
| Medium | A function works with a workaround, or a message, label or document is wrong but the data is right | A summary counter is wrong; a message names the wrong check |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise a defect for each failed case, with the case ID, steps, actual result, screenshot and the renewal reference.

•	The test lead triages new defects daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the build is wrong. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner (section 9).

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A fixed defect is retested with its case and the cases of the same condition; the automated tests of the FR must also pass.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 54 of 54 |
| BRD IDs covered | 299 of 299 |
| Test conditions | 210 |
| Business scenarios | 12 |
| Test cases | 329 |
| of which positive / negative | 207 / 122 |
| of type Positive | 82 |
| of type Negative | 97 |
| of type Boundary | 14 |
| of type Security-access | 23 |
| of type Workflow | 69 |
| of type Report-output | 32 |
| of type Upload-download | 12 |
| Test cases with an automation reference | 0 |
| Roles-and-access checks (action x role) | 79 |
| Named test data sets | 14 |

Every FR has at least one positive and one negative case, and every BRD ID of the FRS is covered. The builder of the workbook checks this each time the plan is built and refuses to produce a plan with a gap.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total | Auto. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-RN-001 | Log in, session warnings and multiple tabs | BRD 1.001.1-1.001.3.1, 2.001.1-2.001.1.3, 3.001.1-3.001.1.3, 4.001.1-4.001.1.3, 5.001.1-5.001.1.3, 6.001.1-6.001.1.1, BRD 1.002.1, 2.002.1, 3.002.1, 4.002.1, 5.002.1 | 6 | 11 | 2 | 13 | 0 |
| FR-RN-002 | Restrict each function and each record to authorised users | BRD 6.002.2.1-6.002.2.24, BRRN.024, BRD p.43 key capability | 5 | 2 | 6 | 8 | 0 |
| FR-RN-003 | Define profiles and assign Renewal functions | BRD 6.002.1, 6.002.1.2-6.002.1.6, BRD 6.002.2, 6.002.2.1-6.002.2.25, BRD 5.004.1 | 4 | 4 | 2 | 6 | 0 |
| FR-RN-004 | Keep a complete audit trail of renewal actions | BRRN.021, BRRN.022, BRRN.023, BRRN.031, BRRN.035, BRRN.040 | 4 | 4 | 1 | 5 | 0 |
| FR-RN-010 | Extract renewal candidates automatically at the lead days | BRRN.030, BRRN.005, restating BRD 1.003.4.1.2, 3.003.4.2 | 6 | 4 | 3 | 7 | 0 |
| FR-RN-011 | Generate the list of expiring accounts for a date range | BRRN.002, restating BRD 1.003.1, 1.003.1.1, 1.003.2, 3.003.1, 3.003.1.1, 3.003.2, BRD 3.003.4, 3.003.4.1 | 4 | 4 | 3 | 7 | 0 |
| FR-RN-012 | Filter the expiring list with multi-select criteria | BRRN.003, restating BRD 1.003.3, 1.003.3.1-1.003.3.1.13, 3.003.3, 3.003.3.1-3.003.3.13 | 3 | 5 | 1 | 6 | 0 |
| FR-RN-013 | Show the expiring list in one scrollable grid with column filters and search | BRRN.004, restating BRD 1.003.4.1, 1.003.4.1.1, 1.003.4.1.1.2-1.003.4.1.1.24, 3.003.4.1, 3.003.4.1.2-3.003.4.1.21, BRRN.006, restating BRD 1.003.4.1.3, 1.003.4.1.4, 3.003.4.3, 3.003.4.4, 3.006.1.5, 4.003.1.5 | 5 | 8 | 1 | 9 | 0 |
| FR-RN-014 | Export and print the expiring list | BRRN.007, restating BRD 1.003.5, 1.003.6, 1.003.7, 3.003.5, 3.003.6, 3.003.7, BRRN.008, restating BRD 1.003.7.1, 1.003.7.2, 3.003.7.1, 3.003.7.2 | 4 | 5 | 1 | 6 | 0 |
| FR-RN-015 | Initiate renewal processing explicitly | BRRN.021 | 4 | 2 | 3 | 5 | 0 |
| FR-RN-020 | Run the sanitation, matching and eligibility checks | BRRN.020, BRRN.022 | 4 | 4 | 1 | 5 | 0 |
| FR-RN-021 | Use a unique renewal reference as the matching key | BRRN.022, BRD 1.003.4.1.1.2 | 3 | 2 | 2 | 4 | 0 |
| FR-RN-022 | Classify candidates into Clean, Review and Exception buckets | BRRN.023 | 5 | 5 | 2 | 7 | 0 |
| FR-RN-023 | Apply the decision matrix and rule-based disposition | BRRN.031, BRRN.034 | 6 | 4 | 4 | 8 | 0 |
| FR-RN-024 | Tag non-renewable risk codes and send the NFR | BRRN.009, restating BRD 1.003.7.3, 1.003.7.3.1 | 4 | 3 | 3 | 6 | 0 |
| FR-RN-025 | Ingest LAMD reports and route paid-off and RMU accounts | BRRN.029, BRRN.039, BRRN.024 | 5 | 5 | 4 | 9 | 0 |
| FR-RN-026 | Flag accounts due for KYC review | BRRN.028 | 4 | 2 | 2 | 4 | 0 |
| FR-RN-027 | Reflect endorsements on the mother policy before approval | BRRN.032, BRD 1.008.1.4 | 3 | 2 | 2 | 4 | 0 |
| FR-RN-030 | Assign and re-assign accounts to Marketing AOs | BRD 1.005.1, 1.005.1.1, 1.005.1.1.1, 1.005.1.1.2, 1.005.1.2, 1.005.1.2.1-1.005.1.2.4, BRD 1.005.2 | 5 | 3 | 4 | 7 | 0 |
| FR-RN-031 | Transfer an account to another Marketing unit | BRD 1.006.1-1.006.5, BRD 2.005.1, 2.005.2, 2.005.3, 2.005.3.1, 2.005.3.2, 2.005.4, 2.005.5, BRD 2.004.4.8 | 4 | 4 | 3 | 7 | 0 |
| FR-RN-032 | Receive, accept or decline transferred accounts | BRD 1.007.1, 1.007.2, 1.007.3, 1.007.3.1, 1.007.4, 1.007.4.1, 1.007.4.2, 1.007.5 | 4 | 3 | 3 | 6 | 0 |
| FR-RN-040 | View all my accounts in one scrollable list | BRRN.011, restating BRD 2.003.1, BRRN.012, restating BRD 2.003.1.1, BRRN.014, restating BRD 2.003.1.3, BRRN.015, restating BRD 2.003.1.4, BRRN.016, restating BRD 2.003.1.5, BRRN.017, restating BRD 2.003.1.6 without the QPS / EBIX references | 5 | 5 | 2 | 7 | 0 |
| FR-RN-041 | View a renewal account and download its details | BRRN.013, restating BRD 2.003.1.2, BRD 1.004.1, 1.004.1.1, 1.004.1.2, 1.008.1.2, 1.008.1.3, 3.006.1.1, 3.006.1.2, 4.003.1.1, 4.003.1.2, BRD 1.004.1.3-1.004.1.5.2, 2.003.2, 2.003.3, 2.003.3.1, 2.003.3.2, 3.006.2, 3.006.3, 3.006.3.1, 3.006.3.2, 4.003.2, 4.003.3, 4.003.3.1, 4.003.3.2 | 4 | 7 | 1 | 8 | 0 |
| FR-RN-042 | View the full account history before the disposition | BRRN.027 | 3 | 3 | 1 | 4 | 0 |
| FR-RN-043 | Give the disposition of an account | BRD 2.004.1, 2.004.2, 2.004.3, 2.004.3.1-2.004.3.5, BRD 2.004.4, 2.004.4.1-2.004.4.10, BRD 2.004.5, 2.004.5.1, 2.004.5.2, 2.004.5.3 | 5 | 6 | 4 | 10 | 0 |
| FR-RN-044 | Add remarks to an account | BRD 2.004.6, 2.004.7, 2.004.8, BRD 2.006.1.5, 2.006.1.5.1, 2.006.1.5.2, 2.006.1.6 | 2 | 3 | 2 | 5 | 0 |
| FR-RN-045 | List my dispositioned accounts with status, flags and lock | BRD 2.006.1, 2.006.1.1, 2.006.1.1.1, 2.006.1.1.2, 2.006.1.3, 2.006.1.4, 2.006.1.5.3 | 3 | 2 | 1 | 3 | 0 |
| FR-RN-046 | Update returned accounts | BRD 2.007.1, 2.007.2, 2.007.3, 2.007.4, 2.007.4.2-2.007.4.7, 2.007.5 | 3 | 3 | 1 | 4 | 0 |
| FR-RN-047 | Re-open accounts tagged Not for Renewal | BRD 2.004.10, BRD 3.004.5 | 3 | 4 | 2 | 6 | 0 |
| FR-RN-048 | Route renewals with financial or structural changes to the New Business path | BRRN.033, BRRN.038 | 4 | 5 | 1 | 6 | 0 |
| FR-RN-050 | Review, return and post dispositioned accounts | BRD 1.008.1, 1.008.1.1, 1.008.1.4, BRD 1.008.2, 1.008.2.1-1.008.2.7, BRD 1.008.3, 1.008.3.1-1.008.3.4 | 4 | 4 | 2 | 6 | 0 |
| FR-RN-051 | Override the outstanding-balance flag and other controlled overrides | BRD 1.011.1, 1.011.1.1, 1.011.1.2, 1.011.1.3, BRRN.023 AC5, BRRN.031 AC4, BRRN.035 negative scenario 2d | 5 | 5 | 3 | 8 | 0 |
| FR-RN-060 | Upload dispositioned files | BRRN.018, restating BRD 3.004.1, 3.004.1.1, 3.004.1.2, 4.004.1, 4.004.1.1, 4.004.1.2, BRD 3.004.2, 3.004.3, 3.004.3.1, 4.004.2, 4.004.3, 4.004.3.1, BRD 3.004.4 | 4 | 4 | 4 | 8 | 0 |
| FR-RN-061 | Assign accounts to Processing Officers | BRD 3.005.1, 3.005.1.1, 3.005.1.1.1, 3.005.1.1.2, 3.005.1.2, 3.005.1.2.1, 3.005.1.2.2, 3.005.1.3, 3.005.1.4, 3.005.1.5, 3.005.1.6 | 3 | 3 | 2 | 5 | 0 |
| FR-RN-062 | Work the processing list | BRD 3.006.1, 3.006.1.3, 3.006.1.4, BRD 4.003.1, 4.003.1.3, 4.003.1.4 | 2 | 2 | 1 | 3 | 0 |
| FR-RN-063 | Update data on the renewal account | BRD 3.007.1, 3.007.2, 3.007.3, 3.007.3.1-3.007.3.4, BRD 4.005.1, 4.005.2, 4.005.3, 4.005.3.1-4.005.3.4 | 4 | 2 | 3 | 5 | 0 |
| FR-RN-064 | Review computations and the financial impact | BRD 3.008.1, 3.008.1.1, BRD 4.006.1, 4.006.1.1, BRRN.038 | 3 | 2 | 1 | 3 | 0 |
| FR-RN-065 | Return accounts to Marketing | BRD 3.008.2, 3.008.2.1-3.008.2.7, BRD 4.006.2, 4.006.2.1-4.006.2.7 | 2 | 2 | 2 | 4 | 0 |
| FR-RN-070 | Extract For Renewal accounts per insurer and send them | BRD 3.009.1, 3.009.1.1-3.009.1.4, 3.009.1.4.1-3.009.1.4.28, BRD 4.007.1, 4.007.1.1-4.007.1.4, 4.007.1.4.1-4.007.1.4.28, BRD 3.009.2-3.009.5.1, 4.007.2-4.007.5.1 | 5 | 5 | 4 | 9 | 0 |
| FR-RN-071 | Receive and apply insurer responses | BRD 3.009.6, 3.009.6.1, 3.009.6.2, BRD 4.007.6, 4.007.6.1, 4.007.6.2, BRRN.035 | 4 | 4 | 5 | 9 | 0 |
| FR-RN-080 | Generate the Renewal Advice | BRRN.010, restating BRD 1.010.1-1.010.7, 2.009.1-2.009.7.1, 3.011.1-3.011.7.1, 4.09.1-4.09.7, BRD 2.004.9 | 5 | 8 | 4 | 12 | 0 |
| FR-RN-081 | Send Renewal Advices in batch, encrypted and password-protected | BRRN.010, restating BRD 1.010.6, 1.010.7, 2.009.6, 2.009.7, 2.009.7.1, 3.011.6, 3.011.7, 3.011.7.1, 4.09.6, 4.09.7 | 4 | 6 | 2 | 8 | 0 |
| FR-RN-082 | Generate and send the No Advice Letter | BRRN.001 | 2 | 2 | 1 | 3 | 0 |
| FR-RN-083 | NRNS reminders and non-acceptance letters | BRRN.025, BRRN.037 | 3 | 2 | 2 | 4 | 0 |
| FR-RN-084 | Record client acceptance and proceed to placement and booking | BRRN.040, BRRN.038 AC3 | 5 | 3 | 4 | 7 | 0 |
| FR-RN-085 | Contact Center follow-up | BRRN.026 | 3 | 1 | 3 | 4 | 0 |
| FR-RN-090 | Renew submitted policies handed over by Submitted Policies | Cross-BRD decision D2, BRD-12 BRIDSP-22, 23, 25, 26, BRRN.021, BRRN.010 | 5 | 4 | 2 | 6 | 0 |
| FR-RN-100 | Renewal home and officer dashboards | BRD 1.009.7, BRD 3.010.7 | 3 | 3 | 1 | 4 | 0 |
| FR-RN-101 | Renewal status report with summary | BRRN.019, restating BRD 1.009.3.1.6, 2.008.3.1.6, 3.010.3.1.6, 4.008.3.1.6, BRD 1.009.1-1.009.6, 2.008.1-2.008.6, 3.010.1-3.010.6, 4.008.1-4.008.6 with their sub-IDs | 5 | 7 | 1 | 8 | 0 |
| FR-RN-102 | Centralised renewal listings with escalation | BRRN.036 | 3 | 2 | 1 | 3 | 0 |
| FR-RN-103 | Operational renewal reports | BRRN.020, BRRN.023, BRRN.029, BRRN.031, BRRN.034, BRD 3.009.2-3.009.4.2, 4.007.2-4.007.4.2, BRRN.001, 010, 025, 037 | 3 | 7 | 1 | 8 | 0 |
| FR-RN-110 | Maintain the renewal lists of values | BRD 5.003.1, 5.003.2, 5.003.3, 5.003.4, 5.003.5, BRD 6.002.2.23 | 4 | 2 | 2 | 4 | 0 |
| FR-RN-111 | Update the Renewal Advice and letter templates | BRD 5.005.1, BRD 6.002.2.25 | 2 | 1 | 1 | 2 | 0 |
| FR-RN-112 | Maintain renewal rules and parameters | BRRN.023, BRRN.030, BRRN.034, BRRN.009 | 3 | 2 | 2 | 4 | 0 |

## 7.3 Coverage by BRD ID

The FRs trace 299 BRD references: the 40 BRRN IDs of the addenda, the persona line IDs and line-ID ranges of the main BRD as the FRS writes them (a range such as "1.009.2.1-40" stands for every line ID in it), and the cross-BRD references of FR-RN-090. The Coverage sheet of the workbook lists each of them with its positive and negative cases; every one has at least one case.

FRS section 11.2 maps each of the 1,032 line IDs of the main BRD to an FR, of which nine are out of scope. The table below groups them by BRD function and gives the number of cases of the FRs that meet them. Every in-scope line ID belongs to a reference that has at least one case; the report criteria (1.009.2.1-40 and its copies), the status columns (1.009.3.1.1-40), the 34 summary counters (1.009.3.2.1-34), the 28 insurer extract columns (3.009.1.4.1-28) and the ten non-renewal reasons (2.004.4.1-10) are each checked item by item in one case.

Table 13: Main BRD line IDs by function (FRS section 11.2)

| BRD function | Line IDs | Out of scope | FRs (FR-RN-) | Cases |
| --- | --- | --- | --- | --- |
| 1.001 Log in | 4 | - | 001 | 13 |
| 1.002 Open in several tabs | 1 | - | 001 | 13 |
| 1.003 Generate the list of expiring accounts | 51 | 2 | 010, 011, 012, 013, 014, 024 | 41 |
| 1.004 View account | 8 | - | 041 | 8 |
| 1.005 Assign accounts | 10 | - | 030 | 7 |
| 1.006 Transfer account to other units | 5 | - | 031 | 7 |
| 1.007 Receive account transfer | 8 | - | 032 | 6 |
| 1.008 Review and post | 18 | - | 027, 041, 050 | 18 |
| 1.009 Generate report | 126 | - | 100, 101 | 12 |
| 1.010 Generate Renewal Advice | 16 | - | 080, 081 | 20 |
| 1.011 Override accounts | 4 | - | 051 | 8 |
| 2.001 Log in | 4 | - | 001 | 13 |
| 2.002 Open in several tabs | 1 | - | 001 | 13 |
| 2.003 View accounts for disposition | 10 | 1 | 040, 041 | 15 |
| 2.004 Provide disposition | 28 | - | 031, 043, 044, 047, 080 | 40 |
| 2.005 Transfer account to other units | 7 | - | 031 | 7 |
| 2.006 View the list of dispositioned accounts | 11 | 1 | 044, 045 | 8 |
| 2.007 Update the returned accounts | 11 | 1 | 046 | 4 |
| 2.008 Generate report | 125 | - | 101 | 8 |
| 2.009 Generate Renewal Advice | 17 | - | 080, 081 | 20 |
| 3.001 Log in | 4 | - | 001 | 13 |
| 3.002 Open in several tabs | 1 | - | 001 | 13 |
| 3.003 Generate list of accounts for processing | 46 | 3 | 010, 011, 012, 013, 014 | 35 |
| 3.004 Upload dispositioned file | 8 | - | 047, 060 | 14 |
| 3.005 Assign accounts | 11 | - | 061 | 5 |
| 3.006 View accounts for processing | 11 | - | 013, 041, 062 | 20 |
| 3.007 Update data on an account | 7 | - | 063 | 5 |
| 3.008 Review computations; return | 10 | - | 064, 065 | 7 |
| 3.009 Extract accounts per insurer | 43 | - | 070, 071, 103 | 26 |
| 3.010 Generate report | 129 | - | 100, 101 | 12 |
| 3.011 Generate Renewal Advice | 17 | - | 080, 081 | 20 |
| 4.001 Log in | 4 | - | 001 | 13 |
| 4.002 Open in several tabs | 1 | - | 001 | 13 |
| 4.003 View accounts for processing | 10 | 1 | 013, 041, 062 | 20 |
| 4.004 Upload dispositioned file | 6 | - | 060 | 8 |
| 4.005 Update data on an account | 7 | - | 063 | 5 |
| 4.006 Review computations; return | 10 | - | 064, 065 | 7 |
| 4.007 Extract accounts per insurer | 43 | - | 070, 071, 103 | 26 |
| 4.008 Generate report | 128 | - | 101 | 8 |
| 4.09 Generate Renewal Advice | 16 | - | 080, 081 | 20 |
| 5.001 Log in | 4 | - | 001 | 13 |
| 5.002 Open in several tabs | 1 | - | 001 | 13 |
| 5.003 Maintain lists of values | 5 | - | 110 | 4 |
| 5.004 Maintain users | 1 | - | 003 | 6 |
| 5.005 Update the RA template | 1 | - | 111 | 2 |
| 6.001 Access the application | 2 | - | 001 | 13 |
| 6.002 Manage users, profiles and functions | 32 | - | 003, 110, 111 | 12 |
| Total | 1,023 | 9 |  |  |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-RN-01 | SYSADMIN – System Administrator | Access, roles and audit. Each Renewal persona logs in, sees only its own screens and records, profiles and function grants change only through approved access requests, and every renewal action is in the audit trail. | 32 |
| SC-RN-02 | MKT_TL – Marketing Team Leader | Extraction and the expiring list. The daily job and on-demand ranges extract the expiring accounts; the TL filters, searches, exports and prints the list and initiates the candidates. | 40 |
| SC-RN-03 | BUSINESS_ADMIN – Business Administrator | Governance rules. The checks, buckets and decision matrix classify each candidate; non-renewable risk codes, LAMD reports, KYC and endorsements are applied without manual pre-cleaning. | 47 |
| SC-RN-04 | MKT_TL – Marketing Team Leader | Assignment and transfer. The Marketing TL assigns and re-assigns accounts to AOs and transfers accounts to another Marketing unit, whose TL accepts or declines them. | 20 |
| SC-RN-05 | MKT_AO – Marketing AO / Admin | Disposition. The AO views his accounts and their history, gives the disposition with reason and remarks, updates returned accounts, re-opens Not for Renewal and starts the New Business path. | 53 |
| SC-RN-06 | MKT_TL – Marketing Team Leader | TL review and overrides. The TL reviews, returns and posts the dispositioned accounts and overrides the outstanding-balance flag and other controlled blocks. | 14 |
| SC-RN-07 | PROCESSOR – Processing Officer / Broker | Processing. Processing uploads dispositioned files, assigns officers, updates the renewal account, reviews the computations and returns accounts to Marketing. | 28 |
| SC-RN-08 | PROCESSING_TL – Processing Team Leader | Insurer round-trip. Processing builds the extract per insurer, sends it protected and applies the insurer's response file. | 18 |
| SC-RN-09 | MKT_AO – Marketing AO / Admin | Letters, acceptance and booking. Users generate and send RAs, NALs and NFRs; the jobs send NRNS reminders and non-acceptance letters; the Contact Center follows up; acceptance moves the renewal account to placement and booking without re-keying. | 38 |
| SC-RN-10 | SYSTEM – BIBS scheduled job or event | Submitted policies. The Submitted Policies hand-off creates, initiates and renews a candidate once per SBM number and reports its status back to the masterlist. | 6 |
| SC-RN-11 | MKT_TL – Marketing Team Leader | Monitoring and reports. Renewal Home, the renewal status report with its summary, the listings with escalation and the operational reports show the state of every renewal within the user's scope. | 23 |
| SC-RN-12 | BUSINESS_ADMIN – Business Administrator | Administration. The Business Administrator maintains the renewal lists of values, templates, rules and parameters under maker-checker, without a release. | 10 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | MKT TL | MKT AO | Proc. TL | Proc. Off. | Bus. Admin | Checker | Sys. Admin | LAMD | Contact Ctr |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Generate the expiry list and initiate candidates | Y | N | Y | N |  |  |  | N |  |
| Assign, re-assign and receive transfers | Y | N | N |  |  |  |  |  |  |
| Give the disposition and push | Y | Y |  | N |  |  |  | N | N |
| Review, return and post | Y | N | N |  |  |  |  |  |  |
| Controlled overrides (outstanding balance, bucket, disposition, insurer mismatch, RA unlock) | Y | N | N | N |  |  |  |  |  |
| Assign accounts to Processing Officers | N |  | Y | N |  |  |  |  |  |
| Update the renewal account, computations and return to Marketing | N | N | Y | Y |  |  |  |  |  |
| Upload dispositioned files | N | N | Y | Y |  |  |  |  |  |
| Build, send and apply insurer batches | N | N | Y | Y |  |  |  |  |  |
| Generate and send RAs, NALs and NFRs | Y | Y | Y | Y | N |  |  | N | N |
| Record client acceptance |  | Y |  | Y |  |  |  | N | N |
| Record Contact Center follow-ups |  | N |  |  |  |  |  | N | Y |
| Upload LAMD reports and view match results | N |  | N |  |  |  |  | Y | N |
| Run renewal reports | Y | Y | Y | Y | Y |  | N | N | N |
| Export lists and reports | Y | Y | Y | N |  |  |  |  | N |
| Maintain checks, bucket rules, matrix and non-renewable risk codes | N |  | N |  | Y |  | N |  |  |
| Activate rule sets, matrices and risk codes (checker) | N |  |  |  | N | Y |  |  |  |
| Maintain renewal lists of values and templates | N |  |  |  | Y |  | N |  |  |
| Change role-permission grants | N |  | N |  |  |  | Y |  |  |

## 7.6 Automated tests

No automated test exists yet for this BRD; every case is run manually.

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Renewal is not built; screen names, labels and messages may change at build | High | The cases name the design's screens and the FRS texts; the test lead updates the workbook from the build before the system test and records the changes in the document control |
| Open questions change expected results (RQ01 checks, RQ08 CBG, RQ10 counters, RQ15 insurer file, RQ24 matrix content) | High | The rules are configuration; the cases use the test values of TD-RN-08 and are re-run with BDOI's values without a new build |
| The Claims module is not connected (decision D4) | Medium | Claims cases expect "claims not connected"; the claim-driven cases (open claim gives Review) use a claims stub until Claims is built |
| Letter, LAMD and insurer file layouts are drafts (RQ15, RQ20, RQ26) | Medium | Upload-download and letter cases run on the draft layouts and are re-run when BDOI's layouts are loaded |
| Test mailboxes not reachable from SIT or UAT | High | Check the relay before the cycle (entry criterion); letter cases read the send log when the mailbox is down and are re-run later |
| Date-driven cases need the clock to pass | Medium | The test lead sets the business date and runs the jobs on demand (section 4.2) |
| Candidates are moved on by earlier cases | Medium | Keep one copy of the data per cycle; cases state the stage they start from |
| BDOI testers from Marketing, Processing, LAMD and the Contact Center are not available in the UAT window | High | Agree named testers per department and dates in the UAT plan (deliverable 30) before UAT starts |

# 9 FRS findings

Writing the cases showed the points below, where the FRS is ambiguous, cannot be tested as written, or differs from what the platform shows today. The cases follow the proposed resolution; the FRS owner decides the correction for FRS v1.1.

Table 17: FRS findings for the FRS owner

| ID | FR | Finding | Proposed resolution |
| --- | --- | --- | --- |
| TF-RN-01 | FR-RN-001 | The FRS gives "Invalid user ID or password" for a wrong log-in. Renewal uses the platform log-in, which shows "Invalid user name or password" and, for a locked account, "Account is locked. Contact your administrator." (AuthService). The FRS gives no text for the lock. | Quote the platform texts in FRS v1.1; the cases use them. |
| TF-RN-02 | FR-RN-002 | The FRS no-access text "You do not have access to this page" differs from the platform screen "You do not have access to this screen. Contact your administrator if you need it." (frontend/src/auth/RequireAuth.tsx). | Use the platform wording in FRS v1.1. |
| TF-RN-03 | FR-RN-025 | For a wrong file type the FRS gives "The file type is not allowed" (FR-RN-025, 060, 085). The platform shows "Upload an Excel (.xlsx), OpenDocument (.ods), CSV (.csv) or text (.txt) file" for bulk uploads and "Only these file types are allowed - <list>" for attachments. | Quote the platform texts, or state that Renewal replaces them; the cases use the platform texts. |
| TF-RN-04 | FR-RN-080 | Rule R2 and the field rule say "less than 30 days" before expiry; whether exactly 30 days needs a confirmation is not stated. TC-RN-080.3-02 assumes it does not. | State the boundary ("fewer than RNW_RA_MIN_NOTICE_DAYS days") in R2 and in the field rule. |
| TF-RN-05 | FR-RN-013 | Rule R1 asks for one scrollable view without pagination, which conflicts with the UX pager rule (UX-6, RQ05 open). Acceptance criterion 1 (20,000 rows without a pager) cannot be signed off until RQ05 is answered. | Close RQ05 before UAT; the case TC-RN-013.1-01 follows the FRS. |
| TF-RN-06 | FR-RN-101 | Four of the 34 summary counters have no source in the BRD and show 0 with "pending definition" (RQ10), so they cannot be tested against a business rule. The report range check is a report-engine check whose message today reads "<to> must not be before <from>", not "The end date must be on or after the start date". | Define counters 5, 8, 14 and "to Other Bank" under RQ10; align the range message with the report engine or state that Renewal reports use their own check. |
| TF-RN-07 | FR-RN-071 | The outcome of a Reject is "Not for Renewal (insurer declined) or back to Marketing to re-market"; the FRS does not say which, or who decides (RQ15). A late response is defined only as "after the reply due date" with no cut-off time. | Answer RQ15 and name the rule or parameter that chooses the Reject path and the late cut-off. |
| TF-RN-08 | FR-RN-083 | "Not yet submitted" is defined only in the description (no disposition, or For Renewal without RA acceptance); a candidate For Quotation on the NB path, or Not for Renewal awaiting its NFR, is not covered (RQ18). | List the stages that count as "submitted" so the NRNS checkpoint can be tested for every stage. |
| TF-RN-09 | FR-RN-090 | The BRD trace lists bare numbers ("BRIDSP-22, 23, 25, 26" in FR-RN-090; "BRRN.001, 010, 025, 037" in FR-RN-103) and prose ("restating BRD ...", "with their sub-IDs"), which appear as IDs in the coverage sheet. | Write every BRD ID in full in the fr blocks (BRIDSP-23, BRRN.010) and keep the "restating" notes out of the brd list, so the coverage sheet lists clean IDs. |
| TF-RN-10 | FR-RN-102 | The escalation rule gives the days per segment but not whether the alert is raised on the first day inside the window (59 or 60 days before expiry). Acceptance criterion 2 uses 59 days with a 60-day setting. | State "fewer than RNW_ESCALATION_DAYS days to expiry" or "at most RNW_ESCALATION_DAYS days"; the cases test 59 days (alert) and 61 days (no alert) and leave 60 days to the answer. |

# 10 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Renewal requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Renewal | BDOI |  |  |
|  | Unit Head, Combank and Corbank | BDOI |  |  |
|  | Head, Retail Marketing | BDOI |  |  |
|  | Head, Processing | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |