START HERE GUIDE

Start Here

Guide to the BRD-02 Operations Sign-off Pack, release set v2.1

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-SH-BRD-02 |
| Version | 2.1 |
| Date | 08 October 2026 |
| Status | Issued for BDOI business sign-off |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 2.0 | 28 Sep 2026 | iorta TechNXT Project Manager | iorta TechNXT Business Analysis |  | First issue with the BRD-2 Operations business sign-off pack (replaces the release note of the set) |
| 2.1 | 08 Oct 2026 | iorta TechNXT Project Manager | iorta TechNXT Business Analysis |  | Re-based on the Operations BRD v1.01 (15-Apr-2026) and the five Operations Central Addendum 1 annexes of May 2026; user-story view and storyboard index added to the FRS; every file of the set re-issued at v2.1 |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Shellah Marie C. Miranda, AVP, Product Owner | Approver | BDOI | Sign-off |
| Jose Melvin M. Jarin, Operations: Financial Transactions and Processing | Approver | BDOI | Review and sign-off for Operations |
| Pia Grace M. Pinili, Collections and Marketing Support | Approver | BDOI | Review and sign-off of the Marketing Collection items |
| Angel Lou R. Kabigting (Marketing Collections) and Rodrigo R. Dela Cruz (Comptrollership) | Reviewers | BDOI | Review of the Marketing Collection items and the accounting events |
| Shirley Catapang and Perjelyn Joy Gutierrez, Operations: FT&P | Reviewers | BDOI | Review of the screens and rows of their teams |
| Cashiering, Remittance, Adjustment, Production Reconciliation, Commission Receivables, Marketing Collection, Comptrollership and Disbursement | Reviewers | BDOI | Review of their screens and rows |
| Information Technology Group | Reviewer | BDOI | Interfaces, jobs, access; the Technical Specification |
| Dan Ace Cauton and Zean C. Ibay, ESG - Business Project Services | BRD owner | BDO Unibank ESG | Traceability and sign-off coordination |
| Project team | Delivery | iorta TechNXT | Sessions, answers, revisions, change requests |

Contents

1 What this pack is for	4

2 The pack at a glance	4

3 Where to start	5

4 Steps up to closure	5

5 Who signs what	7

6 Change control after sign-off	8

# 1 What this pack is for

This pack shows the proposed BRD-2 Operations of BIBS, screen by screen, so that each Operations team can confirm what it will get and sign it off: the invoice ledger and Invoice 360, Cashiering, Remittance, Adjustment, Production Reconciliation and Commission Receivables, with the Disbursement queue, the interfaces and the Operations reports. Signing freezes the content, the screens and the navigation of Operations; a later change goes through the Change Management Register with its mandays. The screenshots use fictitious seed data only.

What is new in v2.1. The set is re-based on the Operations BRD v1.01 of 15 April 2026 and on the five annexes signed in May 2026 (file Operations_WS Addendum). Check pick-up is removed from scope; the PR 2307 reversal is done by Marketing Collection and Disbursement only releases the certificates; minimal balances are cleared when the payment is processed; Remittance, Production Reconciliation and Adjustment take the clarifications of the annexes; Commission Receivables works from the system tagging with read-only review, rule-based exclusion, SLA incentives and invoice-level ageing. The screenshots are those of v2.0: where a screen changes, its specification says what changes and chapter 21 of the FRS lists what BDOI is asked to confirm (CLR-OP-36 to 62). The FRS now ends with a user-story view of every BRD requirement and a storyboard index of the walkthroughs.

# 2 The pack at a glance

The files are numbered so that they sort in reading order in the folder BRD-02_Operations of Drop 1.

Table 1: The documents of the set, in reading order

| File | What it is for | Who reads it | When |
| --- | --- | --- | --- |
| 00_BIBS_StartHere_BRD-02_Operations_v2.1.docx | Start Here: the map of the pack, who reads what, the steps and the dates | Everyone | First, on issue |
| 01_BIBS_GuideDeck_BRD-02_Operations_v2.1.pptx | Sign-off Pack Guide: purpose, approach, the module at a glance, caveats and impacts on other modules, entry and exit criteria, change control | Business owner, unit heads; presented at the kick-off | Kick-off session |
| 02_BIBS_FRS_BRD-02_Operations_v2.1.docx | Functional Requirements Specification v2.1 on the Operations BRD v1.01 and the May 2026 annexes: requirements, navigation, 63 screen specifications with screenshots, walkthroughs, messages, notifications, documents, uploads, cross-BRD contract, user-story view and storyboard index | Business users of each Operations team; Comptrollership, Disbursement and BDOI IT for their chapters | During the review, with the SIT walkthroughs |
| 03_BIBS_Signoff_BRD-02_Operations_v2.1.xlsx | Sign-off workbook: one row per screen, field, rule and message with the BU review columns; comments log, meeting minutes, version history, sign-off certificate | Every reviewer; the business owner signs it | During the review and at sign-off |
| 04_BIBS_TestPlan_BRD-02_Operations_v2.1.xlsx | Test plan workbook: the test cases traced to the FRs and to the screens, including one screen case and one message case per screen | Business users who will run UAT; BDOI IT | After the screens; used again in SIT and UAT |
| 05_BIBS_TestPlan_BRD-02_Operations_Summary_v2.1.docx | Test plan summary: scope, approach, coverage and the cases by area | Business owner, BDOI IT | Before sign-off |
| 07_BIBS_UXDeck_BRD-02_Operations_v2.1.pptx | UX Screen Deck for the BDOI UX Design team: design foundation, navigation and personas, every walkthrough step by step and every screen with all its states | BDOI UX Design team | From the issue, in parallel with the review; re-issued with each version of the set |
| 08_BIBS_UXScreens_BRD-02_Operations_v2.1.xlsx | UX screen register: one row per screen image with the screen, personas, walkthrough and step, state, FRS section and requirements, UXD status and comments, and the Changed in this issue flag | BDOI UX Design team | Kept by the UX Design team; the changed rows are flagged at each issue |
| 09_BIBS_UXScreens_BRD-02_Operations_v2.1.zip | Image package: every screen image at twice the screen resolution (PNG), the component crops and the register as CSV | BDOI UX Design team | Imported into the design tool at each issue |

# 3 Where to start

Table 2: Reading order per role

| Role | Where to start |
| --- | --- |
| Business owner (Product Owner; Operations FT&P) | 00 Start Here; 01 Guide deck; FRS chapters 1-3 (context and personas), 14 (walkthroughs), 20 (sign-off), 21 (proposed rules for confirmation, CLR-OP-36 to 62 new in v2.1) and 22 (user-story view); workbook Sign-off certificate |
| Cashiering (cashiers and Team Leader) | FRS chapter 4 Cashiering; the Cashiering screens of chapter 13 (SCR-OP-07 to 22); walkthroughs A (steps 3-4), B (steps 8-9) and D (steps 3-4); messages in chapter 15; documents DO-01 and DO-02 in chapter 17; upload templates in chapter 18 |
| Remittance (processors and Team Leader) | FRS chapter 4 Remittance; screens SCR-OP-23 to 36; walkthroughs A (steps 5-10) and D (step 5); notifications in chapter 16; documents DO-03 and DO-04 |
| Adjustment (processors and Team Leader) | FRS chapter 4 Adjustment / Cancellation; screens SCR-OP-37 to 42; walkthrough B; documents DO-05 and DO-06; Policy Transactions in chapter 12 |
| Production Reconciliation and Commission Receivables | FRS chapter 4 Production Reconciliation and Commission Receivables; screens SCR-OP-43 to 60; walkthrough C; documents DO-07 and DO-08 |
| Marketing Collection and Marketing Team Leader | The PR 2307 reversal now owned by Marketing Collection (FR-OP-113, SCR-OP-19, CLR-OP-40 to 43); holds, special remittance and endorsement requests with their returns (SCR-OP-28 to 31, 38, 39); walkthrough B steps 1-3 and D steps 1-2; the Marketing rows of the user-story view (chapter 22) |
| Comptrollership, Disbursement and ACSL (BRD-5) | Accounting events (chapter 5); Disbursement Queue and Remittance Deductions (SCR-OP-33, 34, 36); BIR certificates (SCR-OP-58, 59); cross-BRD contract (chapter 19) |
| BDOI IT | Interfaces and integration (chapter 7), non-functional requirements (chapter 8), configuration and jobs (chapter 9), Interfaces screen (SCR-OP-61), cross-BRD contract (chapter 19); the Technical Specification, reviewed by BDOI IT |
| BDOI UX Design team | 07 UX Screen Deck: design foundation and navigation first, then the personas, walkthroughs and screens of the design work; 08 UX screen register (filter Changed in this issue at each new issue); 09 image package in the design tool |
| iorta TechNXT project team | All documents; keeps the comments log, the meeting minutes and the version history of the workbook, answers every comment and keeps the traceability to SIT and UAT |

SIT users of the seed data for the review: cashier, cashbr and cashtl (Cashiering), remit and remittl (Remittance), adjust and adjtl (Adjustment), recon (Production Reconciliation), commrec and commtl (Commission Receivables), mktcoll and mkttl (Marketing Collection), acsl and acsltl (ACSL), comptrol (Comptrollership), disb (Disbursement), admin (System Administrator) and auditor. The passwords are sent separately to the named reviewers.

# 4 Steps up to closure

Table 3: From issue to closure

| No. | Step | Who (R, A, C, I) | Output | When / duration |
| --- | --- | --- | --- | --- |
| 1 | Pack issued | R: iorta TechNXT Project Manager; A: iorta TechNXT delivery lead; I: all reviewers | Release set v2.1 in the BRD-02 folder (re-based on the BRD v1.01 and the May 2026 annexes; v2.0 was issued on Mon 28-Sep-2026); invitations to the sessions | Day 0 (Thu 08-Oct-2026); sessions scheduled after the BRD-10, 12, 6 and 9 sign-offs |
| 2 | Kick-off and screen walkthrough on SIT | R: iorta TechNXT Business Analysis; A: BDOI Product Owner; C: Operations FT&P unit heads; I: BDOI IT | Screens shown live per team (Cashiering, Remittance, Adjustment, Production Reconciliation and Commission Receivables); first questions logged in the comments log; minutes | 5 sessions, 16 to 20-Nov-2026 |
| 3 | Review with the workbook | R: business users of each Operations team; A: Operations FT&P unit heads; C: iorta TechNXT (questions) | Every row marked Accept, Change requested or Comment; comments log entries | 10 working days after the walkthroughs, until Fri 4-Dec-2026 |
| 4 | Comments consolidated and a Q&A session | R: iorta TechNXT Project Manager and Business Analysis; A: BDOI Product Owner; C: reviewers | One consolidated comments log, each item typed (clarification, correction, change request) and answered; Q&A minutes | 3 working days, Q&A on Wed 9-Dec-2026 |
| 5 | One revision cycle (v2.2) | R: iorta TechNXT Business Analysis; A: iorta TechNXT delivery lead; C: reviewers who raised the items | Release set v2.2 with the changed rows marked; change requests raised for the rest | 2 working days, v2.2 on Fri 11-Dec-2026; check by the reviewers until Wed 16-Dec-2026 |
| 6 | Sign-off meeting and signature | R: iorta TechNXT Project Manager; A: BDOI Product Owner; C: Operations FT&P, Comptrollership, BDOI IT | Signed sign-off certificate; minutes; open items accepted as assumptions or change requests | Fri 18-Dec-2026 |
| 7 | Content freeze | R: iorta TechNXT delivery lead; A: BDOI Product Owner; I: BDOI IT, other BRD owners | Content frozen as signed; approved deltas scheduled in the Change Management Register | From Mon 21-Dec-2026 |
| 8 | Traceability into SIT and UAT | R: iorta TechNXT test lead; A: BDOI Product Owner; C: business users | SIT and UAT runs traced to the signed screens, rules and messages; results against each row | SIT Jan - Jul 2027; UAT Aug - Dec 2027 |

How to review. Open the FRS chapters of your team or the same screens on SIT. In the sign-off workbook, set BU review to Accept, Change requested or Comment on each row you review (sheets Screen standards, Screen catalogue, Field register, Business rules, Messages), write the change in BU comment, and add your name and the date. Questions go to the Comments log sheet. One workbook per team is enough. Chapter 21 of the FRS lists the proposed rules and clarifications on which BDOI is asked to decide.

Table 4: SIT walkthrough sessions

| Date | Time | Session | Teams |
| --- | --- | --- | --- |
| Mon 16-Nov-2026 | 09:30-12:00 | Kick-off; the invoice ledger and Invoice 360; Cashiering: receipts, application, unapplied payments and dispositions (walkthrough A steps 1-4, walkthrough D steps 3-4) | Cashiering, Operations FT&P |
| Tue 17-Nov-2026 | 09:30-12:00 | Remittance: extraction, batches, approval, Disbursement queue, insurer ORs, holds and special remittance (walkthrough A steps 5-10, walkthrough D steps 1, 2 and 5) | Remittance, Marketing Collection, Disbursement |
| Wed 18-Nov-2026 | 09:30-12:00 | Adjustment: endorsement and cancellation requests, posting, Policy Transactions, refund (walkthrough B) | Adjustment, Marketing Collection, Cashiering |
| Thu 19-Nov-2026 | 09:30-12:00 | Production Reconciliation and Commission Receivables: registers, feedback, DP billing and collection, incentives, BIR certificates (walkthrough C) | Production Reconciliation, Commission Receivables, Comptrollership |
| Fri 20-Nov-2026 | 09:30-11:30 | Uploads with the error file, reports, interfaces and the accounting of Operations | Operations FT&P, Comptrollership, BDOI IT |

# 5 Who signs what

The set holds business content only: the screens and fields, the columns of the lists, reports and templates that the user sees or fills in, the validations, business rules, messages, notifications, documents, walkthroughs and reports. The business users sign that content. Technical content (the interfaces between systems, data storage, security set-up) is not part of the set: it is in the Technical Specification, a separate document reviewed by BDOI IT. The roles are those of the approval sheet of the Operations BRD v1.01: iorta TechNXT and the Business Analyst of Business Project Services prepare the set, Operations: Financial Transactions and Processing provides the input, Marketing Collections and Comptrollership review the Marketing items and the accounting, BDOI IT reviews the interfaces, the user access and the Technical Specification, and the Program Manager of Business Project Services, Operations: Financial Transactions and Processing, Collections and Marketing Support and the Product Owner approve it.

Table 5: Who signs what: responsibility per part of the set

| Part of the set | Prepares | Provides input | Reviews | Approves |
| --- | --- | --- | --- | --- |
| Screens and fields (FRS screen specifications; workbook Screen catalogue, Field register) | iorta TechNXT | FT&P input | Program Manager (BPS) | Product Owner, Operations FT&P |
| Business rules and validations | iorta TechNXT | FT&P input, BA (BPS) | Program Manager (BPS), Marketing Collections review, Comptrollership review | Product Owner, Operations FT&P, Collections and Marketing Support |
| Messages and notifications | iorta TechNXT | FT&P input | Program Manager (BPS) | Product Owner, Operations FT&P |
| Documents and reports (receipts, remittance schedules, slips, registers, billings, reports) | iorta TechNXT | FT&P input | Program Manager (BPS) | Product Owner, Operations FT&P |
| Walkthroughs (end-to-end, screen by screen) | iorta TechNXT | FT&P input | Program Manager (BPS) | Product Owner |
| Proposed business rules and clarifications for confirmation | iorta TechNXT | BA (BPS), FT&P input | Program Manager (BPS), Marketing Collections review, Comptrollership review | Product Owner, Operations FT&P, Collections and Marketing Support |
| Interfaces, scheduled runs, user access and menus by persona | iorta TechNXT | FT&P input | BDOI IT | Product Owner |
| Test plan (04 workbook, 05 summary) | iorta TechNXT | FT&P input | Program Manager (BPS), BDOI IT | Product Owner |
| UX screen deck, UX screen register and image package (07 to 09, for the BDOI UX Design team; the screens as specified in this set) | iorta TechNXT | FT&P input | Program Manager (BPS) | Product Owner |
| Technical Specification (separate document, not part of the business sign-off) | iorta TechNXT | BDOI IT | BDOI IT | BDOI IT |

Table 6: Signatories and what each confirms (Operations BRD v1.01 approval sheet p.184-185 of the file Operations_WS Addendum (Prepared by, Reviewed by, Approved by), with the input providers of the original sheet)

| Capacity | Role | Confirms by signing | On the BRD approval sheet |
| --- | --- | --- | --- |
| Prepared by | iorta TechNXT project team: Project Manager, Business Analysis, test lead (iorta TechNXT) | The set is complete and consistent as issued, traced to the BRD and to the screens; every comment is answered in the comments log | Added for this set (author of the FRS set) |
| Prepared by | Business Analyst, Enterprise Services Group - Business Project Services (BPS) (Zean C. Ibay) (BDO Unibank ESG) | The set states the BRD requirements as written; every departure is listed in the proposed rules and clarifications | Prepared by (p.184) |
| Input provided by | Operations: Financial Transactions and Processing, BU representatives (Shirley Catapang, Perjelyn Joy Gutierrez) (BDOI) | The Cashiering, Remittance, Adjustment, Production Reconciliation and Commission Receivables screens, fields, rules and messages match the business input | Reviewed by (p.184); input providers of the original sheet |
| Reviewed by | Marketing Head Office, Admin and Collections; BBG (Angel Lou R. Kabigting) (BDOI) | The Marketing Collection items: holds, special remittances, the PR 2307 reversal, the direct payment tagging and the endorsement activities | Reviewed by (p.184) |
| Reviewed by | Comptrollership (Rodrigo R. Dela Cruz) (BDOI) | The accounting events, including the PR 2307 entry, and the BIR certificates | Reviewed by (p.184) |
| Reviewed by | BDOI Information Technology Group (BDOI IT) (BDOI) | Interfaces and scheduled runs, user access and menus, the Disbursement queue and the uploads that stand in for other systems, and the Technical Specification (a separate document); not the business screens | Reviewed by (BRD-1 and BRD-2 sheets; added to this set) |
| Approved by | Collections and Marketing Support (Pia Grace M. Pinili) (BDOI) | The Marketing Collection items of the set, including the PR 2307 reversal and the direct payment tagging | Approved by (p.184) |
| Approved by | Program Manager, Enterprise Services Group - Business Project Services (BPS) (Dan Ace Cauton) (BDO Unibank ESG) | Traceability of every BRD requirement to the set and completeness of the set | Approved by (p.184) |
| Approved by | Operations: Financial Transactions and Processing (Jose Melvin M. Jarin) (BDOI) | The Operations screens, rules, messages, notifications, documents and accounting events | Approved by (p.185) |
| Approved by | Product Owner, AVP (Shellah Marie C. Miranda) (BDOI) | Owns the set and approves all of its contents | Approved by (p.185) |

The signatories sign the Sign-off certificate sheet of the sign-off workbook in the same order: prepared by, input provided by, reviewed by, approved by.

# 6 Change control after sign-off

Signing freezes the Operations screens, fields, navigation, actions, business rules, messages, notifications, documents, upload templates and the cross-BRD contract as specified. Configuration values marked "default" (receipt series, tolerances, thresholds, schedules, list entries, templates, incentive rules) are not frozen. A change to anything frozen is raised in the Change Management Register with the screen, field, rule or message concerned, assessed with its mandays and its effect on the other BRDs (Operations feeds Collections, Accounting, Disbursement and ACSL), approved by the owners of every BRD it touches, and delivered as a new version of the set; only the affected pages are signed again.