TEST PLAN

Employee Benefits Test Plan

BRD-8 Employee Benefits and Addendum, including the insurer and client portal - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-08 |
| Version | 1.1 |
| Date | 08 October 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-8 v1.0 |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |
| 1.1 | 08 Oct 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis | BDOI Product Owner (pending) | Re-based on FRS BRD-8 v1.1 (Employee Benefits BRD and Addendum, unchanged; Report List of 13-May-2026): case for the weekly and monthly report schedules and the Placement report fields added. |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Employee Benefits | Approver | BDOI | Review and sign-off |
| Marketing, Employee Benefits teams | Business tester | BDOI | Programmes, RA, BOR, franchise, TOR, proposals, comparative, placement trigger |
| Processing | Business tester | BDOI | Placement, booking, SOA, member changes |
| Collections and Marketing Support | Business tester | BDOI | Billing and payment tracking |
| BDO Information Security | Reviewer | BDO Unibank | Portal security cases |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, issue resolution, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	5

2.3 Reading the workbook	6

3 Entry and exit criteria	6

3.1 Entry criteria	6

3.2 Exit criteria	6

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	7

5 Roles and responsibilities	8

6 Issue management	9

6.1 Severity	9

6.2 Triage and fixing	9

7 Coverage summary	9

7.1 Totals	9

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	11

7.4 Scenarios	12

7.5 Roles and access	12

8 Risks	13

9 Sign-off	15

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-8 Employee Benefits (EB) in BIBS (BDOI Broker System, on iNXT BrokerVerse), including the partner portal for insurers and client HR users. It tells the BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases are in the Excel workbook of the same version, BIBS_TestPlan_BRD-08_Employee_Benefits_v1.1.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-8 v1.1 and to the BRD requirement IDs (BRID-001 to 030, 005.01-005.03, 022.01 and the TAT annex) that the FR meets. The expected results quote the message texts of the FRS, and the screen paths are those of the FRS. Where an EB check reuses a message that the platform already shows (attachment rules, client duplicate, workflow reason, report parameters), the case quotes the text BIBS shows on that screen.

## 1.2 Scope

In scope are all 39 FRs of FRS BRD-8 v1.1 and the 34 BRD references they trace to:

•	access by department, document links and access classes, audit and versions, protected outbound files (FR-EB-001 to 004);

•	the partner portal: separate sign-in, provisioning through User Access, staged uploads, review, the insurer task inbox and proposal form, the client HR portal (FR-EB-010 to 015);

•	client capture, programmes and cycles with the business type, the automatic RA, client feedback and the incumbent's indicative proposal (FR-EB-020 to 024);

•	documents, BOR, franchise, the client advice, required documents and the TOR (FR-EB-030 to 035);

•	proposals, the comparative, the value threshold, presentation, revisions and the client's confirmation with the placement trigger (FR-EB-040 to 046);

•	work assignment, issuance tracking, booking with the billing number check, SOA, roster, member changes, direct billing and monitored items (FR-EB-050 to 057);

•	the EB reports, the business type filter, Word export, TAT monitoring and EB Home (FR-EB-060 to 062).

The roles-and-access sheet checks each EB and portal action against the roles that may and may not perform it (FRS section 3.3).

## 1.3 Out of scope

•	BRID-028, documents for high-risk accounts (out of scope per the addendum, p.13).

•	The insurer system-to-system interface, e-signature verification of the BOR, HRIS master list feeds and reading insurer mailboxes (on hold, FRS section 7).

•	EB renewals in the general Renewal module (decision D3); the BRD-6 test plan confirms that HMO lines are not extracted.

•	Penetration testing of the internet-facing portal. The portal security cases here check the functional rules; the penetration test is part of BDO Information Security's approval (EBQ13).

•	Performance and volume testing (deliverable 28), and BDOI's own templates and report layouts (EBQ08, EBQ21).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-8 Employee Benefits (BIBS_FRS_BRD-08_Employee_Benefits_v1.1.docx) | 1.1, 08 Oct 2026 |
| R2 | Employee Benefits BRD and Addendum | BRD v1.0 14-Nov-2025; addendum 23-Feb-2026 |
| R3 | Test plan workbook BRD-8 (BIBS_TestPlan_BRD-08_Employee_Benefits_v1.1.xlsx) | 1.1 |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.2.xlsx) | 1.2 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| System test | Every case of the workbook, screen by screen and portal page by portal page, with the named data sets | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The seven scenarios run from start to finish by the persona that owns each step, including the insurer and client HR users in the portal | iorta TechNXT QA with the BDOI department testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data; portal steps run by BDOI testers acting as insurer and client users | BDOI EB Marketing, Processing and Collection testers | After the entry criteria of section 3 are met |

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations, alternate flows and field rules became one or more test conditions (sheet Test Conditions), for example "A portal user exists only after a User Access request of type External is approved by someone other than the requester".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen or portal page, the preconditions and data set, numbered steps and the expected result with the message text where BIBS shows one. Values filled in at run time (numbers, rows) are examples from the data sets.

•	Every FR has at least one positive and one negative case. Boundary cases test the limits: the third failed portal sign-in, the 10 MB upload limit, a rule amount of zero, 2 and 3 working days for the franchise advice, 4 and 5 working days for follow-ups, 5 and 7 working days against the franchise TAT.

•	Segregation of duties is tested for each maker-checker pair: the comparative maker and the signatory, the AO and the threshold approver, the portal user requester and approver.

•	Scenarios follow one programme (EBP-2026-000010) from the RA to placement and servicing, and a new-business prospect through BOR and franchise.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, documents, portal records and system functions are open only to the roles and party that allow them; segregation of duties |
| Workflow | A stage transition of the EB cycle, franchise, member change, SOA or portal upload; a job run |
| Report-output | Reports, the comparative and exports; content checked against the data |
| Upload-download | Portal and internal uploads, protected e-mails and downloads |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. Case IDs carry their condition: TC-EB-046.2-01 is the first case of condition 2 of FR-EB-046. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Issue ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The EB module and the portal are deployed on SIT, with the RA and follow-up jobs; the business type BT0 and the User Access External request type are available; the virus scan of portal uploads is active; the data sets of section 4.2 are loaded; test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical issue; portal users of TD-EB-02 are provisioned; the e-mail relay and one-time codes work on SIT. |
| UAT | FRS BRD-8 v1.1 is signed off or its open comments are agreed; the open questions that change expected results (EBQ02, EBQ05, EBQ07, EBQ11, EBQ13) are answered or their test values agreed; BDO Information Security has approved the portal hosting for UAT; the UAT environment holds masked data; BDOI testers have user IDs with the roles of section 5. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High issue; open Medium and Low issues have an agreed fix date. |
| Persona end-to-end | All seven scenarios passed end to end with the expected notifications, portal tasks and e-mails. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High issue; open issues listed with an agreed plan in the UAT sign-off; the sign-off of section 9 is signed. |

Suspension. Testing of a scenario stops when a Critical issue blocks it, when the environment or the portal is down for more than half a day, or when the test data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA; the portal on its own address | Data sets of section 4.2; test mailboxes for HR contacts and insurers |
| UAT | Acceptance by BDOI testers, portal in the zone approved by BDO Information Security | Masked copy of production-like data plus the data sets; no real employee names, birth dates or health data |

Non-production data is always masked. Master lists and rosters hold personal data and utilization reports are health-related, so employee names, employee numbers and birth dates are replaced, utilization reports are synthetic, and HR and insurer e-mail addresses point to test mailboxes. No roster in a test environment holds health data (EBQ15).

## 4.2 Named data sets

The test lead prepares each set on SIT as its source column says; portal users are provisioned in scenario SC-EB-02 and reused by the later scenarios.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-EB-01 | Internal test users | Created by the test lead on SIT through approved access requests (BRD-11); grants of FRS section 3.3 |
| TD-EB-02 | Portal users | Provisioned through User Access requests of user type External in SC-EB-02; invitation links opened by the tester |
| TD-EB-03 | Programmes and cycles | Clients and programmes keyed in on SIT by eb.ao1; HMO and GLI products and INS-A, INS-B, INS-C set up as panel insurers in Product Maintenance |
| TD-EB-04 | Documents | Test document folder of the test lead; masked names and birth dates only |
| TD-EB-05 | Insurers and franchise | Insurer master on SIT; franchise states created in SC-EB-04 |
| TD-EB-06 | Threshold rules | Keyed in EB Setup by eb.badmin and authorised by eb.badmin2 |
| TD-EB-07 | Proposals and SOA | Entered through the portal by ins.a and ins.b, and by eb.ao1 for INS-C |
| TD-EB-08 | Member changes | Keyed in by hr.acme in the portal or by eb.ao1 |

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, data and portal users; runs the daily issue triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios, including the portal steps; raise issues with evidence |
| Developers | iorta TechNXT | Resolve issues; support triage |
| BDOI department testers | BDOI EB Marketing, Processing, Collection | Run the UAT scenarios of their department; act as insurer and client HR users in the portal; raise issues |
| BDOI process owner | BDOI Product Owner, Employee Benefits | Decides on disputed expected results and accepted issues; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

EB Marketing tests the programme, portal provisioning, BOR, franchise, TOR, proposals and placement trigger (SC-EB-02 to 05); Processing the placement, booking, SOA and member changes (SC-EB-06); Collection the billing and payment tracking (FR-EB-053, 056). The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| EB_AO | Marketing AO (Employee Benefits) | 76 |
| EB_TL | Marketing TL / UH (Employee Benefits) | 8 |
| EB_MANAGEMENT | BDOI Management (threshold approver) | 6 |
| EB_PROCESSOR | Processing (Employee Benefits) | 15 |
| EB_PROC_SUPERVISOR | Processing Supervisor | 1 |
| EB_COLLECTION | Collection (Employee Benefits) | 4 |
| BUSINESS_ADMIN | Business Administrator | 3 |
| AUDITOR | Auditor | 0 |
| INSURER_USER | Insurer portal user | 21 |
| CLIENT_HR | Client HR portal user | 14 |
| NON_EB_USER | BIBS user without an EB role (for example a Renewal AO) | 1 |
| SYSTEM | BIBS scheduled job or event | 6 |

# 6 Issue management

## 6.1 Severity

Table 10: Issue severity

| Severity | Definition | Example in Employee Benefits |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client or insurer, or a security rule is broken | A portal user sees another insurer's request or another client's roster; a master list leaves BDOI unprotected; a staged upload changes the roster |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | Placement is triggered without the threshold approval; a duplicate billing number is booked |
| Medium | A function works with a workaround, or a message, label or document is wrong but the data is right | A report column is missing; a notification goes to the wrong AO |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise an issue for each failed case, with the case ID, steps, actual result, screenshot and the programme or cycle number.

•	The test lead triages new issues daily with the development lead and, during UAT, the BDOI process owner. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner, who records it in the clarifications chapter of the FRS. Portal security issues are also reported to BDO Information Security.

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A resolved issue is retested with its case and the cases of the same condition.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 39 of 39 |
| BRD IDs covered | 34 of 34 |
| Test conditions | 110 |
| Business scenarios | 7 |
| Test cases | 155 |
| of which positive / negative | 76 / 79 |
| of type Positive | 19 |
| of type Negative | 61 |
| of type Boundary | 6 |
| of type Security-access | 15 |
| of type Workflow | 37 |
| of type Report-output | 7 |
| of type Upload-download | 10 |
| Roles-and-access checks (action x role) | 44 |
| Named test data sets | 8 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The coverage is checked each time the workbook is issued, and a plan with a gap is not issued.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FR-EB-001 | Restrict documents and reports to authorised users | BRID-023, BRID-005 | 3 | 2 | 2 | 4 |
| FR-EB-002 | Link every document to its transaction and restrict it by department | BRID-025 | 3 | 1 | 3 | 4 |
| FR-EB-003 | Log key actions and keep the history of proposals and documents | BRID-024 | 3 | 2 | 1 | 3 |
| FR-EB-004 | Protect documents sent outside BDOI | BRID-007 | 2 | 1 | 2 | 3 |
| FR-EB-010 | Give insurers and client HR users a separate, secure portal | BRID-005, BRID-005.01, BRID-005.02, BRID-014 | 4 | 2 | 3 | 5 |
| FR-EB-011 | Provision portal users through User Access requests | BRID-005, BRID-014 | 4 | 3 | 3 | 6 |
| FR-EB-012 | Stage portal uploads and link them automatically | BRID-005.01, BRID-014 | 3 | 1 | 4 | 5 |
| FR-EB-013 | Review, validate or reject portal uploads | BRID-005.03, BRID-005.01 | 3 | 3 | 2 | 5 |
| FR-EB-014 | Insurer task inbox and structured proposal form | BRID-005.02, BRID-005 | 3 | 3 | 2 | 5 |
| FR-EB-015 | Client HR portal | BRID-014, BRID-011 | 3 | 2 | 2 | 4 |
| FR-EB-020 | Capture and tag new clients as prospect or client | BRID-006 | 2 | 1 | 2 | 3 |
| FR-EB-021 | Open an EB programme and its cycles with the business type | BRID-022.01, BRID-006 | 3 | 2 | 3 | 5 |
| FR-EB-022 | Send the renewal advice automatically before expiry | BRID-001 | 3 | 3 | 2 | 5 |
| FR-EB-023 | Collect and record client feedback | BRID-002 | 2 | 2 | 1 | 3 |
| FR-EB-024 | Send the incumbent's indicative renewal proposal | BRID-003 | 2 | 1 | 2 | 3 |
| FR-EB-030 | Upload TOR, master list and utilization report | BRID-007 | 3 | 2 | 1 | 3 |
| FR-EB-031 | Upload and validate the signed Broker on Record | BRID-008 | 3 | 2 | 3 | 5 |
| FR-EB-032 | Request franchise from insurers and record their decision | BRID-026, BRID-027 | 3 | 3 | 2 | 5 |
| FR-EB-033 | Advise the client of the franchise outcome | BRID-029 | 2 | 1 | 1 | 2 |
| FR-EB-034 | Submit the required documents to insurers per process | BRID-026 | 3 | 1 | 3 | 4 |
| FR-EB-035 | Prepare the TOR and distribute it to insurers | BRID-009, BRID-004, BRID-007 | 3 | 2 | 3 | 5 |
| FR-EB-040 | Record and validate insurer proposals | BRID-005.02, BRID-005.03, BRID-010 | 3 | 2 | 3 | 5 |
| FR-EB-041 | Prepare and sign off the comparative analysis | BRID-010 | 3 | 2 | 3 | 5 |
| FR-EB-042 | Trigger approval when a value threshold is met | BRID-016 | 3 | 2 | 3 | 5 |
| FR-EB-043 | Present the comparative to the client | BRID-011 | 3 | 2 | 2 | 4 |
| FR-EB-044 | Capture client changes and relay them to insurers | BRID-012 | 2 | 1 | 2 | 3 |
| FR-EB-045 | Insurers update their proposals against a revision | BRID-015 | 2 | 1 | 1 | 2 |
| FR-EB-046 | Record the client's confirmation and trigger placement | BRID-017, BRID-019 | 4 | 3 | 2 | 5 |
| FR-EB-050 | Assign, reassign and return work with remarks | BRID-018 | 2 | 2 | 1 | 3 |
| FR-EB-051 | Track policy issuance after placement | BRID-019, BRID-005.01 | 2 | 2 | 1 | 3 |
| FR-EB-052 | Book the account with an insurer billing number duplicate check | BRID-020 | 3 | 1 | 2 | 3 |
| FR-EB-053 | Receive, validate and release the SOA and track payment | BRID-021 | 3 | 2 | 2 | 4 |
| FR-EB-054 | Maintain the member roster from the master list | BRID-013, BRID-014 | 2 | 1 | 2 | 3 |
| FR-EB-055 | Capture member changes and relay them to the insurer | BRID-013, BRID-025 | 3 | 2 | 2 | 4 |
| FR-EB-056 | Upload insurer direct billing for member changes | BRID-025 | 2 | 1 | 1 | 2 |
| FR-EB-057 | Monitor contracts, HMO cards and billing with automatic follow-ups | BRID-030 | 3 | 3 | 1 | 4 |
| FR-EB-060 | EB reports | BRID-022 | 4 | 4 | 1 | 5 |
| FR-EB-061 | New Business report, business type filter and Word export | BRID-022.01 | 3 | 3 | 1 | 4 |
| FR-EB-062 | TAT monitoring, EB home and alerts | BRID-022, TAT annex | 3 | 2 | 2 | 4 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID

| BRD ID | FRs | Conditions | Positive | Negative | Total |
| --- | --- | --- | --- | --- | --- |
| BRID-001 | FR-EB-022 | 3 | 3 | 2 | 5 |
| BRID-002 | FR-EB-023 | 2 | 2 | 1 | 3 |
| BRID-003 | FR-EB-024 | 2 | 1 | 2 | 3 |
| BRID-004 | FR-EB-035 | 1 | 0 | 1 | 1 |
| BRID-005 | FR-EB-001, FR-EB-010, FR-EB-011, FR-EB-014 | 6 | 3 | 6 | 9 |
| BRID-006 | FR-EB-020, FR-EB-021 | 4 | 2 | 3 | 5 |
| BRID-007 | FR-EB-004, FR-EB-030, FR-EB-035 | 7 | 5 | 3 | 8 |
| BRID-008 | FR-EB-031 | 3 | 2 | 3 | 5 |
| BRID-009 | FR-EB-035 | 2 | 1 | 2 | 3 |
| BRID-010 | FR-EB-040, FR-EB-041 | 4 | 3 | 4 | 7 |
| BRID-011 | FR-EB-015, FR-EB-043 | 4 | 2 | 3 | 5 |
| BRID-012 | FR-EB-044 | 2 | 1 | 2 | 3 |
| BRID-013 | FR-EB-054, FR-EB-055 | 3 | 2 | 2 | 4 |
| BRID-014 | FR-EB-010, FR-EB-011, FR-EB-012, FR-EB-015, FR-EB-054 | 10 | 5 | 6 | 11 |
| BRID-015 | FR-EB-045 | 2 | 1 | 1 | 2 |
| BRID-016 | FR-EB-042 | 3 | 2 | 3 | 5 |
| BRID-017 | FR-EB-046 | 1 | 1 | 1 | 2 |
| BRID-018 | FR-EB-050 | 2 | 2 | 1 | 3 |
| BRID-019 | FR-EB-046, FR-EB-051 | 4 | 3 | 1 | 4 |
| BRID-020 | FR-EB-052 | 3 | 1 | 2 | 3 |
| BRID-021 | FR-EB-053 | 3 | 2 | 2 | 4 |
| BRID-022 | FR-EB-060, FR-EB-062 | 5 | 5 | 2 | 7 |
| BRID-023 | FR-EB-001 | 2 | 2 | 1 | 3 |
| BRID-024 | FR-EB-003 | 3 | 2 | 1 | 3 |
| BRID-025 | FR-EB-002, FR-EB-055, FR-EB-056 | 6 | 3 | 4 | 7 |
| BRID-026 | FR-EB-032, FR-EB-034 | 4 | 2 | 3 | 5 |
| BRID-027 | FR-EB-032 | 2 | 2 | 2 | 4 |
| BRID-029 | FR-EB-033 | 2 | 1 | 1 | 2 |
| BRID-030 | FR-EB-057 | 3 | 3 | 1 | 4 |
| BRID-005.01 | FR-EB-010, FR-EB-012, FR-EB-013, FR-EB-051 | 5 | 3 | 5 | 8 |
| BRID-005.02 | FR-EB-010, FR-EB-014, FR-EB-040 | 4 | 4 | 2 | 6 |
| BRID-005.03 | FR-EB-013, FR-EB-040 | 5 | 3 | 2 | 5 |
| BRID-022.01 | FR-EB-021, FR-EB-061 | 5 | 4 | 3 | 7 |
| TAT annex | FR-EB-062 | 2 | 1 | 1 | 2 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-EB-01 | BUSINESS_ADMIN – Business Administrator | Access, documents and audit. Internal users see only their EB screens and documents by department; every key action is logged and versioned; files leave BDOI protected. | 14 |
| SC-EB-02 | INSURER_USER – Insurer portal user | Partner portal. Portal users are provisioned through User Access requests, sign in to a separate portal, see only their own party, and every upload is staged, scanned and validated before it takes effect. | 30 |
| SC-EB-03 | EB_AO – Marketing AO | Programme and renewal start. The AO captures the client and programme; the job sends the RA; the client gives feedback and receives the incumbent's indicative proposal. | 19 |
| SC-EB-04 | EB_AO – Marketing AO | BOR, franchise and TOR. The AO uploads documents and the BOR, requests franchise, advises the client, submits the required documents and distributes the TOR to insurers with approved franchise. | 24 |
| SC-EB-05 | EB_AO – Marketing AO | Proposals to placement. Insurers submit proposals; the AO validates them and prepares the comparative; the signatory and Management approve; the client comments, asks for revisions and confirms; the AO triggers placement. | 29 |
| SC-EB-06 | EB_PROCESSOR – Processing | Processing and servicing. Processing places, books with the billing number check, validates and releases the SOA; members and member changes are maintained and billed; contracts, cards and billing are followed up. | 26 |
| SC-EB-07 | EB_TL – Marketing TL / UH | Reports and monitoring. EB reports, the business type filter, Word export, the TAT report and EB Home. | 13 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | EB AO | EB TL | EB Mgmt | EB Proc. | Proc. Sup. | EB Coll. | Bus. Admin | Audit. | Insurer | Client HR | No EB role |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Maker actions of the cycle (RA, BOR, franchise, TOR, proposals, comparative, confirmation, placement trigger) | Y | N |  | N |  | N |  | N |  |  |  |
| Sign off a comparative | N | Y | N |  |  |  |  |  |  |  |  |
| Approve above the value threshold | N | N | Y |  |  |  |  |  |  |  |  |
| Validate member changes, policy forms and SOAs | N |  |  | Y | Y | N |  |  |  |  |  |
| Collection view of SOAs and billing |  | N |  |  |  | Y |  |  |  |  |  |
| EB set-up (threshold rules, required documents, parameters) | N | N | N |  |  |  | Y |  |  |  |  |
| Run EB reports | Y | Y |  |  |  | Y |  | Y | N |  | N |
| Request portal users | Y | N |  | N |  |  |  |  |  |  |  |
| Approve portal user requests | N | N |  |  |  |  | Y |  |  |  |  |
| Lock and unlock portal users; portal logs | N |  |  |  |  | N | Y |  |  |  |  |
| Assign and reassign EB work | N | Y |  | N | Y |  |  |  |  |  |  |
| Answer requests and franchise in the portal (own insurer only) |  |  |  |  |  |  |  |  | Y | N |  |
| View the roster and confirm the comparative in the portal (own company only) |  |  |  |  |  |  |  |  | N | Y |  |

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Screen names, labels or messages change after BDOI's review of the FRS | High | The cases name the FRS screens and texts; the test lead updates the workbook before the system test and records the changes in the document control |
| The portal hosting, multi-factor method and virus scanner are not approved (EBQ13) | High | Run the portal cases on SIT with the e-mail code and the virus scan; repeat the security cases in the approved zone before UAT |
| Open questions change expected results (EBQ02 RA lead time, EBQ05 BOR on renewal, EBQ07 franchise, EBQ11 thresholds) | High | The values are parameters and rules; the cases use the defaults and seed values and are re-run with BDOI's values |
| Personal and health-related data in master lists and utilization reports | High | Only masked and synthetic files are used (section 4.1); the test lead checks each file before upload |
| BDOI testers must act as insurer and client users | Medium | The test lead provisions one portal user per role and party and briefs the testers on the portal |
| Time-based cases (RA lead time, reminders, franchise TAT, follow-ups) need the clock to pass | Medium | The test lead sets the business date and runs the jobs on demand |

# 9 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Employee Benefits requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Employee Benefits | BDOI |  |  |
|  | Head, Employee Benefits Marketing | BDOI |  |  |
|  | Head, Processing | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |