TEST PLAN

Submitted Policies Test Plan

BRD-12 Submitted Policies - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-12 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-12 v1.0 |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Submitted Policies | Approver | BDOI | Review and sign-off |
| Unit Head, Combank and Corbank | Approver | BDOI | Review and sign-off |
| CBG Admin / Marketing (Submitted Handlers, Sanitation Handlers, Team Leads) | Business tester | BDOI | Intake, processing, renewal hand-off |
| Non-CBG Corporate Policy Review Officers | Business tester | BDOI | Policy review, IAAF and TOR |
| Admin Team (UPP handlers), NB Team Leads | Business tester | BDOI | Handling fees, IAAF and rule approval |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, issue resolution, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	5

2.3 Reading the workbook	6

3 Entry and exit criteria	6

3.1 Entry criteria	6

3.2 Exit criteria	6

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	7

5 Roles and responsibilities	8

6 Issue management	9

6.1 Severity	9

6.2 Triage and fixing	9

7 Coverage summary	9

7.1 Totals	9

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	11

7.4 Scenarios	12

7.5 Roles and access	12

8 Risks	13

9 Sign-off	14

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-12 Submitted Policies in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the CBG Admin and Marketing teams, the Non-CBG policy reviewers and the Admin Team what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, BIBS_TestPlan_BRD-12_Submitted_Policies_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-12 v1.0 and to the BRD requirement IDs (BRIDSP-nn) that the FR meets.

The cases are written from the FRS: the expected results quote the message texts of the FRS, and the screen paths and button labels are those of the FRS. They are checked against the screens before the system test starts.

## 1.2 Scope

In scope are all 31 FRs of FRS BRD-12 v1.0 and the BRD IDs they trace to:

•	intake from the approved sources, extraction with confirmation, manual entry and the migration of the Excel masterlists (FR-SP-001 to 004);

•	the Submitted Masterlist, its role-based view and extract, handler, conversion status and remarks (FR-SP-010 to 012);

•	rule sets under maker-checker, the processing run and the fallout (FR-SP-020 to 022);

•	classification, qualification and non-renewal buckets, the RA template and inforced buckets (FR-SP-030 to 034);

•	policy reviews and the IAAF with its approval matrix (FR-SP-040, 041);

•	limit breaches and the TOR with its TSU approval and hand-over (FR-SP-050 to 053);

•	the expiry scan and hand-off to Renewal, the renewal work list, letters, insurer re-assignment, placement and booking status (FR-SP-060 to 065);

•	handling-fee tagging in the Unapplied Payment List (FR-SP-070);

•	reports, export formats, notifications and alerts (FR-SP-080 to 082).

The roles-and-access sheet checks each Submitted Policies action against the roles that may and may not perform it (the matrix of FRS section 3.3).

## 1.3 Out of scope

•	The renewal itself after the hand-off - renewal account, hold cover request, RA, NRNS, NAL and SFU letters - which belongs to the Renewal module (decision D2) and its BRD-6 test plan. The cases here check the hand-off, the insurer re-assignment and the status that comes back.

•	Placement and booking screens (BRD-1); the cases check only that the masterlist follows the account and invoice events.

•	System-to-system feeds from LFS, HLS, CIU, SPI, LAMD and the mail house (COG), and OCR of scanned documents; they are outside this phase. The cases use uploads and text PDFs.

•	Qualified e-signature of the IAAF and TOR (on hold); the cases check the stamped signature.

•	The accounting entries of the handling fee (SP SQ13); the cases stop at the tag and the OR.

•	Performance and volume testing, including the 2-second target of the NFRs. They are tested in the BIBS-wide performance test plan (deliverable 28).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-12 Submitted Policies (BIBS_FRS_BRD-12_Submitted_Policies_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | BDOI Submitted Policies BRD | v1.3, 20-Apr-2026 |
| R3 | BDOI Report List, Submitted Policies rows #133-#164 | 27-Apr-2026 |
| R4 | Test plan workbook BRD-12 (BIBS_TestPlan_BRD-12_Submitted_Policies_v1.0.xlsx) | 1.0 |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| System test | Every case of the workbook, screen by screen, with the SIT data sets | iorta TechNXT QA | After Submitted Policies is deployed on SIT |
| Persona end-to-end | The nine scenarios from start to finish by the persona that owns each step, with notifications, e-mails and letters checked | iorta TechNXT QA with the BDOI testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like masterlists | BDOI CBG Admin / Marketing, Non-CBG policy reviewers, Admin Team | After the entry criteria of section 3 are met |

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations and alternate flows became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "Loading the same file a second time is refused and names the earlier run".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes the FRS text.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit: the renewal lead of 150 and 151 days, the insurer acceptance window of 4 and 6 days, the unbooked hold cover at 5 days.

•	Scenarios (sheet Scenarios) group the cases into business threads by persona, so a tester can follow a policy from the upload to the booked renewal in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role and scope.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and API calls are open only to the roles that hold the permission and to the user's scope; preparer and maker rules |
| Workflow | A status change of a masterlist record (SBM_POLICY), an IAAF, a TOR, a rule set or a handling-fee record |
| Report-output | Reports, extracts, print batches; content checked against the screen |
| Upload-download | Source files, policy documents, legacy masterlists, IAAF and TOR PDFs |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access. Case IDs carry their condition: TC-SP-060.1-02 is the second case of condition 1 of FR-SP-060. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Issue ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | Submitted Policies is deployed on SIT with its roles, user scopes, parameters, lists, jobs and seed rule sets; the seed data is loaded; screen labels and messages have been compared with this plan and differences recorded; the test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical issue; the Renewal module is available, or the hand-offs are recorded as pending; Collections and Cashiering run on SIT for the handling-fee cases. |
| UAT | FRS BRD-12 v1.0 is signed off or its open comments are agreed; the answers to SP SQ04 to SQ08 are applied as rule sets, matrices and templates; the system test exit criteria are met; the UAT environment holds masked masterlists (section 4.1); BDOI testers have user IDs with the roles and scopes of section 5 and attended the walkthrough. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High issue; open Medium and Low issues have an agreed fix date. |
| Persona end-to-end | All nine scenarios passed end to end with the expected notifications, letters and status changes. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High issue; open issues listed with an agreed plan in the UAT sign-off; the sign-off of section 9 is signed. |

Suspension. Testing of a scenario stops when a Critical issue blocks it, when the environment is down for more than half a day, or when the masterlist data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Seed data (users and rules, masterlist and LAMD snapshot, reviews, TOR, letters and handling fees) and the data sets of section 4.2; test mailboxes |
| UAT | Acceptance by BDOI testers | Masked copies of the segment masterlists and of a LAMD snapshot; no real borrower names, PNs, CIFs, addresses or e-mail addresses |

Non-production data is always masked. Borrower and assured names, PN and loan numbers, CIFs, addresses, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT. Bank counterpart, client and insurer e-mail addresses point to test mailboxes, so no letter, IAAF or hold cover request can reach a real party.

## 4.2 Named data sets

The cases refer to named data sets. The seed data holds the users and rules, the masterlist and LAMD snapshot, and reviews, TOR, letters and handling fees; the test lead prepares the other sets on SIT as their source column says.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-SP-01 | Test users per role and scope | Seed data; firehandler and ao2 created by the test lead with their user scope |
| TD-SP-02 | Source files | Prepared by the test lead from the upload template of the LFS source; masked data |
| TD-SP-03 | Policy documents | Test document folder of the test lead; masked policy copies |
| TD-SP-04 | Legacy masterlist | Masked extract of a BDOI masterlist prepared by the test lead |
| TD-SP-05 | LAMD snapshot | Seed data; masked rows added by the test lead |
| TD-SP-06 | Rules and masters | Seed data |
| TD-SP-07 | Masterlist records | Seed data |
| TD-SP-08 | Review, TOR and handling-fee data | Seed data; payments keyed in Collections by the test lead |
| TD-SP-09 | Renewal candidates | Seed data; expiry dates set by the test lead |
| TD-SP-10 | Parameters and jobs at their defaults | Configuration of the SIT environment (FRS section 9.1) |

Processing runs and hand-offs change the status of many records. The test lead reloads the masterlist seed between cycles, or testers run a scenario on records uploaded fresh with the TD-SP-02 files.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, masked files and user scopes; runs the daily issue triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise issues with evidence |
| Developers | iorta TechNXT | Resolve issues; support triage |
| BDOI department testers | CBG Admin / Marketing (handlers, sanitation handlers, Team Leads); Non-CBG Corporate policy reviewers; Admin Team UPP handlers; NB Team Leads; TSU | Run the UAT scenarios of their role; confirm the expected results match the business rules; raise issues |
| BDOI process owner | Product Owner, Submitted Policies | Decides on disputed expected results and accepted issues; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Handlers run the intake and masterlist scenarios (SC-SP-01, 02); sanitation handlers the processing and renewal scenarios (SC-SP-03, 07); policy reviewers and NB Team Leads the IAAF scenario (SC-SP-05); AOs and TSU the TOR scenario (SC-SP-06); the Admin Team the handling-fee scenario (SC-SP-08); Team Leads the monitoring scenario (SC-SP-09). The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| SBM_HANDLER | Submitted Handler (CBG) | 26 |
| SBM_CHECKER | Submitted Checker | 3 |
| SBM_SANITATION | Sanitation Handler | 21 |
| SBM_TL | Team Lead (Submitted Policies) | 11 |
| SBM_POLICY_REVIEWER | Policy Review Officer (Non-CBG Corporate) | 12 |
| SBM_RULE_ADMIN | Rule administrator | 3 |
| SBM_UPP_HANDLER | Admin Team UPP handler | 3 |
| MKT_AO | Marketing AO / MAO | 8 |
| MKT_TL | NB Team Lead | 3 |
| TSU | TSU approver | 2 |
| PROCESSOR | Placement and Booking user | 4 |
| SYSTEM | BIBS scheduled job or event | 26 |

# 6 Issue management

## 6.1 Severity

Table 10: Issue severity

| Severity | Definition | Example in Submitted Policies |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client, bank counterpart or insurer, or a security rule is broken | An excluded account is handed to renewal; a user sees records outside the own scope; a preparer approves the own IAAF |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A file loaded twice creates duplicates; the expiry scan misses records within the lead days |
| Medium | A function works with a workaround, or a message, label or report column is wrong but the data is right | A fallout reason code is missing on the report; a filter is ignored |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise an issue for each failed case, with the case ID, steps, actual result, screenshot and the SBM, run, IAAF or TOR number.

•	The test lead triages new issues daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the system needs the correction. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner, who records it in the clarifications chapter of the FRS.

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A resolved issue is retested with its case and the cases of the same condition.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 31 of 31 |
| BRD IDs covered | 33 of 33 |
| Test conditions | 94 |
| Business scenarios | 9 |
| Test cases | 122 |
| of which positive / negative | 58 / 64 |
| of type Positive | 25 |
| of type Negative | 52 |
| of type Boundary | 5 |
| of type Security-access | 10 |
| of type Workflow | 17 |
| of type Report-output | 8 |
| of type Upload-download | 5 |
| Roles-and-access checks (action x role) | 77 |
| Named test data sets | 10 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The coverage is checked each time the workbook is issued, and a plan with a gap is not issued.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FR-SP-001 | Receive submitted policy details from the approved sources | BRIDSP-01 | 5 | 3 | 4 | 7 |
| FR-SP-002 | Extract policy details from documents and save them after confirmation | BRIDSP-02 | 4 | 1 | 4 | 5 |
| FR-SP-003 | Create or update a policy manually and tag its renewal opportunity | BRIDSP-03 | 4 | 3 | 3 | 6 |
| FR-SP-004 | Migrate the existing Excel masterlists | BRIDSP-33 | 4 | 2 | 3 | 5 |
| FR-SP-010 | Keep one Submitted Masterlist | BRIDSP-04 | 3 | 3 | 1 | 4 |
| FR-SP-011 | View and extract the masterlist by role | BRIDSP-28 | 3 | 1 | 3 | 4 |
| FR-SP-012 | Monitor handler, conversion status and remarks | BRIDSP-29 | 3 | 3 | 1 | 4 |
| FR-SP-020 | Define sanitation, matching, classification and disposition criteria | BRIDSP-08 | 4 | 3 | 4 | 7 |
| FR-SP-021 | Run processing automatically after intake | BRIDSP-09 | 4 | 3 | 1 | 4 |
| FR-SP-022 | Report fallout after processing | BRIDSP-10 | 3 | 2 | 1 | 3 |
| FR-SP-030 | Classify policies as Inforced or Submitted | BRIDSP-11 | 2 | 1 | 1 | 2 |
| FR-SP-031 | Group Submitted policies into qualification buckets | BRIDSP-12 | 3 | 2 | 2 | 4 |
| FR-SP-032 | Choose the RA template from the LAMD loan | BRIDSP-13 | 2 | 2 | 1 | 3 |
| FR-SP-033 | Assign policies to non-renewal buckets | BRIDSP-14 | 3 | 2 | 2 | 4 |
| FR-SP-034 | Group Inforced policies and create RAs and proposals | BRIDSP-15 | 2 | 1 | 1 | 2 |
| FR-SP-040 | Record policy reviews and generate one IAAF per policy | BRIDSP-05, BRIDSP-06 | 4 | 2 | 3 | 5 |
| FR-SP-041 | Route the IAAF for approval and signature | BRIDSP-07 | 4 | 2 | 3 | 5 |
| FR-SP-050 | Detect accounts exceeding acceptance or coverage limits | BRIDSP-16 | 2 | 1 | 1 | 2 |
| FR-SP-051 | Generate the Terms of Reference | BRIDSP-17 | 2 | 1 | 2 | 3 |
| FR-SP-052 | Route the TOR for approval per the TSU Approval Matrix | BRIDSP-18 | 2 | 1 | 2 | 3 |
| FR-SP-053 | Hand the approved TOR over to the Account Officer | BRIDSP-19 | 2 | 1 | 1 | 2 |
| FR-SP-060 | Detect expiring policies and hand them to Renewal | BRIDSP-23 | 4 | 3 | 4 | 7 |
| FR-SP-061 | List the policies subject for renewal | BRIDSP-25 | 3 | 2 | 1 | 3 |
| FR-SP-062 | Send letters and proposals when the criteria are met | BRIDSP-22 | 4 | 2 | 3 | 5 |
| FR-SP-063 | Re-assign the insurer while a hold cover request is open | BRIDSP-32 | 3 | 2 | 3 | 5 |
| FR-SP-064 | Process placement of the renewal account | BRIDSP-26 | 2 | 1 | 1 | 2 |
| FR-SP-065 | Show the booked status in the masterlist | BRIDSP-27 | 2 | 1 | 1 | 2 |
| FR-SP-070 | Tag handling-fee payments in the Unapplied Payment List | BRIDSP-31 | 3 | 1 | 3 | 4 |
| FR-SP-080 | Generate Submitted Policies reports | BRIDSP-20, BRIDSP-30 | 3 | 2 | 2 | 4 |
| FR-SP-081 | View, download and print reports in several formats | BRIDSP-21 | 2 | 1 | 1 | 2 |
| FR-SP-082 | Send notifications and alerts for key events | BRIDSP-24 | 3 | 3 | 1 | 4 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID

| BRD ID | FRs | Conditions | Positive | Negative | Total |
| --- | --- | --- | --- | --- | --- |
| BRIDSP-01 | FR-SP-001 | 5 | 3 | 4 | 7 |
| BRIDSP-02 | FR-SP-002 | 4 | 1 | 4 | 5 |
| BRIDSP-03 | FR-SP-003 | 4 | 3 | 3 | 6 |
| BRIDSP-04 | FR-SP-010 | 3 | 3 | 1 | 4 |
| BRIDSP-05 | FR-SP-040 | 4 | 2 | 3 | 5 |
| BRIDSP-06 | FR-SP-040 | 4 | 2 | 3 | 5 |
| BRIDSP-07 | FR-SP-041 | 4 | 2 | 3 | 5 |
| BRIDSP-08 | FR-SP-020 | 4 | 3 | 4 | 7 |
| BRIDSP-09 | FR-SP-021 | 4 | 3 | 1 | 4 |
| BRIDSP-10 | FR-SP-022 | 3 | 2 | 1 | 3 |
| BRIDSP-11 | FR-SP-030 | 2 | 1 | 1 | 2 |
| BRIDSP-12 | FR-SP-031 | 3 | 2 | 2 | 4 |
| BRIDSP-13 | FR-SP-032 | 2 | 2 | 1 | 3 |
| BRIDSP-14 | FR-SP-033 | 3 | 2 | 2 | 4 |
| BRIDSP-15 | FR-SP-034 | 2 | 1 | 1 | 2 |
| BRIDSP-16 | FR-SP-050 | 2 | 1 | 1 | 2 |
| BRIDSP-17 | FR-SP-051 | 2 | 1 | 2 | 3 |
| BRIDSP-18 | FR-SP-052 | 2 | 1 | 2 | 3 |
| BRIDSP-19 | FR-SP-053 | 2 | 1 | 1 | 2 |
| BRIDSP-20 | FR-SP-080 | 3 | 2 | 2 | 4 |
| BRIDSP-21 | FR-SP-081 | 2 | 1 | 1 | 2 |
| BRIDSP-22 | FR-SP-062 | 4 | 2 | 3 | 5 |
| BRIDSP-23 | FR-SP-060 | 4 | 3 | 4 | 7 |
| BRIDSP-24 | FR-SP-082 | 3 | 3 | 1 | 4 |
| BRIDSP-25 | FR-SP-061 | 3 | 2 | 1 | 3 |
| BRIDSP-26 | FR-SP-064 | 2 | 1 | 1 | 2 |
| BRIDSP-27 | FR-SP-065 | 2 | 1 | 1 | 2 |
| BRIDSP-28 | FR-SP-011 | 3 | 1 | 3 | 4 |
| BRIDSP-29 | FR-SP-012 | 3 | 3 | 1 | 4 |
| BRIDSP-30 | FR-SP-080 | 3 | 2 | 2 | 4 |
| BRIDSP-31 | FR-SP-070 | 3 | 1 | 3 | 4 |
| BRIDSP-32 | FR-SP-063 | 3 | 2 | 3 | 5 |
| BRIDSP-33 | FR-SP-004 | 4 | 2 | 3 | 5 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-SP-01 | SBM_HANDLER – Submitted Handler | Intake. Handlers upload source files, confirm extracted policy details, create records by hand and migrate the Excel masterlists. | 23 |
| SC-SP-02 | SBM_HANDLER – Submitted Handler | Masterlist. One masterlist with history, handler, conversion status and remarks; each user sees and extracts only the records of the own scope. | 12 |
| SC-SP-03 | SBM_SANITATION – Sanitation Handler | Rules and processing. Rule sets are approved by a checker; processing runs after intake, on schedule and on demand; fallout is reported and resolved. | 14 |
| SC-SP-04 | SYSTEM – BIBS scheduled job or event | Classification and buckets. Policies are classified Inforced or Submitted, bucketed, excluded or made ready for renewal with the RA template. | 15 |
| SC-SP-05 | SBM_POLICY_REVIEWER – Policy Review Officer | Policy review and IAAF. The reviewer records reviews, generates one IAAF per policy and routes it through the approval matrix to the bank counterpart. | 10 |
| SC-SP-06 | MKT_AO – Marketing AO / MAO | Limits and TOR. A limit breach is flagged, the TOR is prepared, approved by TSU and handed over to the AO. | 10 |
| SC-SP-07 | SBM_SANITATION – Sanitation Handler | Renewal. Expiring policies are handed to Renewal with the assigned insurer; letters are sent; the insurer is re-assigned while a hold cover is open; placement and booking update the masterlist. | 24 |
| SC-SP-08 | SBM_UPP_HANDLER – Admin Team UPP handler | Handling fee. Handling-fee payments are tagged in the Unapplied Payment List and applied by Cashiering. | 4 |
| SC-SP-09 | SBM_TL – Team Lead | Monitoring. The home page, the Submitted Policies reports in several formats, and the notifications and alerts of key events. | 10 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | SBM Hand. | SBM Check. | Sanit. | SBM TL | Pol. Rev. | Rule Admin | UPP | MKT AO | MKT TL | TSU | Proc. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| View the masterlist and records | Y | Y | Y | Y | Y | N | Y | Y | Y | N | Y |
| Create and edit records, tag renewal, confirm extraction | Y | N | Y | Y | Y |  |  | Y | N |  | N |
| Upload sources and LAMD snapshots | Y |  | Y | Y | N |  |  | N |  |  |  |
| Run processing, resolve fallout, hand off, re-assign insurer | N |  | Y | Y |  |  |  | N |  |  |  |
| Maintain rule sets and matrices (maker) | N |  |  | Y |  | Y |  |  | N |  |  |
| Approve rule sets |  |  |  | N |  | N |  |  | Y |  |  |
| Prepare reviews and IAAF | Y | N |  | Y | Y |  |  | N |  |  |  |
| Approve an IAAF level | N | Y |  |  | N |  |  |  | Y |  |  |
| Prepare a TOR | Y |  | N | Y |  |  |  | Y |  | N |  |
| Approve a TOR |  |  |  | N |  |  |  | N |  | Y |  |
| Send and print letters | N |  | Y | Y |  |  |  | N |  |  |  |
| Handling-fee records and manual tag | N |  | N | Y |  |  | Y |  |  |  |  |
| Migrate Excel masterlists | N |  | N | Y |  |  |  |  |  |  |  |
| Extract the masterlist | Y | N | Y | Y | N |  |  | N |  |  |  |
| Run Submitted Policies reports | Y | Y | Y | Y | Y |  | N | N |  | N |  |

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Screen names, labels or messages change after BDOI's review of the FRS | Medium | Compare the screens with this plan before the system test; re-issue the workbook with the confirmed texts |
| BDOI answers to open questions change expected results (SP SQ04 classification, SQ05 bucket precedence, SQ06 RA template, SQ07 IAAF matrix, SQ08 TOR and Released, SQ12 acceptance window) | Medium | The values are rule sets, matrices and parameters; the affected cases name them and are re-run after the change without a change to the system |
| The Renewal module is not available when Submitted Policies is tested | High | Test the pending hand-off (TC-SP-060.3-01); re-run the renewal cases of SC-SP-07 when the Renewal module is available |
| Source layouts and legacy masterlist layouts are not supplied (SP SQ01, SQ02) | High | Test with the draft templates; re-run the intake and migration cases on the BDOI layouts |
| Real borrower data reaches a test environment through an unmasked file | High | The test lead masks every source file before upload and checks the masterlist after each intake |
| Date-based cases (lead days, acceptance days, hold cover end) need the clock to pass | Medium | The test lead sets expiry and request dates in the test database and runs the jobs on demand |
| BDOI testers from several teams and segments are not available at the same time | High | Agree named testers per segment and role in the UAT plan (deliverable 30) |

# 9 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Submitted Policies requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Submitted Policies | BDOI |  |  |
|  | Unit Head, Combank and Corbank | BDOI |  |  |
|  | Head, Retail Marketing | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |