TEST PLAN

Claims Test Plan

BRD-7 Motor and Non-Motor Claims Logging, Renumbering Addendum and Workshop Addendum - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-07 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-7 v1.0 |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Claims | Approver | BDOI | Review and sign-off |
| Claims Unit Head | Approver | BDOI | Review and sign-off |
| Claims teams (Motor HO, Non-Motor HO, branches) | Business tester | BDOI | Recording, handling, closure, follow-up |
| Retail and Corporate Marketing | Business tester | BDOI | Loss information and reports |
| Operations, Remittance | Business tester | BDOI | Claims special remittance |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, issue resolution, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	5

2.3 Reading the workbook	6

3 Entry and exit criteria	6

3.1 Entry criteria	6

3.2 Exit criteria	6

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	7

5 Roles and responsibilities	7

6 Issue management	8

6.1 Severity	8

6.2 Triage and fixing	9

7 Coverage summary	9

7.1 Totals	9

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	11

7.4 Scenarios	12

7.5 Roles and access	12

8 Risks	13

9 Sign-off	15

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-7 Claims in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases are in the Excel workbook of the same version, BIBS_TestPlan_BRD-07_Claims_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-7 v1.0 and to the BRD requirement IDs (BRCLM.001-043, the NFR items and the process and report pages) that the FR meets. The expected results quote the message texts of the FRS, and the screen paths are those of the FRS. Where a Claims check reuses a message that the platform already shows (log-in, report parameters, e-mail address), the case quotes the text BIBS shows on that screen.

## 1.2 Scope

In scope are all 39 FRs of FRS BRD-7 v1.0 and the 52 BRD references they trace to:

•	log-in, role-based access and the claim history (FR-CM-001 to 003);

•	the cover lookup, recording a claim, the reported date, policy number, Marketing data, cover version, premium check and authorization code (FR-CM-010 to 016);

•	several locations and insurers per claim, insurer updates, insurer location references and the loss advice (FR-CM-020 to 024);

•	claimant override, adjusters, the insurer reserve and catastrophe codes (FR-CM-030 to 033);

•	statuses and the status matrix, settlement types, temporary and permanent closure, reopen and the claims special remittance (FR-CM-040 to 046);

•	follow-up dates, the action plan, the diary, ageing, pending actions and Claims Home (FR-CM-050 to 055);

•	the ageing, outstanding, settled, pending, loss, location, register and activity reports, the data extract and Marketing access (FR-CM-060 to 066).

The roles-and-access sheet checks each Claims action against the roles that may and may not perform it (FRS section 3.3).

## 1.3 Out of scope

•	The insurer-side claims function (reserving, claim payments, recoveries, posting). BDOI records the insurer's reserve and settlement as information; a case confirms that a reserve change produces no journal.

•	Claim money through BDOI (CLQ10) and insurer portals or feeds for claims (CLQ17).

•	Migration of EBIX / ISYS claims (CLQ14). Historical loss figures in the reports cover BIBS claims only.

•	Performance and volume testing beyond the timing cases (premium check 5 seconds, Claims Home 5 seconds, status update 1 minute, report 5 minutes). The NFRs of FRS section 8 are tested in the BIBS-wide performance test plan (deliverable 28).

•	BDOI's own loss advice layout and notification events (CLQ22). The cases use the draft layout.

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-7 Claims (BIBS_FRS_BRD-07_Claims_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Claims BRD pack: Workshop addendum, renumbering addendum and Motor and Non-Motor Claims Logging BRD | BRD v1 22-Jan-2025; addenda 17-Dec-2025 and 8-Apr-2026 |
| R3 | Test plan workbook BRD-7 (BIBS_TestPlan_BRD-07_Claims_v1.0.xlsx) | 1.0 |
| R5 | BDOI Report List as of 27-Apr-2026 (Claims reports) | 27-Apr-2026 |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| System test | Every case of the workbook, screen by screen, with the named data sets | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The eight scenarios run from start to finish by the persona that owns each step, with notifications and e-mails checked | iorta TechNXT QA with the BDOI department testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data | BDOI Claims, Marketing and Remittance testers | After the entry criteria of section 3 are met |

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations, alternate flows and field rules became one or more test conditions (sheet Test Conditions), for example "A status outside the matrix is refused even when called directly".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen, the preconditions and data set, numbered steps and the expected result with the message text where BIBS shows one. Values filled in at run time (claim number, dates) are examples from the data sets.

•	Every FR has at least one positive and one negative case. Boundary cases test the limits: the third failed log-in, a reported date one day before the loss date, a zero reserve, 2,000 and 2,001 characters of action plan, follow-up days 365 and 366, age 30 on day 30, 80 and 95 days against the 90-day past due threshold, 2 and 3 claims for a claims-prone location, O/S at zero.

•	Scenarios group the cases into business threads, from the notice of loss to closure and the reports.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and refused, from the matrix of FRS section 3.3.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit, and response times |
| Security-access | Screens, buttons, records and API calls are open only to the roles that hold the permission; the status matrix; maker-checker |
| Workflow | A phase or status change of the claim, closure, reopen, reassignment, a job run |
| Report-output | Reports and exports; content checked against the claims |
| Upload-download | Bulk uploads, the loss advice and report downloads |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. Case IDs carry their condition: TC-CM-045.2-01 is the first case of condition 2 of FR-CM-045. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Issue ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The Claims module is deployed on SIT with its jobs (follow-up due, premium re-check, ageing alerts) and the feed CLAIMS_SPECIAL_REMIT; the data sets of section 4.2 are loaded; the insurer test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical issue; notifications and the e-mail relay work on SIT; the Remittance screen of BRD-2 reads the feed. |
| UAT | FRS BRD-7 v1.0 is signed off or its open comments are agreed; the open questions that change expected results (CLQ01, CLQ04, CLQ05, CLQ06, CLQ15) are answered or their test values agreed; the system test exit criteria are met; the UAT environment holds masked data; BDOI testers have user IDs with the roles of section 5. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High issue; open Medium and Low issues have an agreed fix date. |
| Persona end-to-end | All eight scenarios passed end to end with the expected notifications and e-mails. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High issue; open issues listed with an agreed plan in the UAT sign-off; the sign-off of section 9 is signed. |

Suspension. Testing of a scenario stops when a Critical issue blocks it, when the environment is down for more than half a day, or when the test data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Data sets of section 4.2 on covers booked through BRD-1; insurer test mailboxes |
| UAT | Acceptance by BDOI testers | Masked copy of production-like data plus the data sets; no real client, claimant or third-party names, addresses or e-mail addresses |

Non-production data is always masked. Client, claimant and third-party names, addresses, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT, and insurer claims e-mails point to test mailboxes, so no loss advice can reach a real insurer.

## 4.2 Named data sets

The test lead prepares each set on SIT as its source column says; the ageing sets need reported dates in the past, which the test lead sets in the test database.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-CM-01 | Test users per Claims role | Created by the test lead on SIT through approved access requests (BRD-11); grants of FRS section 3.3 |
| TD-CM-02 | Motor cover, premium paid | Booked and paid through BRD-1 and Cashiering on SIT; masked client |
| TD-CM-03 | Property cover, three locations, two insurers, unpaid endorsement | Booked on SIT with two insurer shares; endorsement invoice left unpaid |
| TD-CM-04 | Covers for defaults and edge cases | Booked on SIT by the test lead |
| TD-CM-05 | Claims in every phase | Recorded on SIT by the test lead; reported dates set in the test database for ageing |
| TD-CM-06 | Lists and matrix | Seed data (list values of FRS section 9.2); register keyed in by cl.uh1 |
| TD-CM-07 | Upload files | Prepared from the bulk templates BCL_INSURER_UPDATE and BCL_LOCATION_REF by the test lead |
| TD-CM-08 | Loss figures | Recorded on SIT with reserves and settlements; premiums from the booked invoices |
| TD-CM-09 | Insurer mailboxes | Insurer master on SIT; mailboxes of the SIT relay |

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments and data; runs the daily issue triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise issues with evidence |
| Developers | iorta TechNXT | Resolve issues; support triage |
| BDOI department testers | BDOI Claims, Marketing, Remittance | Run the UAT scenarios of their department; confirm the expected results; raise issues |
| BDOI process owner | BDOI Product Owner, Claims | Decides on disputed expected results and accepted issues; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

The Claims teams test recording, handling, closure and follow-up (SC-CM-02 to 06); the Unit Head the set-up and reports (SC-CM-07, 08); Marketing the loss information (FR-CM-065); Remittance the special remittance (FR-CM-046). The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| CLM_OFFICER | Claims Officer / Claims Assistant | 94 |
| CLM_TL | Claims Team Lead | 39 |
| CLM_TH | Claims Team Head | 2 |
| CLM_UH | Claims Unit Head | 31 |
| CLM_RISK | Claims / Risk user | 5 |
| MKT_AO | Marketing AO | 5 |
| MKT_TL | Marketing Team Leader | 1 |
| REMITTANCE | Operations Remittance user (BRD-2) | 2 |
| SYSADMIN | System Administrator | 1 |
| AUDITOR | Auditor | 1 |
| SYSTEM | BIBS scheduled job or event | 4 |

# 6 Issue management

## 6.1 Severity

Table 10: Issue severity

| Severity | Definition | Example in Claims |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client or insurer, or a security rule is broken | The authorization code is issued on an unpaid cover; a Marketing user maintains a claim; a loss advice goes to the wrong insurer |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A status outside the matrix is accepted; ages are wrong; a closed claim can be edited |
| Medium | A function works with a workaround, or a message, label or document is wrong but the data is right | A report column is missing; a message names the wrong claim |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise an issue for each failed case, with the case ID, steps, actual result, screenshot and the claim number.

•	The test lead triages new issues daily with the development lead and, during UAT, the BDOI process owner. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner, who records it in the clarifications chapter of the FRS.

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A resolved issue is retested with its case and the cases of the same condition.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 39 of 39 |
| BRD IDs covered | 52 of 52 |
| Test conditions | 136 |
| Business scenarios | 8 |
| Test cases | 185 |
| of which positive / negative | 107 / 78 |
| of type Positive | 41 |
| of type Negative | 52 |
| of type Boundary | 17 |
| of type Security-access | 22 |
| of type Workflow | 30 |
| of type Report-output | 17 |
| of type Upload-download | 6 |
| Roles-and-access checks (action x role) | 85 |
| Named test data sets | 9 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The coverage is checked each time the workbook is issued, and a plan with a gap is not issued.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FR-CM-001 | Log in to BIBS with lockout and session rules | NFR 1.01-2.03, NFR 10.01-10.06 | 5 | 3 | 3 | 6 |
| FR-CM-002 | Restrict each Claims action to authorised roles | BRCLM.002, BRCLM.005, BRCLM.006, BRCLM.011, BRCLM.015, BRCLM.018, BRCLM.019, BRCLM.021, BRCLM.024 | 4 | 2 | 4 | 6 |
| FR-CM-003 | Keep a complete claim history and audit trail | BRCLM.041, BRCLM.042, NFR 4.01-4.03 | 3 | 2 | 1 | 3 |
| FR-CM-010 | Look up a cover (read-only) | BRCLM.002, BRCLM.003 | 4 | 2 | 3 | 5 |
| FR-CM-011 | Record a claim on a cover | BRCLM.003, BRCLM.009, BRCLM.041 | 5 | 4 | 4 | 8 |
| FR-CM-012 | Maintain the reported date | BRCLM.004 | 4 | 2 | 4 | 6 |
| FR-CM-013 | Show the policy number without re-keying | BRCLM.007, BRCLM.008 | 3 | 3 | 1 | 4 |
| FR-CM-014 | Show the Marketing team, AO and branch of the policy | BRCLM.016 | 2 | 3 | 1 | 4 |
| FR-CM-015 | Show the cover version and flag a newer version | BRCLM.039, BRCLM.003 | 3 | 2 | 1 | 3 |
| FR-CM-016 | Check premium payment and control the claims authorization code | BRCLM.001, NFR 15.05 | 5 | 4 | 3 | 7 |
| FR-CM-020 | Link several insured locations to one claim | BRCLM.037 | 3 | 2 | 3 | 5 |
| FR-CM-021 | Record several insurer claim numbers under one claim | BRCLM.043 | 4 | 4 | 2 | 6 |
| FR-CM-022 | Record insurer-reported claims and insurer updates | BRCLM.041 | 4 | 2 | 3 | 5 |
| FR-CM-023 | Maintain insurer location references | BRCLM.042 | 3 | 3 | 2 | 5 |
| FR-CM-024 | Send the loss advice to the insurer | Process p.24-25, NFR 15.14, BRCLM.041 | 3 | 3 | 2 | 5 |
| FR-CM-030 | Override or input the claimant's name | BRCLM.006 | 3 | 2 | 2 | 4 |
| FR-CM-031 | Maintain adjusters / appraisers and assign them to claims | BRCLM.017, BRCLM.018 | 4 | 4 | 2 | 6 |
| FR-CM-032 | Record and amend the insurer reserve | BRCLM.023, BRCLM.024 | 4 | 3 | 3 | 6 |
| FR-CM-033 | Maintain catastrophe codes and tag claims | BRCLM.036 | 3 | 2 | 1 | 3 |
| FR-CM-040 | Maintain the claim status values | BRCLM.010 | 3 | 2 | 2 | 4 |
| FR-CM-041 | Restrict status selection by role and unit | BRCLM.012, BRCLM.013 | 4 | 2 | 2 | 4 |
| FR-CM-042 | Change the claim status | BRCLM.011, BRCLM.027 | 4 | 3 | 2 | 5 |
| FR-CM-043 | Maintain the requested types of settlement | BRCLM.014 | 3 | 2 | 1 | 3 |
| FR-CM-044 | Set the requested type of settlement | BRCLM.015, BRCLM.029 | 3 | 2 | 4 | 6 |
| FR-CM-045 | Close a claim temporarily or permanently and reopen it | BRCLM.005, BRCLM.035 | 3 | 4 | 3 | 7 |
| FR-CM-046 | Request the claims special remittance for claims awaiting premium remittance | BRCLM.010, BRCLM.001 | 3 | 2 | 1 | 3 |
| FR-CM-050 | Compute and override the next follow-up date | BRCLM.019 | 3 | 3 | 2 | 5 |
| FR-CM-051 | Encode the next action plan summary | BRCLM.020, BRCLM.021 | 3 | 3 | 2 | 5 |
| FR-CM-052 | Keep a diary per claim and per handler | BRCLM.022, NFR 15.08 | 4 | 3 | 2 | 5 |
| FR-CM-053 | Compute the age of claims overall and per status | BRCLM.025, BRCLM.027 | 3 | 3 | 1 | 4 |
| FR-CM-054 | Track pending actions and remind handlers | BRCLM.034, BRCLM.019, BRCLM.022 | 3 | 2 | 1 | 3 |
| FR-CM-055 | Claims home and worklist | NFR 15.03, BRCLM.034, BRCLM.043 | 3 | 3 | 2 | 5 |
| FR-CM-060 | Claims ageing reports | BRCLM.026, BRCLM.028, Report list | 4 | 4 | 1 | 5 |
| FR-CM-061 | Outstanding, past due, settled and pending actions reports | BRCLM.029, BRCLM.031, BRCLM.034, Report list | 5 | 5 | 1 | 6 |
| FR-CM-062 | Loss experience and loss ratio reports | BRCLM.030, BRCLM.032, Report list | 4 | 4 | 1 | 5 |
| FR-CM-063 | Identify claims-prone locations | BRCLM.038 | 3 | 2 | 1 | 3 |
| FR-CM-064 | Give authorised users the data for their own analysis | BRCLM.033 | 3 | 2 | 1 | 3 |
| FR-CM-065 | Give Marketing controlled access to loss information | BRCLM.040 | 3 | 2 | 2 | 4 |
| FR-CM-066 | Insurer claim number register and claims activity log | BRCLM.043, BRCLM.041, BRCLM.042, NFR 15.08 | 3 | 2 | 1 | 3 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID (FRs without the FR- prefix)

| BRD ID | FRs | Pos. | Neg. | BRD ID | FRs | Pos. | Neg. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BRCLM.001 | CM-016, CM-046 | 4 | 4 | BRCLM.027 | CM-042, CM-053 | 2 | 0 |
| BRCLM.002 | CM-002, CM-010 | 1 | 4 | BRCLM.028 | CM-060 | 1 | 0 |
| BRCLM.003 | CM-010, CM-011, CM-015 | 4 | 6 | BRCLM.029 | CM-044, CM-061 | 2 | 0 |
| BRCLM.004 | CM-012 | 2 | 4 | BRCLM.030 | CM-062 | 2 | 0 |
| BRCLM.005 | CM-002, CM-045 | 2 | 4 | BRCLM.031 | CM-061 | 3 | 0 |
| BRCLM.006 | CM-002, CM-030 | 3 | 3 | BRCLM.032 | CM-062 | 1 | 1 |
| BRCLM.007 | CM-013 | 2 | 1 | BRCLM.033 | CM-064 | 2 | 1 |
| BRCLM.008 | CM-013 | 1 | 0 | BRCLM.034 | CM-054, CM-055, CM-061 | 3 | 3 |
| BRCLM.009 | CM-011 | 1 | 0 | BRCLM.035 | CM-045 | 2 | 0 |
| BRCLM.010 | CM-040, CM-046 | 3 | 2 | BRCLM.036 | CM-033 | 2 | 1 |
| BRCLM.011 | CM-002, CM-042 | 3 | 3 | BRCLM.037 | CM-020 | 2 | 3 |
| BRCLM.012 | CM-041 | 1 | 1 | BRCLM.038 | CM-063 | 2 | 1 |
| BRCLM.013 | CM-041 | 1 | 1 | BRCLM.039 | CM-015 | 2 | 0 |
| BRCLM.014 | CM-043 | 2 | 1 | BRCLM.040 | CM-065 | 2 | 2 |
| BRCLM.015 | CM-002, CM-044 | 2 | 5 | BRCLM.041 | CM-003, CM-011, CM-022, CM-024, CM-066 | 6 | 3 |
| BRCLM.016 | CM-014 | 3 | 1 | BRCLM.042 | CM-003, CM-023, CM-066 | 5 | 2 |
| BRCLM.017 | CM-031 | 3 | 0 | BRCLM.043 | CM-021, CM-055, CM-066 | 6 | 3 |
| BRCLM.018 | CM-002, CM-031 | 2 | 3 | NFR 1.01-2.03 | CM-001 | 3 | 3 |
| BRCLM.019 | CM-002, CM-050, CM-054 | 4 | 3 | NFR 10.01-10.06 | CM-001 | 3 | 3 |
| BRCLM.020 | CM-051 | 2 | 1 | NFR 15.03 | CM-055 | 1 | 0 |
| BRCLM.021 | CM-002, CM-051 | 1 | 2 | NFR 15.05 | CM-016 | 1 | 0 |
| BRCLM.022 | CM-052, CM-054 | 3 | 2 | NFR 15.08 | CM-052, CM-066 | 2 | 0 |
| BRCLM.023 | CM-032 | 1 | 1 | NFR 15.14 | CM-024 | 1 | 0 |
| BRCLM.024 | CM-002, CM-032 | 3 | 3 | NFR 4.01-4.03 | CM-003 | 1 | 1 |
| BRCLM.025 | CM-053 | 2 | 1 | Process p.24-25 | CM-024 | 1 | 2 |
| BRCLM.026 | CM-060 | 1 | 1 | Report list | CM-060, CM-061, CM-062 | 3 | 1 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-CM-01 | SYSADMIN – System Administrator | Access and audit. Claims users log in, see only the Claims actions of their role, and every change on a claim is kept in its history and the audit trail. | 15 |
| SC-CM-02 | CLM_OFFICER – Claims Officer / Claims Assistant | Cover and premium. The Claims Officer looks up a cover, records a claim with cover, version, policy number and sales data, and gets the authorization code only when the premium is paid. | 37 |
| SC-CM-03 | CLM_OFFICER – Claims Officer / Claims Assistant | Locations and insurers. The officer links several locations and insurers to one claim, records insurer claim numbers and updates, maintains insurer location references and sends the loss advice. | 26 |
| SC-CM-04 | CLM_TL – Claims Team Lead | Claim handling. The Team Lead overrides the claimant, assigns adjusters, amends the reserve and tags catastrophes. | 19 |
| SC-CM-05 | CLM_TL – Claims Team Lead | Status, settlement and closure. Handlers change statuses within the matrix, set the settlement, close temporarily or permanently, reopen, and request the special remittance. | 25 |
| SC-CM-06 | CLM_OFFICER – Claims Officer / Claims Assistant | Follow-up and ageing. BIBS computes follow-up dates and ages; handlers keep the action plan and diary and work the follow-ups due from Claims Home. | 27 |
| SC-CM-07 | CLM_UH – Claims Unit Head | Reports and analytics. Claims users and Marketing run the ageing, outstanding, settled, loss, location and register reports and the data extract within their rights. | 29 |
| SC-CM-08 | CLM_UH – Claims Unit Head | Set-up. The Unit Head maintains statuses, settlement types, adjusters, catastrophe codes and the status matrix under maker-checker. | 7 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | CLM Off. | CLM TL | CLM TH | CLM UH | CLM Risk | MKT AO | MKT TL | Remit. | Sys. Admin | Audit. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Look up a cover | Y | Y | Y | Y | Y | N | N |  |  | N |
| Record a claim, locations, insurer numbers and updates | Y | Y | Y | N | N | N |  |  |  |  |
| Generate the claims authorization code | Y | Y | Y | N |  |  |  |  |  | N |
| Change the claim status (within the matrix) | Y | Y | Y | N | N |  | N |  |  |  |
| Close a claim permanently | N | Y | Y | N |  |  |  |  |  |  |
| Reopen a closed claim | N | N | Y | Y |  |  |  |  |  |  |
| Override the claimant | N | Y | Y | N |  |  |  |  |  |  |
| Set the settlement type | N | Y | Y |  |  |  |  |  |  |  |
| Assign the adjuster | N | Y | Y |  |  |  |  |  |  |  |
| Override the follow-up date | N | Y | Y |  |  |  |  |  |  |  |
| Amend the insurer reserve | N | Y | Y | N |  |  |  |  |  |  |
| Maintain insurer location references | Y | Y |  |  | N | N |  |  |  |  |
| Maintain statuses, settlement types, matrix and Claims lists |  | N | N | Y |  |  |  |  | N |  |
| Run the Claims reports | Y |  |  | Y |  | Y | Y | N |  | Y |
| Download the Claims reports |  | Y |  | Y |  | N | Y |  | N | N |
| Run the Claims Data Extract | N | N |  | Y | Y |  | N |  |  |  |
| Reassign claims between handlers | N | Y | Y | Y |  |  |  |  |  |  |
| Open the Claims worklist and claim records | Y |  |  |  | Y | N | N |  | Y | Y |

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Screen names, labels or messages change after BDOI's review of the FRS | High | The cases name the FRS screens and texts; the test lead updates the workbook before the system test and records the changes in the document control |
| Open questions change expected results (CLQ01 code, CLQ04 matrix and units, CLQ05 closing types, CLQ06 closure rights and ageing, CLQ15 Marketing rights) | High | The matrix, lists and roles are configuration; the cases use the proposed defaults and are re-run with BDOI's values |
| Ageing and follow-up cases need past dates | Medium | The test lead sets reported and status dates in the test database and runs the jobs on demand |
| The Remittance feed and the BRD-1 endorsement events are needed by FR-CM-015, 016 and 046 | Medium | Run those cases after the BRD-2 remittance change is deployed; they are marked in their preconditions |
| Insurer test mailboxes not reachable from SIT or UAT | Medium | Check the relay before the cycle; loss advice cases read the send log when the mailbox is down and are re-run later |
| BDOI Claims testers from the branches are not available in the UAT window | Medium | Agree named testers and dates in the UAT plan (deliverable 30) |

# 9 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Claims requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Claims | BDOI |  |  |
|  | Claims Unit Head | BDOI |  |  |
|  | Head, Retail Marketing | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |