TEST PLAN

Customer Servicing Facility Test Plan

BRD-9 Customer Servicing Facility (CSF) - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-09 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-9 v1.0 and the Customer Servicing build design |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Customer Servicing Facility | Approver | BDOI | Review and sign-off |
| Alternative Distribution Head | Approver | BDOI | Review and sign-off |
| BDO Insure Contact Center Management | Business tester | BDOI | Search, servicing view, contact changes, resends, reports |
| Marketing Business Services and System Support (MBS) | Business tester | BDOI | Status mapping and contact rules |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, defect fixing, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	6

2.3 Reading the workbook	6

3 Entry and exit criteria	6

3.1 Entry criteria	6

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	7

5 Roles and responsibilities	8

6 Defect management	9

6.1 Severity	9

6.2 Triage and fixing	9

7 Coverage summary	10

7.1 Totals	10

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	11

7.4 Scenarios	12

7.5 Roles and access	13

7.6 Automated tests referenced	13

8 Risks	13

9 FRS findings	14

10 Sign-off	16

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-9 Customer Servicing Facility (CSF) in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the BDO Insure Contact Center and the other BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, BIBS_TestPlan_BRD-09_Customer_Servicing_Facility_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-9 v1.0 and to the BRD requirement IDs (BRCSF-nnn, the process steps nnn.nnn, and the e-mail items CSF-EM07 and CSF-EM09) that the FR meets.

The CSF is designed and not yet built. The cases are written from the FRS and the build design, so:

•	expected results quote the message text of the FRS without a message code; the codes are added in version 1.1 when the module is built;

•	the automation reference column is blank; the automated tests written during the build are referenced in version 1.1;

•	screen paths and button labels are those of the build design and are checked against the screens before the system test starts.

## 1.2 Scope

In scope are all 17 FRs of FRS BRD-9 v1.0 and the BRD IDs they trace to:

•	log-in and role-based access for agents, supervisors and management (FR-CSF-001, 002);

•	the Customer Search by name, client ID, account number, PN number and application number (FR-CSF-010);

•	the Servicing View with client information, accounts, CSF status and payment history (FR-CSF-011 to 013);

•	verification of the caller, contact-only update and the legacy sync outbox for QPS and EBIX (FR-CSF-020 to 022);

•	renewal advice and e-policy resend, document upload and retrieval (FR-CSF-030 to 033);

•	the audit trail, the CSF reports, the agent activity log and the 15-minute backup (FR-CSF-040 to 043).

The roles-and-access sheet checks each CSF action against the roles that may and may not perform it (the matrix of FRS section 3.3).

## 1.3 Out of scope

•	Case management and inquiry logging, deferred by the e-mail of 13-Feb-2026 (CSF-EM10).

•	Changes other than contact details (name, civil status, ID); the cases check only that BIBS refuses them and names the fulfilment unit.

•	The transport of contact changes to QPS and EBIX and the lookup of accounts that exist only there (CSQ01, CSQ02). The cases check the outbox with sync disabled; the sending cases run only when a test interface exists.

•	The production of renewal advices, e-policies and claims reports; they belong to BRD-6, BRD-8, BRD-1 and BRD-7. The CSF cases read and resend them.

•	Performance and volume testing beyond the response times named in the FRs. The NFRs of FRS section 8 are tested in the BIBS-wide performance test plan (deliverable 28).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-9 Customer Servicing Facility (BIBS_FRS_BRD-09_Customer_Servicing_Facility_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Customer Servicing Facility BRD and e-mail thread (docs/source-documents/Customer Servicing Facility.PDF) | BRD v1.0 09-Jun-2025; e-mail 13-Feb-2026 |
| R3 | Test plan workbook BRD-9 (BIBS_TestPlan_BRD-09_Customer_Servicing_Facility_v1.0.xlsx) | 1.0 |
| R4 | Customer Servicing Facility build design (docs/architecture/CUSTOMER_SERVICING_DESIGN.md) | proposal for review |
| R5 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| Unit and integration (automated) | Search keys, status mapping, verification rules, contact-only update, outbox, resend and upload checks, permissions, against a PostgreSQL database; frontend form checks | iorta TechNXT developers | Written during the build; run on every change in CI (mvn verify, npm run verify) |
| System test | Every case of the workbook, screen by screen, with the SIT data sets | iorta TechNXT QA | After the CSF is deployed on SIT |
| Persona end-to-end | The eight scenarios from start to finish by the persona that owns each step, with e-mails checked in the test mailboxes | iorta TechNXT QA with the Contact Center testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by Contact Center testers on masked production-like data | BDO Insure Contact Center agents, supervisors and management | After the entry criteria of section 3 are met |

Automated tests do not replace the system test. They show that a rule holds after every change; the system test shows that the screens, messages, e-mails and reports are what the agent expects. When the automated tests exist, version 1.1 of the workbook names them in the automation reference column, and each such case is still run on the screen once per cycle.

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations and alternate flows became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "A verification with at least 2 of the 4 checks matched passes".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes the FRS text.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit: 2 and 3 search characters, 1 and 2 verification matches, 29 and 31 minutes after a verification, 12 months and 1 day of payment history, 2 and 3 failed log-ins.

•	Scenarios (sheet Scenarios) group the cases into the threads of a servicing contact, so a tester can follow a call from the search to the resend in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and API calls are open only to the roles that hold the permission |
| Workflow | A contact change, a resend or an unlock that moves a record to its next state |
| Report-output | Reports and exports; content checked against the screen |
| Upload-download | Documents uploaded to the client or an account and files downloaded or previewed |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access and FRS Findings. Case IDs carry their condition: TC-CSF-020.2-01 is the first case of condition 2 of FR-CSF-020. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Defect ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The CSF is built and deployed on SIT with its roles, parameters and lists; CI is green on the deployed commit; the automated tests of the CSF exist and pass; screen labels and messages have been compared with this plan and differences recorded; the data sets of section 4.2 are loaded; the test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical defect; renewal advices of at least one source module (or loaded RENEWAL_ADVICE documents) are available. |
| UAT | FRS BRD-9 v1.0 is signed off or its open comments are agreed; the answers to CSQ03, CSQ04 and CSQ10 are applied as configuration; the system test exit criteria are met; the UAT environment holds masked data (section 4.1); Contact Center testers have user IDs with the roles of section 5 and attended the walkthrough of the CSF screens. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run (the legacy sync cases may be Blocked until CSQ01 is answered); 100 % of High-priority cases passed; no open Critical or High defect; open Medium and Low defects have an agreed fix date. |
| Persona end-to-end | All eight scenarios passed end to end with the expected e-mails and activity log rows. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High defect; open defects listed with an agreed plan in the UAT sign-off; the sign-off of section 10 is signed. |

Suspension. Testing of a scenario stops when a Critical defect blocks it, when the environment is down for more than half a day, or when the test data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| CI | Automated unit and integration tests on every change | Created by each test; PostgreSQL in a container |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Demo profile seeds, the planned CSF demo seed V1940, and the data sets of section 4.2; test mailboxes |
| UAT | Acceptance by Contact Center testers | Masked copy of production-like data plus the test clients; no real client names, TINs, addresses, e-mail addresses or phone numbers |

Non-production data is always masked. Client names, government IDs, addresses, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT. The registered e-mail of every test client points to a test mailbox, so no renewal advice or e-policy resent during testing can reach a real client.

## 4.2 Named data sets

The cases refer to named data sets. The CSF has no demo seed yet; the build design plans V1940 with the demo users and a status map. Until then the test lead prepares each set on SIT as its source column says.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-CSF-01 | Test users per role | Created by the test lead through User Access requests on SIT; planned demo seed V1940 of the build design |
| TD-CSF-02 | Client with CBG and non-CBG accounts | Prepared by the test lead on SIT from masked demo clients (V981) and accounts keyed in the BRD-1 screens |
| TD-CSF-03 | Accounts in each CSF status | Prepared by the test lead on SIT through the BRD-1 and BRD-2 screens |
| TD-CSF-04 | Search keys | Prepared by the test lead; the 50-client surname is loaded with the client bulk upload |
| TD-CSF-05 | Payment history over 14 months | Keyed in Cashiering (BRD-2) on SIT by the test lead; receipt dates set in the test database |
| TD-CSF-06 | Renewal advices and e-policies | RAs loaded as RENEWAL_ADVICE attachments by the test lead until the Renewal and EB modules produce them (dependency D-CSF-01); e-policy from Issuance (BRD-1) |
| TD-CSF-07 | Files to upload | Test document folder of the test lead (no client data) |
| TD-CSF-08 | Documents of the client | Attached on SIT by the test lead through the owning modules |
| TD-CSF-09 | Parameters as delivered | Configuration delivered with the build (FRS section 9.1) |
| TD-CSF-10 | Test mailboxes | Test mail relay of SIT and UAT |

Some cases change the state of a test client (for example the contact changes on UAT CSF Client One). The test lead restores the client's contact details between cycles, or testers run those cases on a second masked client.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments and data; runs the daily defect triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise defects with evidence |
| Developers | iorta TechNXT | Write and keep the automated tests green; fix defects; support triage |
| Infrastructure team | BDO Unibank ITIO with iorta TechNXT | Run the backup and restore cases of FR-CSF-043 and provide the restore log |
| BDOI department testers | BDO Insure Contact Center (agents, supervisors, management) | Run the UAT scenarios; confirm the expected results match the way they serve clients; raise defects |
| BDOI process owner | Product Owner, Customer Servicing Facility | Decides on disputed expected results and accepted defects; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Agents run the search, servicing, verification, resend and upload scenarios (SC-CSF-02 to 06); supervisors run the resends to another address and the activity report; management runs the audit and report scenario (SC-CSF-07). The personas are:

Table 9: Personas used by the cases

| Role | Persona | Cases |
| --- | --- | --- |
| CSF_AGENT | BDO Insure Contact Center Agent | 76 |
| CSF_SUPERVISOR | Contact Center Supervisor | 9 |
| CSF_MANAGEMENT | Contact Center Management (Leads / Heads) | 10 |
| SYSADMIN | System Administrator | 17 |
| MKT_AO | Marketing AO without a CSF role | 1 |
| INFRA | Infrastructure team (database administrator) | 3 |

# 6 Defect management

## 6.1 Severity

Table 10: Defect severity

| Severity | Definition | Example in the CSF |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client, or a security rule is broken | A contact change is saved without a passed verification; an RA is sent unprotected or to the wrong address; an agent sees an action of another role |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A PN search finds nothing for an account in BIBS; the payment history misses applied invoices |
| Medium | A function works with a workaround, or a message, label or report column is wrong but the data is right | The no-result message omits the criteria; a report column is missing |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise a defect for each failed case, with the case ID, steps, actual result, screenshot and the client code or change number.

•	The test lead triages new defects daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the build is wrong. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner (see section 9).

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A fixed defect is retested with its case and the cases of the same condition; the automated tests of the FR must also pass.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 17 of 17 |
| BRD IDs covered | 29 of 29 |
| Test conditions | 82 |
| Business scenarios | 8 |
| Test cases | 116 |
| of which positive / negative | 63 / 53 |
| of type Positive | 35 |
| of type Negative | 34 |
| of type Boundary | 13 |
| of type Security-access | 14 |
| of type Workflow | 9 |
| of type Report-output | 4 |
| of type Upload-download | 7 |
| Test cases with an automation reference | 0 |
| Roles-and-access checks (action x role) | 33 |
| Named test data sets | 10 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The builder of the workbook checks this each time the plan is built and refuses to produce a plan with a gap.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total | Auto. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-CSF-001 | Log in with user ID and password | BRCSF-001, BRCSF-001 / 1.001, BRCSF-001 / 1.002 | 5 | 5 | 3 | 8 | 0 |
| FR-CSF-002 | Restrict CSF actions to authorised roles | BRCSF-001, Current process limitations | 3 | 3 | 3 | 6 | 0 |
| FR-CSF-010 | Search a client by name, client ID, account, PN or application number | BRCSF-003, BRCSF-003 / 3.001, E-mail topic 4 | 8 | 8 | 5 | 13 | 0 |
| FR-CSF-011 | View current client information and accounts | BRCSF-002, BRCSF-008 | 5 | 4 | 2 | 6 | 0 |
| FR-CSF-012 | Show the status of each account | BRCSF-005 / 5.001, CSF-EM07 | 4 | 3 | 2 | 5 | 0 |
| FR-CSF-013 | View the payment history | BRCSF-005, E-mail topic 6 | 5 | 4 | 2 | 6 | 0 |
| FR-CSF-020 | Verify the caller before a change | BRCSF-004, E-mail topic 5 | 5 | 5 | 4 | 9 | 0 |
| FR-CSF-021 | View, add or update client contact details | BRCSF-004, BRCSF-002, BRCSF-010 | 6 | 3 | 7 | 10 | 0 |
| FR-CSF-022 | Queue contact changes for QPS and EBIX while they coexist | BRCSF-002, Executive summary and envisioned process | 4 | 4 | 2 | 6 | 0 |
| FR-CSF-030 | View, download and resend the renewal advice | BRCSF-006, BRCSF-006 / 6.001, E-mail topic 8 | 6 | 4 | 5 | 9 | 0 |
| FR-CSF-031 | Resend the e-policy | CSF-EM09 | 3 | 1 | 3 | 4 | 0 |
| FR-CSF-032 | Attach or upload documents | BRCSF-007, BRCSF-007 / 7.001 | 6 | 5 | 6 | 11 | 0 |
| FR-CSF-033 | View, retrieve or download policy-related documents | BRCSF-009, BRCSF-009 / 9.001 | 5 | 4 | 2 | 6 | 0 |
| FR-CSF-040 | Record changes to client information as an audit trail | BRCSF-010 | 3 | 2 | 1 | 3 | 0 |
| FR-CSF-041 | Print or save the audit trail and the CSF reports | BRCSF-011, BRCSF-011 / 11.002 | 5 | 3 | 2 | 5 | 0 |
| FR-CSF-042 | Log agent activity for leads and heads | Usage requirements - report generation by Leads / Heads, BRCSF-010 | 5 | 2 | 3 | 5 | 0 |
| FR-CSF-043 | Back up the data every 15 minutes | BRCSF-011 / 11.001 | 4 | 3 | 1 | 4 | 0 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID

| BRD ID | FRs | Conditions | Positive | Negative | Total |
| --- | --- | --- | --- | --- | --- |
| BRCSF-001 | FR-CSF-001, FR-CSF-002 | 8 | 8 | 6 | 14 |
| BRCSF-002 | FR-CSF-011, FR-CSF-021, FR-CSF-022 | 15 | 11 | 11 | 22 |
| BRCSF-003 | FR-CSF-010 | 8 | 8 | 5 | 13 |
| BRCSF-004 | FR-CSF-020, FR-CSF-021 | 11 | 8 | 11 | 19 |
| BRCSF-005 | FR-CSF-013 | 5 | 4 | 2 | 6 |
| BRCSF-006 | FR-CSF-030 | 6 | 4 | 5 | 9 |
| BRCSF-007 | FR-CSF-032 | 6 | 5 | 6 | 11 |
| BRCSF-008 | FR-CSF-011 | 5 | 4 | 2 | 6 |
| BRCSF-009 | FR-CSF-033 | 5 | 4 | 2 | 6 |
| BRCSF-010 | FR-CSF-021, FR-CSF-040, FR-CSF-042 | 14 | 7 | 11 | 18 |
| BRCSF-011 | FR-CSF-041 | 5 | 3 | 2 | 5 |
| BRCSF-001 / 1.001 | FR-CSF-001 | 5 | 5 | 3 | 8 |
| BRCSF-001 / 1.002 | FR-CSF-001 | 5 | 5 | 3 | 8 |
| BRCSF-003 / 3.001 | FR-CSF-010 | 8 | 8 | 5 | 13 |
| BRCSF-005 / 5.001 | FR-CSF-012 | 4 | 3 | 2 | 5 |
| BRCSF-006 / 6.001 | FR-CSF-030 | 6 | 4 | 5 | 9 |
| BRCSF-007 / 7.001 | FR-CSF-032 | 6 | 5 | 6 | 11 |
| BRCSF-009 / 9.001 | FR-CSF-033 | 5 | 4 | 2 | 6 |
| BRCSF-011 / 11.001 | FR-CSF-043 | 4 | 3 | 1 | 4 |
| BRCSF-011 / 11.002 | FR-CSF-041 | 5 | 3 | 2 | 5 |
| CSF-EM07 | FR-CSF-012 | 4 | 3 | 2 | 5 |
| CSF-EM09 | FR-CSF-031 | 3 | 1 | 3 | 4 |
| Current process limitations | FR-CSF-002 | 3 | 3 | 3 | 6 |
| E-mail topic 4 | FR-CSF-010 | 8 | 8 | 5 | 13 |
| E-mail topic 5 | FR-CSF-020 | 5 | 5 | 4 | 9 |
| E-mail topic 6 | FR-CSF-013 | 5 | 4 | 2 | 6 |
| E-mail topic 8 | FR-CSF-030 | 6 | 4 | 5 | 9 |
| Executive summary and envisioned process | FR-CSF-022 | 4 | 4 | 2 | 6 |
| Usage requirements - report generation by Leads / Heads | FR-CSF-042 | 5 | 2 | 3 | 5 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-CSF-01 | SYSADMIN – System Administrator | Access and roles. Agents, supervisors and management log in, land on the Customer Search and see only the CSF actions of their role; role grants go through User Access requests. | 14 |
| SC-CSF-02 | CSF_AGENT – BDO Insure Contact Center Agent | Find the caller. The agent searches by name, client ID, account number, PN number and application number and opens the client. | 13 |
| SC-CSF-03 | CSF_AGENT – BDO Insure Contact Center Agent | Servicing view. The agent reads the client information, every account with its CSF status and the payment history. | 17 |
| SC-CSF-04 | CSF_AGENT – BDO Insure Contact Center Agent | Verify and update the contact. The agent verifies the caller, changes the mobile or e-mail with a reason, and the change is queued for QPS and EBIX while they coexist. | 25 |
| SC-CSF-05 | CSF_AGENT – BDO Insure Contact Center Agent | Resend documents. The agent resends a renewal advice and an e-policy to the registered e-mail; the supervisor sends to another address with a reason. | 13 |
| SC-CSF-06 | CSF_AGENT – BDO Insure Contact Center Agent | Documents. The agent uploads documents to the client or an account and retrieves quotations, renewal advices and claims reports. | 17 |
| SC-CSF-07 | CSF_MANAGEMENT – Contact Center Management | Audit and reports. Management prints or saves the audit trail, the Contact Changes report and the Agent Activity report. | 13 |
| SC-CSF-08 | INFRA – Infrastructure team | Backup and restore. The infrastructure team proves the 15-minute log archiving and a restore. | 4 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | Agent | Supervisor | Mgmt | Sys Admin | MKT AO |
| --- | --- | --- | --- | --- | --- |
| Open the Customer Search and the Servicing View | Y | Y | Y | N | N |
| Verify the caller and change contact details | Y | Y | N | N |  |
| Resend the RA or e-policy to the registered e-mail | Y | Y | N |  |  |
| Resend to another address with a reason | N | Y | N |  |  |
| Upload documents from the Servicing View | Y | Y | N |  |  |
| Open and download documents | Y | Y | N |  |  |
| Run the Contact Changes and Agent Activity reports | N | Y | Y | N |  |
| Run the Audit Trail report (CTL-AUDIT) | N | N | Y | Y |  |
| Maintain users and roles | N | N | N | Y |  |

## 7.6 Automated tests referenced

No automated test exists yet for this BRD; every case is run manually.

# 8 Risks

Table 16: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| The CSF screens, labels or messages differ from the build design when built | Medium | Compare the screens with this plan before the system test; update the workbook to version 1.1 with the built texts and message codes |
| BDOI answers to open questions change expected results (CSQ03 verification checks, CSQ04 status definitions, CSQ10 role matrix, CSQ14 and CSQ15 contacts) | Medium | The values are parameters and lists; the affected cases name them and are re-run after the change without a new build |
| No renewal advices exist until the Renewal and EB modules store them (D-CSF-01) | High | The test lead loads RENEWAL_ADVICE documents on the test clients; the cases are re-run when the modules produce RAs |
| The QPS / EBIX interface is not specified (CSQ01) | Medium | The sync-enabled cases stay Blocked; the disabled sync and the outbox are tested now |
| Test mailboxes not reachable from SIT or UAT | High | Check the relay before the cycle (entry criterion); resend cases read the outbox when the mailbox is down and are re-run later |
| Time-based cases (verification validity, payment window, failed verifications per day) need the clock to pass | Medium | The test lead sets verification and receipt times in the test database, as the preconditions describe |
| The restore test needs an infrastructure environment | Medium | The infrastructure team runs FR-CSF-043 on its restore environment and hands the log to QA |
| Contact Center testers are not available in the UAT window (24 agents share the hotline) | High | Agree named testers and dates outside the peak hours 10:00-12:00 and 14:00-16:00 in the UAT plan (deliverable 30) |

# 9 FRS findings

Writing the cases showed the points below, where the FRS is ambiguous or cannot be tested as written. The cases use the assumption stated in the proposal; the FRS owner decides the correction for FRS v1.1.

Table 17: FRS findings for the FRS owner

| ID | FR | Finding | Proposed resolution |
| --- | --- | --- | --- |
| TF-CSF-01 | FR-CSF-001 | The FRS messages "Invalid user ID or password" and "Your account is locked. Contact the System Administrator" differ from the platform log-in that BRD-9 reuses (fit FIT), which shows "Invalid user name or password" and "Account is locked. Contact your administrator." Acceptance criterion 3 repeats FR-CSF-002. | Quote the platform texts in FRS v1.1, as FRS BRD-11 FR-UA-001 does; the cases use the platform texts. Keep criterion 3 in FR-CSF-002 only. |
| TF-CSF-02 | FR-CSF-010 | The response target "within 3 seconds (p.13)" gives no load: number of clients and accounts, concurrent agents. The FRS does not say whether a name search matches the start of the name, any word, or ignores accents and case. | State the measurement load (24 concurrent users, the year-5 volume of section 8) and the name-matching rule; the cases time searches in the peak window on SIT data. |
| TF-CSF-03 | FR-CSF-012 | The mapping list CSF_STATUS_MAP has no rule for an account stage that no row matches, or for two rows that match the same account. A cancelled account with premium outstanding could match Booked and Closed. | State that the first row by order wins and that an unmatched stage shows a fixed value (for example "Other") with an alert to the list owner. |
| TF-CSF-04 | FR-CSF-020 | The checks are Yes / No, so a check the agent did not ask cannot be recorded; "Record the result of the verification checks" does not say whether all four or only one must be answered. Whether a verification is also needed before a resend is open (CSQ03), and it is not stated whether a PASSED verification belongs to the agent or to any agent of the client. | Add a value "Not asked", state how many checks must be answered, and tie the verification to the agent and client. The cases assume all four are answered and the verification is per agent. |
| TF-CSF-05 | FR-CSF-021 | "Add" contact details depends on CSQ15 and cannot be tested; "Philippine mobile format" is not defined (09xxxxxxxxx, +639xxxxxxxxx or both); the phone rule "digits and separators" has no length. | Define the accepted mobile and phone formats with examples and remove "add" until CSQ15 is answered; the cases use 12345 as an invalid mobile only. |
| TF-CSF-06 | FR-CSF-022 | Acceptance covers only the disabled sync. The sending, the number and interval of retries and the FAILED state cannot be tested until the interface is specified (CSQ01). | Give the retry count and interval as parameters; TC-CSF-022.3-01 and 3-02 stay Blocked until a test stub of the interface exists. |
| TF-CSF-07 | FR-CSF-030 | The RA password convention (CSQ06) is open, so the cases can check only that the file needs a password and that the password arrives separately, not its value. | Add the password rule to FR-CSF-030 when CSQ06 is answered; the cases are then extended with the expected password. |
| TF-CSF-08 | FR-CSF-032 | The maximum file size (CSQ08) is not given, so the "too large" boundary cannot be set; the 5-second upload target has no file size. | State the size limit and the file size for the 5-second target; until then the test uses the platform limit and a 2 MB file. |
| TF-CSF-09 | FR-CSF-033 | The permissions matrix gives CSF_MANAGEMENT the Servicing View (CSF_VIEW) but not ATTACHMENT_VIEW. The FRS does not say whether management sees the Documents, Renewal Advice and E-policies tabs as a list without download, or not at all. | State the behaviour for management in section 3.3; the access checks assume the lists are shown and opening a document is refused. |
| TF-CSF-10 | FR-CSF-043 | The requirement is an infrastructure control and has no screen; the BRD's 4-hour RPO and backup (retention table) conflict with the 15-minute backup (CSQ11). | Keep FR-CSF-043 for the infrastructure team's evidence (restore test log) and record the CSQ11 answer; the cases are run by the infrastructure team and witnessed by QA. |

# 10 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Customer Servicing Facility requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Customer Servicing Facility | BDOI |  |  |
|  | Alternative Distribution Head | BDOI |  |  |
|  | Head, Contact Center Management | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |