TEST PLAN

Operations Test Plan

BRD-2 Operations (Cashiering, Remittance, Production Reconciliation, Adjustment / Cancellation, Commission Receivables) and Addendum 1 - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-02 |
| Version | 1.0 |
| Date | 25 September 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-2 v1.0 and the as-built code |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Operations Head (pending) | First issue for BDOI review, with the Excel workbook of the same version |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Head, Operations Services | Approver | BDOI | Review and sign-off |
| Cashiering | Business tester | BDOI | Receipts, payment files, application, unapplied items, BIR 2307 |
| Remittance | Business tester | BDOI | Extraction, batches, approval, insurer ORs, incentives |
| Production Reconciliation | Business tester | BDOI | Registers, insurer feedback, matching, closure |
| Adjustment / Cancellation | Business tester | BDOI | Endorsement requests, recompute, posting |
| Commission Receivables | Business tester | BDOI | Direct payment, incentives, BIR certificates |
| Marketing, Comptrollership and Disbursement | Business tester | BDOI | Holds, special remittances, 2307 tags, certificates, payment requests |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, defect fixing, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	5

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	6

2.3 Reading the workbook	6

3 Entry and exit criteria	7

3.1 Entry criteria	7

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	8

5 Roles and responsibilities	8

6 Defect management	9

6.1 Severity	9

6.2 Triage and fixing	10

7 Coverage summary	10

7.1 Totals	10

7.2 Coverage by FR	11

7.3 Coverage by BRD ID	14

7.4 Scenarios	16

7.5 Roles and access	17

7.6 Automated tests referenced	18

8 Risks	19

9 FRS findings	19

10 Sign-off	20

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-2 Operations in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the BDOI Operations teams what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases are in the Excel workbook of the same version, BIBS_TestPlan_BRD-02_Operations_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-2 v1.0 and to the BRD requirement IDs (BRQID, CSHID, RMTID, ADJID, PRCID, CMRID, MKTID, DBMID) that the FR meets. Operations is built, so the expected results quote the messages and codes that BIBS returns, and each case names the automated test that already covers it, where one exists.

## 1.2 Scope

In scope are all 83 FRs of FRS BRD-2 v1.0, grouped as in the FRS:

•	access and invoice ledger: log-in, role-based access, the Operations home, the invoice ledger, Invoice 360, invoice locks, co-insurance shares, batch run reports and report access (FR-OP-001 to 009);

•	Cashiering: receipt series, ARs and ORs, cancellation and reinstatement, payment files, PDC warehouse, check pick-up, matching and application by component, pre-booked payments, AR Insurance, commission ORs, unapplied dispositions, minimal balances, search, batch printing, BIR 2307, accounting entries and reports (FR-OP-010 to 028);

•	Remittance: extraction, eligibility, batch review and exclusion (addendum), processing, schedule and payment request, approval, Disbursement tracking, insurer OR upload, early remittance incentive, search, special remittances and reports (FR-OP-030 to 041);

•	Adjustment / Cancellation: requests, duplicates, documents, validation and approval, recompute per insurer (addendum), TSI above the package limit, posting, excess and AR Insurer, over-adjustment, minimal balance file, slips, search and reports (FR-OP-050 to 062);

•	Production Reconciliation: schedules, manual extracts, register file, sending, feedback upload, matching within tolerance, unbooked production, feedback and pairing, early incentive validation, closure and reports (FR-OP-070 to 080);

•	Commission Receivables: DP lists, validation and tagging, billing, insurer answers and SLA, collection and PR reversal, incentives, BIR certificates, estimated items and reports (FR-OP-090 to 098);

•	Marketing collection items: schedule sending, holds, special remittance requests, 2307 tags and endorsement slips (FR-OP-110 to 114);

•	the Disbursement queue and 2307 release (FR-OP-120, 121) and the interfaces, flow-in feeds and New Business payment gate (FR-OP-130 to 132).

The roles-and-access sheet checks each Operations action against the roles that may and may not perform it (the grants of FRS section 3.3 as built).

## 1.3 Out of scope

•	The Collection system, the Disbursement system and the GL mapping specification (OQ01, OQ02, OQ07). BRD-4 and BRD-5 test plans cover their replacements; this plan tests the seams: hand-offs, extracts and the in-app Disbursement queue.

•	External transports (SFTP, APIs, shared drive folders) to insurers, BDO bank channels and the Marketing and Claims systems (OQ17, OQ22, OQ29). Files are uploaded by hand and sent by e-mail in this phase, and the cases test that route.

•	Payout of incentives to branches (CMRID.006, OQ39). The cases stop at the posted incentive and the Disbursement hand-off.

•	Maintenance of products and incentive criteria (BRD-3), booking of new accounts (BRD-1) and renewal (BRD-6). This plan uses booked invoices as given.

•	Performance and volume testing (deliverable 28).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-2 Operations (BIBS_FRS_BRD-02_Operations_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Operations BRD and Addendum 1 (docs/source-documents/Operations.pdf) | BRD v1.0 Jul-2025; Addendum 1 18-Dec-2025 |
| R3 | Test plan workbook BRD-2 (BIBS_TestPlan_BRD-02_Operations_v1.0.xlsx) | 1.0 |
| R4 | Operations requirements baseline and open questions OQ01-OQ50 (docs/requirements/BDOI_OPS_BRD_SPEC.md) | current |
| R5 | Operations requirements traceability (docs/requirements/BDOI_OPS_TRACEABILITY.md) | current |
| R6 | Test plan BRD-1 New Business (booking, payment gate) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| Unit and integration (automated) | Rules, validations, matching, application hierarchy, workflow transitions, accounting events, permissions and files of each FR, against a PostgreSQL database; frontend form checks | iorta TechNXT developers | Every change, in CI (mvn verify, npm run verify) |
| System test | Every case of the workbook, screen by screen, with the demo data | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The nine scenarios run from start to finish by the persona that owns each step, including the e-mails in the test mailboxes, the Disbursement queue and the journal | iorta TechNXT QA with the BDOI team testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data, including payment files and insurer feedback in BDOI's own volumes | BDOI Operations, Marketing, Comptrollership and Disbursement testers | After the entry criteria of section 3 are met |

Automated tests do not replace the system test. They show that a rule holds after every change; the system test shows that the screens, messages, receipts, schedules, e-mails and journal entries are what the user expects. A case that names an automated test is still run on the screen at least once per cycle.

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations and alternate flows became one or more test conditions (sheet Test Conditions).

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, the steps and the expected result. Where BIBS shows a message, the expected result quotes it with its code, as returned by the build; the parts that BIBS fills in (an invoice number, a batch, a status) are written in angle brackets.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses it). Boundary cases test values at and next to a limit: the reconciliation tolerance of 1.00, the 98 % application limit of 2 % CWT clients, the minimal balance range, 50 invoices per request, due dates in working days.

•	Scenarios (sheet Scenarios) group the cases into business threads by team, from a payment to a remitted and reconciled invoice.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and API calls are open only to the roles that hold the permission; four-eyes rules |
| Workflow | A stage transition, approval, return or closure of a receipt, batch, request, cycle, billing or payment request |
| Report-output | Reports, registers, schedules and exports; content checked against the screen |
| Upload-download | Payment files, insurer files, DP lists, registers, slips and protected e-mails |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access and FRS Findings. Case IDs carry their condition: TC-OP-075.1-01 is the first case of condition 1 of FR-OP-075. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Defect ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | The build is deployed on SIT with the demo profile (Operations seeds V990 to V995 on top of the booking demo); CI is green on the deployed commit; the test mailboxes of the four demo insurers and the Operations users receive mail; the demo accounting rules of the Operations events are active; this plan is reviewed by the iorta TechNXT project manager. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical defect; the e-mail relay and the scheduled jobs (remittance extraction, PRODUCTION_EXTRACT, HOLD_EXPIRY, DP_FEEDBACK_SLA, minimal balance sweep, flow-in feeds) run on SIT. |
| UAT | FRS BRD-2 v1.0 is signed off or its open comments are agreed; the system test exit criteria are met; the UAT environment holds masked data (section 4.1); BDOI testers have user IDs with the roles of section 5; Comptrollership has confirmed the GL accounts of the Operations events for UAT (OQ07); receipt series match BDOI's BIR registration (OQ05). |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High defect; open Medium and Low defects have an agreed fix date. |
| Persona end-to-end | All nine scenarios passed end to end, including balanced journals for receipts, remittances, adjustments and DP collections, and the protected e-mails to insurers. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High defect; open defects listed with an agreed plan in the UAT sign-off; the sign-off of section 10 is signed. |

Suspension. Testing of a scenario stops when a Critical defect blocks it, when the environment or the e-mail relay is down for more than half a day, or when the demo or UAT data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| CI | Automated unit and integration tests on every change | Created by each test; PostgreSQL in a container |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Demo profile seeds (V900-V995); test mailboxes for insurers and users |
| UAT | Acceptance by BDOI testers | Masked copy of production-like data plus the demo records; no real client names, TINs, addresses, account or check numbers, or e-mail addresses |

Non-production data is always masked. Client and payor names, TINs, addresses, bank account and check numbers, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT, and insurer e-mail addresses point to test mailboxes, so no register, schedule, billing or certificate can reach a real insurer. Payment files used in UAT are masked copies; no file produced in UAT is sent to a bank.

## 4.2 Named data sets

The cases refer to named data sets. Sets TD-OP-01 to TD-OP-07, 09 and 10 come from the demo seed of the build; TD-OP-08 (the files) is prepared by the test lead as the Test Data sheet describes.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-OP-01 | Demo users and roles | Demo seeds V990 (Operations users), V980 (adjust, mkttl), V900 (admin, auditor); grants V760 |
| TD-OP-02 | Booked demo invoices | Booking demo data (V988 and BookingDemoData), copied into the invoice ledger by the booking feed |
| TD-OP-03 | Cashiering storyline | Demo seed V991 and CashieringDemoData |
| TD-OP-04 | Remittance storyline | Demo seed V992 and RemittanceDemoData |
| TD-OP-05 | Production reconciliation storyline | Demo seed V993 and ProdReconDemoData |
| TD-OP-06 | Adjustment storyline | Demo seed V994 and AdjustmentDemoData |
| TD-OP-07 | Commission storyline | Demo seed V995 and CommissionDemoData |
| TD-OP-08 | Operations files | Prepared by the test lead from the wizard templates and the layouts of the demo files; masked names |
| TD-OP-09 | USD receipt and BOOK rates | Demo seed V990 (BOOK rates from the demo SPOT rates) |
| TD-OP-10 | Disbursement queue requests | Created by the demo storylines above |

Many cases move a demo record to its next stage (for example the approval of the batch in review). The test lead reloads the demo seed between cycles, and each tester works on the records assigned to them in the test schedule so that two testers do not move the same record.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, data and files; runs the daily defect triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise defects with evidence |
| Developers | iorta TechNXT | Keep the automated tests green; fix defects; support triage |
| BDOI team testers | BDOI Cashiering, Remittance, Production Reconciliation, Adjustment, Commission Receivables, Marketing, Comptrollership, Disbursement | Run the UAT scenarios of their team; confirm the expected results match the business rules; raise defects |
| BDOI process owner | BDOI Head, Operations Services | Decides on disputed expected results and accepted defects; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Each team tests the steps it owns: Cashiering SC-OP-02 and 03; Remittance SC-OP-04; Marketing SC-OP-05; Adjustment SC-OP-06; Production Reconciliation SC-OP-07; Commission Receivables SC-OP-08; Disbursement and the System Administrator SC-OP-09; the Auditor SC-OP-01. The personas and demo users are:

Table 9: Personas used by the cases

| Role | Persona | Demo user | Cases |
| --- | --- | --- | --- |
| CASHIER | Cashier (Head Office) | cashier | 65 |
| CASHIER_BR | Cashier (branch | cashbr | 3 |
| CASHIER_TL | Cashiering TL / TH | cashtl | 10 |
| REMIT_PROCESSOR | Remittance Processor | remit | 34 |
| REMIT_TL | Remittance TL / TH | remittl | 12 |
| RECON_HANDLER | Production Reconciliation Handler | recon | 29 |
| ADJUSTMENT | Adjustment Processor | adjust | 32 |
| ADJUSTMENT_TL | Adjustment TL | adjtl | 2 |
| COMMREC_HANDLER | Commission Handler | commrec | 23 |
| COMMREC_TL | Commission TL / TH | commtl | 4 |
| MKT_COLLECTION | Marketing Collection | mktcoll | 26 |
| MKT_TL | Marketing TL / UH | mkttl | 2 |
| COMPTROLLERSHIP | Comptrollership | comptrol | 4 |
| DISBURSEMENT | Disbursement | disb | 9 |
| SYSADMIN | System Administrator | admin | 10 |
| AUDITOR | Auditor | auditor | 8 |
| SYSTEM | BIBS scheduled job or event | - | 7 |

# 6 Defect management

## 6.1 Severity

Table 10: Defect severity

| Severity | Definition | Example in Operations |
| --- | --- | --- |
| Critical | A main flow cannot be completed, money or data is wrong in a way that reaches a client, an insurer or the ledger, or a security rule is broken | A receipt number is issued twice; a remittance is paid twice; a journal does not balance; a user approves his own batch or hold |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A payment is applied outside the component hierarchy; an ineligible invoice is extracted; the tolerance is not applied |
| Medium | A function works with a workaround, or a message, label, document or report is wrong but the data is right | A report column is missing; a message names the wrong field |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise a defect for each failed case, with the case ID, steps, actual result, screenshot and the invoice, receipt, batch, request or cycle number.

•	The test lead triages new defects daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the build is wrong. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner (section 9).

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A fixed defect is retested with its case and the cases of the same condition; the automated tests of the FR must also pass.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 83 of 83 |
| BRD IDs covered | 169 of 169 |
| Test conditions | 194 |
| Business scenarios | 9 |
| Test cases | 280 |
| of which positive / negative | 138 / 142 |
| of type Positive | 53 |
| of type Negative | 124 |
| of type Boundary | 11 |
| of type Security-access | 12 |
| of type Workflow | 48 |
| of type Report-output | 17 |
| of type Upload-download | 15 |
| Test cases with an automation reference | 195 |
| Roles-and-access checks (action x role) | 73 |
| Named test data sets | 10 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The builder of the workbook checks this each time the plan is built and refuses to produce a plan with a gap.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total | Auto. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-OP-001 | Log in to BIBS | BRQID.001 | 2 | 1 | 2 | 3 | 3 |
| FR-OP-002 | Restrict each action to authorised roles | BRQID.002 | 3 | 1 | 2 | 3 | 3 |
| FR-OP-003 | Present the Operations home by role | BRQID.003 | 3 | 2 | 1 | 3 | 2 |
| FR-OP-004 | Keep the invoice ledger of every booked invoice | RMTID.038, MKTID.011 | 3 | 3 | 1 | 4 | 4 |
| FR-OP-005 | View an invoice in Invoice 360 | RMTID.026, RMTID.032, ADJID.024 | 3 | 3 | 1 | 4 | 2 |
| FR-OP-006 | Lock invoices while a team works on them | RMTID.040 | 3 | 2 | 1 | 3 | 3 |
| FR-OP-007 | Split invoice amounts by insurer share (co-insurance) | ADJID.027 | 2 | 3 | 1 | 4 | 3 |
| FR-OP-008 | Continue batch jobs past failed records and report the run | BRQID.006 | 3 | 3 | 1 | 4 | 4 |
| FR-OP-009 | Generate, view and export Operations reports | CSHID.017, CSHID.018 | 2 | 1 | 1 | 2 | 1 |
| FR-OP-010 | Maintain AR and OR series per branch | CSHID.006, CSHID.015 | 3 | 1 | 4 | 5 | 4 |
| FR-OP-011 | Receive a payment and issue an Acknowledgement Receipt | CSHID.001 | 3 | 3 | 2 | 5 | 3 |
| FR-OP-012 | Issue an Official Receipt for BDOI income | CSHID.002 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-013 | Cancel an AR or OR | CSHID.001, CSHID.002, CSHID.003, CSHID.012 | 3 | 1 | 3 | 4 | 4 |
| FR-OP-014 | Reinstate a cancelled receipt | CSHID.001, CSHID.004, CSHID.005, CSHID.013 | 3 | 1 | 3 | 4 | 2 |
| FR-OP-015 | Upload payment files for batch processing | CSHID.008 | 3 | 2 | 2 | 4 | 4 |
| FR-OP-016 | Warehouse post-dated checks | CSHID.008 | 3 | 2 | 2 | 4 | 2 |
| FR-OP-017 | Queue checks for pick-up and print their ARs | CSHID.009 | 2 | 1 | 2 | 3 | 3 |
| FR-OP-018 | Match payments at acceptance and handle pre-booked payments | CSHID.020 | 3 | 3 | 2 | 5 | 3 |
| FR-OP-019 | Apply payments by premium component hierarchy | CSHID.022 | 2 | 2 | 1 | 3 | 3 |
| FR-OP-020 | Receive non-premium payments of insurers (AR Insurance) | CSHID.021 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-021 | Issue commission ORs from commission payment details | CSHID.007 | 2 | 2 | 2 | 4 | 2 |
| FR-OP-022 | Manage unapplied payments and their dispositions | CSHID.024, CSHID.025 | 3 | 3 | 3 | 6 | 3 |
| FR-OP-023 | Reverse minimal balances automatically | CSHID.016 | 2 | 2 | 1 | 3 | 3 |
| FR-OP-024 | Search receipts and keep the receipt audit trail | CSHID.010, CSHID.011 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-025 | Print ARs and ORs in batch | CSHID.019 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-026 | Process BIR 2307 reversals | CSHID.026, CSHID.027 | 3 | 2 | 2 | 4 | 3 |
| FR-OP-027 | Post the accounting entries of Cashiering | CSHID.012, CSHID.013, CSHID.014 | 2 | 2 | 1 | 3 | 1 |
| FR-OP-028 | Generate the Cashiering reports | CSHID.023 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-030 | Extract remittances by schedule, insurer or invoice | RMTID.001, RMTID.003, RMTID.004, RMTID.005, RMTID.007, RMTID.008 | 3 | 2 | 3 | 5 | 5 |
| FR-OP-031 | Apply the remittance eligibility rules | RMTID.006, RMTID.014, RMTID.015, RMTID.017, RMTID.018, RMTID.020, RMTID.022, RMTID.028, RMTID.031, RMTID.035 | 3 | 3 | 2 | 5 | 5 |
| FR-OP-032 | Review a batch and exclude records (addendum) | RMTID.002, RMTID.024, RMTID.027 | 3 | 1 | 3 | 4 | 2 |
| FR-OP-033 | Process a batch - assign, submit, hold and return | RMTID.009, RMTID.010, RMTID.019, RMTID.029 | 3 | 2 | 2 | 4 | 2 |
| FR-OP-034 | Produce the remittance schedule and payment request | RMTID.011 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-035 | Approve a batch, post the remittance and request payment | RMTID.010, RMTID.019 | 3 | 1 | 2 | 3 | 1 |
| FR-OP-036 | Follow Disbursement and track remittance status | RMTID.034, RMTID.036 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-037 | Upload the insurer OR schedule and report exceptions | RMTID.012, RMTID.013, RMTID.016 | 2 | 2 | 2 | 4 | 2 |
| FR-OP-038 | Apply the early remittance incentive | RMTID.023 | 2 | 2 | 1 | 3 | 3 |
| FR-OP-039 | Search remittance accounts and payment details | RMTID.025 | 2 | 2 | 1 | 3 | 1 |
| FR-OP-040 | Process special remittance requests in Remittance | RMTID.030, RMTID.033 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-041 | Generate the Remittance reports | RMTID.039 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-050 | Raise an endorsement or cancellation request | ADJID.001, ADJID.002, ADJID.003, ADJID.004, ADJID.020 | 4 | 3 | 4 | 7 | 6 |
| FR-OP-051 | Detect duplicate endorsement requests | ADJID.023 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-052 | Attach supporting documents to endorsement requests | ADJID.025 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-053 | Validate, approve or return endorsement requests | ADJID.005, ADJID.007, ADJID.010 | 3 | 2 | 3 | 5 | 3 |
| FR-OP-054 | Recompute premium, commission and refund per insurer (addendum) | ADJID.014 | 3 | 3 | 1 | 4 | 3 |
| FR-OP-055 | Handle a TSI increase above the package limit | ADJID.008 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-056 | Post requests singly or in batches | ADJID.006, ADJID.011 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-057 | Set up excess payments, re-apply payments and AR Insurer | ADJID.009, ADJID.012, ADJID.013 | 2 | 2 | 1 | 3 | 3 |
| FR-OP-058 | Control over-adjustment | ADJID.028 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-059 | Write off minimal balances from a file | ADJID.026 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-060 | Generate the endorsement slip and the validation slip | ADJID.015, ADJID.018 | 2 | 1 | 2 | 3 | 3 |
| FR-OP-061 | Search requests, view history and ageing | ADJID.021, ADJID.022, ADJID.024 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-062 | Generate the Adjustment reports | ADJID.016, ADJID.017, ADJID.019 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-070 | Schedule the automatic extraction of the production register | PRCID.001 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-071 | Extract the production register manually and view it | PRCID.005, PRCID.011, PRCID.012, PRCID.013, PRCID.020, PRCID.034 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-072 | Produce the register file in the agreed layout | PRCID.002, PRCID.004, PRCID.006, PRCID.007 | 2 | 2 | 1 | 3 | 0 |
| FR-OP-073 | Send the register to the insurer with a cover letter | PRCID.003, PRCID.008 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-074 | Upload the insurer production report | PRCID.009, PRCID.010, PRCID.022, PRCID.031, PRCID.032 | 2 | 1 | 3 | 4 | 4 |
| FR-OP-075 | Match booked and insurer lines within tolerance | PRCID.024, PRCID.025, PRCID.026, PRCID.027, PRCID.030 | 3 | 2 | 1 | 3 | 2 |
| FR-OP-076 | Follow unbooked and pre-booked insurer production | PRCID.019, PRCID.023, PRCID.033 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-077 | Review items, record feedback and pair manually | PRCID.014, PRCID.015, PRCID.016, PRCID.021 | 2 | 2 | 2 | 4 | 2 |
| FR-OP-078 | Validate early remittance incentives claimed by insurers | PRCID.028 | 2 | 1 | 1 | 2 | 1 |
| FR-OP-079 | Close a cycle and view its history | PRCID.029 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-080 | Generate the Production Reconciliation reports | PRCID.017, PRCID.018, PRCID.035, PRCID.036, PRCID.037, PRCID.038, PRCID.039 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-090 | Take in the DP lists of Head Office and branches | CMRID.001 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-091 | Validate, sanitise and tag DP accounts | CMRID.002, CMRID.007, CMRID.008, CMRID.013 | 2 | 1 | 3 | 4 | 3 |
| FR-OP-092 | Bill the insurer for DP commission | CMRID.009, CMRID.012 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-093 | Record insurer answers and flag late feedback | CMRID.008, CMRID.009, CMRID.011 | 3 | 2 | 2 | 4 | 3 |
| FR-OP-094 | Collect DP commission and reverse the premium receivable | CMRID.010, MKTID.012 | 2 | 2 | 2 | 4 | 2 |
| FR-OP-095 | Compute and post incentives | CMRID.003, CMRID.005, CMRID.006 | 2 | 1 | 3 | 4 | 2 |
| FR-OP-096 | Submit BIR certificates to Comptrollership | CMRID.015, CMRID.010 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-097 | Track estimated items and yearly production | RMTID.037, CMRID.014 | 2 | 2 | 1 | 3 | 2 |
| FR-OP-098 | Report commission receivables | CMRID.004 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-110 | Send the remittance schedule to the insurer | MKTID.001 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-111 | Request, approve, extend, cancel and release remittance holds | MKTID.002, MKTID.003, MKTID.004, MKTID.005, MKTID.006, MKTID.007, RMTID.021 | 4 | 2 | 4 | 6 | 3 |
| FR-OP-112 | Request a special remittance | MKTID.009 | 2 | 1 | 2 | 3 | 1 |
| FR-OP-113 | Tag BIR 2307 reversals and reinstatement requests | MKTID.010, MKTID.013 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-114 | Generate the endorsement slip for Marketing | MKTID.008 | 2 | 1 | 1 | 2 | 2 |
| FR-OP-120 | Work payment requests in the Disbursement queue | DBMID.001, RMTID.034 | 2 | 1 | 2 | 3 | 2 |
| FR-OP-121 | Release BIR 2307 certificates to insurers | DBMID.001 | 2 | 1 | 1 | 2 | 1 |
| FR-OP-130 | Integrate with other systems through ports | BRQID.004 | 2 | 2 | 1 | 3 | 3 |
| FR-OP-131 | Fetch data through flow-in feeds with runs, logs and alerts | BRQID.005 | 2 | 1 | 2 | 3 | 3 |
| FR-OP-132 | Confirm payments to the New Business payment gate | CSHID.020 | 2 | 1 | 1 | 2 | 2 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID (FRs without the FR- prefix)

| BRD ID | FRs | Pos. | Neg. | BRD ID | FRs | Pos. | Neg. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADJID.001 | OP-050 | 3 | 4 | MKTID.009 | OP-112 | 1 | 2 |
| ADJID.002 | OP-050 | 3 | 4 | MKTID.010 | OP-113 | 1 | 2 |
| ADJID.003 | OP-050 | 3 | 4 | MKTID.011 | OP-004 | 3 | 1 |
| ADJID.004 | OP-050 | 3 | 4 | MKTID.012 | OP-094 | 2 | 2 |
| ADJID.005 | OP-053 | 2 | 3 | MKTID.013 | OP-113 | 1 | 2 |
| ADJID.006 | OP-056 | 2 | 1 | PRCID.001 | OP-070 | 1 | 1 |
| ADJID.007 | OP-053 | 2 | 3 | PRCID.002 | OP-072 | 2 | 1 |
| ADJID.008 | OP-055 | 1 | 2 | PRCID.003 | OP-073 | 1 | 2 |
| ADJID.009 | OP-057 | 2 | 1 | PRCID.004 | OP-072 | 2 | 1 |
| ADJID.010 | OP-053 | 2 | 3 | PRCID.005 | OP-071 | 1 | 2 |
| ADJID.011 | OP-056 | 2 | 1 | PRCID.006 | OP-072 | 2 | 1 |
| ADJID.012 | OP-057 | 2 | 1 | PRCID.007 | OP-072 | 2 | 1 |
| ADJID.013 | OP-057 | 2 | 1 | PRCID.008 | OP-073 | 1 | 2 |
| ADJID.014 | OP-054 | 3 | 1 | PRCID.009 | OP-074 | 1 | 3 |
| ADJID.015 | OP-060 | 1 | 2 | PRCID.010 | OP-074 | 1 | 3 |
| ADJID.016 | OP-062 | 2 | 1 | PRCID.011 | OP-071 | 1 | 2 |
| ADJID.017 | OP-062 | 2 | 1 | PRCID.012 | OP-071 | 1 | 2 |
| ADJID.018 | OP-060 | 1 | 2 | PRCID.013 | OP-071 | 1 | 2 |
| ADJID.019 | OP-062 | 2 | 1 | PRCID.014 | OP-077 | 2 | 2 |
| ADJID.020 | OP-050 | 3 | 4 | PRCID.015 | OP-077 | 2 | 2 |
| ADJID.021 | OP-061 | 2 | 1 | PRCID.016 | OP-077 | 2 | 2 |
| ADJID.022 | OP-061 | 2 | 1 | PRCID.017 | OP-080 | 2 | 1 |
| ADJID.023 | OP-051 | 1 | 1 | PRCID.018 | OP-080 | 2 | 1 |
| ADJID.024 | OP-005, OP-061 | 5 | 2 | PRCID.019 | OP-076 | 2 | 1 |
| ADJID.025 | OP-052 | 1 | 1 | PRCID.020 | OP-071 | 1 | 2 |
| ADJID.026 | OP-059 | 1 | 2 | PRCID.021 | OP-077 | 2 | 2 |
| ADJID.027 | OP-007 | 3 | 1 | PRCID.022 | OP-074 | 1 | 3 |
| ADJID.028 | OP-058 | 1 | 2 | PRCID.023 | OP-076 | 2 | 1 |
| BRQID.001 | OP-001 | 1 | 2 | PRCID.024 | OP-075 | 2 | 1 |
| BRQID.002 | OP-002 | 1 | 2 | PRCID.025 | OP-075 | 2 | 1 |
| BRQID.003 | OP-003 | 2 | 1 | PRCID.026 | OP-075 | 2 | 1 |
| BRQID.004 | OP-130 | 2 | 1 | PRCID.027 | OP-075 | 2 | 1 |
| BRQID.005 | OP-131 | 1 | 2 | PRCID.028 | OP-078 | 1 | 1 |
| BRQID.006 | OP-008 | 3 | 1 | PRCID.029 | OP-079 | 1 | 1 |
| CMRID.001 | OP-090 | 1 | 2 | PRCID.030 | OP-075 | 2 | 1 |
| CMRID.002 | OP-091 | 1 | 3 | PRCID.031 | OP-074 | 1 | 3 |
| CMRID.003 | OP-095 | 1 | 3 | PRCID.032 | OP-074 | 1 | 3 |
| CMRID.004 | OP-098 | 1 | 1 | PRCID.033 | OP-076 | 2 | 1 |
| CMRID.005 | OP-095 | 1 | 3 | PRCID.034 | OP-071 | 1 | 2 |
| CMRID.006 | OP-095 | 1 | 3 | PRCID.035 | OP-080 | 2 | 1 |
| CMRID.007 | OP-091 | 1 | 3 | PRCID.036 | OP-080 | 2 | 1 |
| CMRID.008 | OP-091, OP-093 | 3 | 5 | PRCID.037 | OP-080 | 2 | 1 |
| CMRID.009 | OP-092, OP-093 | 3 | 4 | PRCID.038 | OP-080 | 2 | 1 |
| CMRID.010 | OP-094, OP-096 | 3 | 4 | PRCID.039 | OP-080 | 2 | 1 |
| CMRID.011 | OP-093 | 2 | 2 | RMTID.001 | OP-030 | 2 | 3 |
| CMRID.012 | OP-092 | 1 | 2 | RMTID.002 | OP-032 | 1 | 3 |
| CMRID.013 | OP-091 | 1 | 3 | RMTID.003 | OP-030 | 2 | 3 |
| CMRID.014 | OP-097 | 2 | 1 | RMTID.004 | OP-030 | 2 | 3 |
| CMRID.015 | OP-096 | 1 | 2 | RMTID.005 | OP-030 | 2 | 3 |
| CSHID.001 | OP-011, OP-013, OP-014 | 5 | 8 | RMTID.006 | OP-031 | 3 | 2 |
| CSHID.002 | OP-012, OP-013 | 2 | 5 | RMTID.007 | OP-030 | 2 | 3 |
| CSHID.003 | OP-013 | 1 | 3 | RMTID.008 | OP-030 | 2 | 3 |
| CSHID.004 | OP-014 | 1 | 3 | RMTID.009 | OP-033 | 2 | 2 |
| CSHID.005 | OP-014 | 1 | 3 | RMTID.010 | OP-033, OP-035 | 3 | 4 |
| CSHID.006 | OP-010 | 1 | 4 | RMTID.011 | OP-034 | 2 | 1 |
| CSHID.007 | OP-021 | 2 | 2 | RMTID.012 | OP-037 | 2 | 2 |
| CSHID.008 | OP-015, OP-016 | 4 | 4 | RMTID.013 | OP-037 | 2 | 2 |
| CSHID.009 | OP-017 | 1 | 2 | RMTID.014 | OP-031 | 3 | 2 |
| CSHID.010 | OP-024 | 2 | 1 | RMTID.015 | OP-031 | 3 | 2 |
| CSHID.011 | OP-024 | 2 | 1 | RMTID.016 | OP-037 | 2 | 2 |
| CSHID.012 | OP-013, OP-027 | 3 | 4 | RMTID.017 | OP-031 | 3 | 2 |
| CSHID.013 | OP-014, OP-027 | 3 | 4 | RMTID.018 | OP-031 | 3 | 2 |
| CSHID.014 | OP-027 | 2 | 1 | RMTID.019 | OP-033, OP-035 | 3 | 4 |
| CSHID.015 | OP-010 | 1 | 4 | RMTID.020 | OP-031 | 3 | 2 |
| CSHID.016 | OP-023 | 2 | 1 | RMTID.021 | OP-111 | 2 | 4 |
| CSHID.017 | OP-009 | 1 | 1 | RMTID.022 | OP-031 | 3 | 2 |
| CSHID.018 | OP-009 | 1 | 1 | RMTID.023 | OP-038 | 2 | 1 |
| CSHID.019 | OP-025 | 1 | 2 | RMTID.024 | OP-032 | 1 | 3 |
| CSHID.020 | OP-018, OP-132 | 4 | 3 | RMTID.025 | OP-039 | 2 | 1 |
| CSHID.021 | OP-020 | 1 | 1 | RMTID.026 | OP-005 | 3 | 1 |
| CSHID.022 | OP-019 | 2 | 1 | RMTID.027 | OP-032 | 1 | 3 |
| CSHID.023 | OP-028 | 2 | 1 | RMTID.028 | OP-031 | 3 | 2 |
| CSHID.024 | OP-022 | 3 | 3 | RMTID.029 | OP-033 | 2 | 2 |
| CSHID.025 | OP-022 | 3 | 3 | RMTID.030 | OP-040 | 2 | 1 |
| CSHID.026 | OP-026 | 2 | 2 | RMTID.031 | OP-031 | 3 | 2 |
| CSHID.027 | OP-026 | 2 | 2 | RMTID.032 | OP-005 | 3 | 1 |
| DBMID.001 | OP-120, OP-121 | 2 | 3 | RMTID.033 | OP-040 | 2 | 1 |
| MKTID.001 | OP-110 | 1 | 2 | RMTID.034 | OP-036, OP-120 | 3 | 3 |
| MKTID.002 | OP-111 | 2 | 4 | RMTID.035 | OP-031 | 3 | 2 |
| MKTID.003 | OP-111 | 2 | 4 | RMTID.036 | OP-036 | 2 | 1 |
| MKTID.004 | OP-111 | 2 | 4 | RMTID.037 | OP-097 | 2 | 1 |
| MKTID.005 | OP-111 | 2 | 4 | RMTID.038 | OP-004 | 3 | 1 |
| MKTID.006 | OP-111 | 2 | 4 | RMTID.039 | OP-041 | 2 | 1 |
| MKTID.007 | OP-111 | 2 | 4 | RMTID.040 | OP-006 | 2 | 1 |
| MKTID.008 | OP-114 | 1 | 1 |  |  |  |  |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-OP-01 | AUDITOR – Auditor | Access and invoice ledger. Users log in and see only their team's sections; every booked invoice is in the ledger with its components, statuses, locks and shares, visible in Invoice 360; batch jobs report their runs and reports respect view and export rights. | 26 |
| SC-OP-02 | CASHIER – Cashier | Cashiering. The cashier receives payments and issues ARs and ORs from controlled series, uploads payment files and checks, and has cancellations and reinstatements approved; payments are matched and applied by component and posted. | 53 |
| SC-OP-03 | CASHIER – Cashier | Unapplied money and BIR 2307. Unapplied payments are dispositioned under approval; minimal balances are swept; receipts are searched and printed; 2307 tags are validated, batched and released. | 22 |
| SC-OP-04 | REMIT_PROCESSOR – Remittance Processor | Remittance. Paid and cleared premium is extracted by insurer, reviewed with exclusions, approved by another user, paid by Disbursement and closed with the insurer OR; early remittance incentives and reports follow. | 43 |
| SC-OP-05 | MKT_COLLECTION – Marketing Collection | Marketing collection items. Marketing asks for holds, special remittances, BIR 2307 tags and endorsement slips, and has the remittance schedule sent to the insurer. | 17 |
| SC-OP-06 | ADJUSTMENT – Adjustment Processor | Adjustment and cancellation. Endorsement requests are raised, checked for duplicates and locks, validated, approved, recomputed per insurer and posted; payments are re-applied or AR Insurer set up; minimal balances are written off. | 44 |
| SC-OP-07 | RECON_HANDLER – Production Reconciliation Handler | Production reconciliation. The register is extracted and sent to the insurer, the feedback uploaded and matched within tolerance, differences worked to closure and the cycle closed. | 32 |
| SC-OP-08 | COMMREC_HANDLER – Commission Handler | Commission receivables. DP lists are taken in and validated, billed per insurer, answered within the SLA, collected with the PR reversed; incentives are computed and BIR certificates submitted to Comptrollership. | 30 |
| SC-OP-09 | DISBURSEMENT – Disbursement | Disbursement queue and interfaces. Payment requests from Operations are acknowledged, numbered and paid; 2307 certificates released; flow-in feeds run with logs and alerts. | 13 |

## 7.5 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 15: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | Cashier | Cash TL | Remit | Remit TL | Recon | Adj. | Adj. TL | Comm. | Comm. TL | Mkt Coll. | Mkt TL | Comptrol. | Disb. | Sys. Admin | Audit. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| View Operations screens and Invoice 360 | Y |  | Y |  | Y | Y |  | Y |  | Y |  |  | Y |  | Y |
| Issue, cancel and apply receipts | Y | Y | N |  |  |  |  |  |  | N |  |  |  |  | N |
| Approve receipt cancellations and dispositions | N | Y |  |  |  |  |  |  |  |  |  |  |  |  | N |
| Maintain receipt series | N | Y |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extract and process remittance batches | N |  | Y | Y |  |  |  |  |  | N |  |  |  |  | N |
| Approve remittance batches and special remittances |  |  | N | Y |  |  |  |  |  |  | N |  |  |  |  |
| Request holds and special remittances | N |  | N |  |  |  |  |  |  | Y | Y |  |  |  |  |
| Approve holds |  |  |  | N |  |  |  |  |  | N | Y |  |  |  |  |
| Tag BIR 2307 certificates |  |  | N |  |  |  |  |  |  | Y | Y |  |  |  | N |
| Work production reconciliation cycles and send registers | N |  |  |  | Y |  |  | N |  |  |  |  |  |  | N |
| Request adjustments | N |  |  |  |  |  |  |  |  | Y | Y |  |  |  | N |
| Process and post adjustments |  |  | N |  |  | Y | Y |  |  | N |  |  |  |  |  |
| Approve adjustments |  |  |  |  |  | N | Y |  |  |  |  |  |  |  |  |
| Process direct payment lists and billings |  |  |  |  | N |  |  | Y | Y | N |  |  |  |  |  |
| Maintain incentive schemes |  |  |  |  |  |  |  | N | Y |  |  |  |  |  |  |
| Acknowledge BIR certificates |  |  |  |  |  |  |  | N |  |  |  | Y |  |  |  |
| Work the Disbursement Queue |  |  |  | N |  |  |  |  | N |  |  |  | Y |  |  |
| Administer interface feeds | N |  |  | N |  |  |  |  |  |  |  |  |  | Y |  |
| Export Operations reports | Y |  | Y |  | Y | Y |  | Y |  | N |  |  | N |  | N |

## 7.6 Automated tests referenced

Cases with an automation reference are covered by these existing tests, which run in CI on every change:

Table 16: Automated tests referenced by the cases

| Test class | Cases | Test class | Cases |
| --- | --- | --- | --- |
| AdjustmentRequestIT | 20 | DpListHandlerTest | 3 |
| ProdReconIT | 15 | MinimalBalanceIT | 3 |
| CommissionIT | 12 | ProdReconApiIT | 3 |
| RemittanceOperationsIT | 12 | UnappliedDispositionIT | 3 |
| RemittanceIT | 11 | AttachmentIT | 2 |
| OperationsFoundationApiIT | 10 | CashieringApiIT | 2 |
| SeriesPrintPickupIT | 10 | IncentiveEngineTest | 2 |
| PaymentUploadIT | 9 | InsurerRowParserTest | 2 |
| FlowInAndPortsIT | 8 | OpsLedgerDomainTest | 2 |
| ReceiptLifecycleIT | 8 | PrebookedAndPortsIT | 2 |
| PaymentApplicationIT | 7 | ReconMatcherTest | 2 |
| RemittanceApiIT | 6 | AdjustmentDomainTest | 1 |
| CashieringReportsIT | 5 | AdjustmentReapplierIT | 1 |
| Cwt2307IT | 5 | ApiSmokeIT | 1 |
| InvoiceLedgerIT | 5 | AuditTrailImmutabilityIT | 1 |
| RemittanceHoldsAndSpecialsIT | 5 | BookingServiceIT | 1 |
| RemittanceRulesTest | 5 | BulkExtensionsIT | 1 |
| AdjustmentApiIT | 4 | LoginLockoutTest | 1 |
| AdjustmentFilesAndReportsIT | 4 | PaymentGateIT | 1 |
| AdjustmentPostingIT | 4 | invoiceSearch.test.ts | 1 |
| CommissionApiIT | 4 | reportRuns.test.ts | 1 |
| ApplicationPlannerTest | 3 |  |  |

# 8 Risks

Table 17: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| BDOI answers to open questions change expected results (OQ15 disposition approvals, OQ17 remittance types, OQ22 OR tolerance, OQ23 incentive rates, OQ29 schedules, OQ30 match keys, OQ39 incentive tiers, OQ48 permission matrix) | Medium | The values are parameters, lists or rules; the affected cases name them and are re-run after the change without a new build |
| Production GL accounts of the Operations events are not yet given (OQ07) | High | SIT uses the demo accounting rules; UAT waits for the Comptrollership accounts (entry criterion) |
| The Collection and Disbursement systems are not known (OQ01, OQ02) | Medium | The cases test the in-app queue and hand-off extracts; interface cases are added when the systems are named |
| Test mailboxes or the e-mail relay not reachable from SIT or UAT | High | Check the relay before the cycle; e-mail cases read the Outbound Messages log when the mailbox is down and are re-run later |
| Time-based cases (hold expiry, 10 working-day SLA, monthly schedules, holidays, check clearing) need the clock to pass | Medium | The test lead moves dates in the test database or runs the jobs by hand, as the preconditions describe |
| Payment files and insurer feedback in BDOI's volumes are not tested before UAT | Medium | System test uses the files of TD-OP-08; UAT includes one file per type in the expected daily or monthly volume |
| BDOI testers are not available in the UAT window | High | Agree named testers per team and dates in the UAT plan (deliverable 30) before UAT starts |

# 9 FRS findings

Where the FRS is ambiguous, cannot be tested as written or differs from the build, the cases use the built behaviour and the FRS owner decides the correction for FRS v1.1:

Table 18: FRS findings for the FRS owner

| ID | FR | Finding | Proposed resolution |
| --- | --- | --- | --- |
| TF-OP-01 | FR-OP-001 | The FRS messages "Invalid user ID or password" and "Your account is locked. Contact the System Administrator" (code "-") differ from the build: "Invalid user name or password" and "Account is locked. Contact your administrator.", both with code AUTHENTICATION_FAILED (HTTP 401). | Quote the built messages and code in FRS v1.1; the cases use the built wording. |
| TF-OP-02 | FR-OP-002 | The FRS says a direct link without permission returns "You do not have access to this page"; the build shows "You do not have access to this screen. Contact your administrator if you need it." | Quote the built text in FRS v1.1. |
| TF-OP-03 | FR-OP-070 | The FRS and the help text call the team "Production Reconciliation", but the menu section is labelled "Product Reconciliation" (frontend navigation). Testers and users will look for the wrong label. | Align the menu label with the FRS ("Production Reconciliation") or change the FRS; the cases use the built menu label. |
| TF-OP-04 | FR-OP-002 | The role-permission matrix is provisional until BDOI confirms it (OQ48); the Roles and Access sheet tests the grants of the build (migration V760), not a signed-off matrix. | Re-baseline the Roles and Access sheet when OQ48 is answered. |
| TF-OP-05 | FR-OP-074 | Automatic pick-up of insurer feedback from a mailbox or SFTP is parked; only the manual upload can be tested in this release. | Mark the automatic pick-up as out of scope in FRS v1.1 and add its acceptance criteria when the channel is agreed. |
| TF-OP-06 | FR-OP-075 | The match keys and the automatch frequency wait for OQ30; the cases test the delivered default keys and the manual automatch only. | Add the confirmed keys and schedule to the acceptance criteria when OQ30 is answered. |
| TF-OP-07 | FR-OP-095 | The incentive schemes have no tiers until BDOI gives the targets and amounts (OQ39); the tier cases use tester-entered values. | Replace the test tiers with the BDOI values when OQ39 is answered and re-run TC-OP-095.1-01. |
| TF-OP-08 | FR-OP-120 | The Disbursement system is not known (OQ02); the in-app queue is the default and returns are re-sent manually. The hand-off to an external system cannot be tested. | Add interface cases when OQ02 names the Disbursement system. |

# 10 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Operations requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Head, Operations Services | BDOI |  |  |
|  | Team Head, Cashiering | BDOI |  |  |
|  | Team Head, Remittance | BDOI |  |  |
|  | Team Head, Production Reconciliation | BDOI |  |  |
|  | Team Head, Adjustment | BDOI |  |  |
|  | Team Head, Commission Receivables | BDOI |  |  |
|  | Head, Comptrollership | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |