IMPORT GUIDE

User Story Backlog - Jira Import Guide

Setting up the BIBS Jira project and importing the epics and stories of Drop 0, Drop 1 and Drop 2

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-BKL-BRD-00-G |
| Version | 1.0 |
| Date | 9 October 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 09 Oct 2026 | iorta TechNXT Business Analyst lead | iorta TechNXT Project Manager; iorta TechNXT QA lead | BIBS Product Owner (pending) | First issue, after the decision of the BIBS Product Owner of 9 October 2026 to keep the working backlog in Jira |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| BIBS Product Owner | Approver | BDOI | Backlog content, priorities and fix versions |
| Jira site administrator | Implementer | BDOI | Project set-up and import |
| Business owners of BRD-01 to BRD-13 | Reviewers | BDOI | Stories and acceptance criteria of their BRD |
| Project team | Delivery | iorta TechNXT | Refinement, estimation and iteration planning |

Contents

1 Purpose and decision	4

2 How the backlog is cut	4

2.1 Epics and stories	4

2.2 Drops and fix versions	5

2.3 Priority and story points	5

3 Setting up the Jira project	6

3.1 Project, issue types and fields	6

3.2 Components and fix versions	6

3.3 Team-managed variant	6

4 Importing the files	6

4.1 Importer steps	6

4.2 Linking the epics	7

5 Checking the import	7

6 Keeping the FRS and the backlog aligned	8

7 Definition of Ready and Definition of Done	8

# 1 Purpose and decision

On 9 October 2026 the BIBS Product Owner decided that the FRS of each BRD keeps the user-story view and the storyboard index as signed appendices, and that the working backlog of the programme lives in Jira. This guide tells the Jira site administrator how to set up the BIBS project and import the backlog, and tells the Product Owner how to check the import and keep the backlog and the FRS aligned.

The backlog is generated from the same sources as the FRS appendices: the functional requirements (FR) of each FRS with their numbered acceptance criteria, the user-story view, the storyboard index, the clarifications for confirmation and the test plan of each BRD. Nothing in it is typed twice, so the backlog cannot drift from the signed documents. It holds 137 epics and 747 stories with 2,129 story points (first estimate), per BDOI drop in one workbook, BIBS_Backlog_BRD-00_User_Story_Backlog_Drop-n_v1.0.xlsx, and one import file, BIBS_Jira_Import_Drop-n.csv in the folder jira (n = 0, 1, 2). Each workbook holds the Summary, one sheet per BRD (each epic row followed by its stories, every field of the import file in readable columns), Coverage, BRD ID trace, Ready and Done, and Field mapping; the import file of a drop holds exactly the issues of its workbook. There is no status column: every issue imports with the initial status of the project workflow.

# 2 How the backlog is cut

## 2.1 Epics and stories

•	Epic = one business capability of a BRD: one section of the chapter Functional requirements of its FRS, named "<BRD short name> - <capability>", for example "Renewal - Letters, acceptance and follow-up". Each BRD has 6 to 14 epics.

•	Story = one user-facing increment, normally one FR. 6 FRs whose acceptance criteria fall in clearly separate groups are split into 12 stories (for example FR-OP-030: the scheduled and the manual extraction); 3 pairs of small FRs of the same screen, each with one acceptance criterion, make one story each. No sub-tasks are imported.

•	Summary: the short form of the story (the FR title, or the part of a split FR). Description: the user story (the BRD's own words where the BRD writes the requirement as a story, otherwise derived from the FR), Background (BRD references and pages, FRS section, persona), Business rules, Acceptance criteria as Given / When / Then with the AC number of the FRS in brackets, for example "(AC2)", Out of scope / notes (open clarifications CLR with their status) and Links (FRS section, screens, walkthrough steps, figures, UX deck slides, test cases). The text reads the same in Jira wiki markup and in Markdown.

Table 1: Epics, stories and story points per BRD and import file, and the coverage of the BRD IDs and FRs

| BRD | Module (component) | Epics | Drop 0 stories / points | Drop 1 stories / points | Drop 2 stories / points | BRD IDs | in a story | without a story | FRs | FRs in a story |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BRD-00 | Core Replacement | 10 | 10 / 18 | 15 / 22 | - | 209 | 198 | 11 | 25 | 25 |
| BRD-01 | New Business | 12 | - | 96 / 279 | - | 117 | 117 | 0 | 95 | 95 |
| BRD-02 | Operations | 9 | - | 74 / 264 | 11 / 27 | 177 | 166 | 11 | 82 | 82 |
| BRD-03 | Product Maintenance | 9 | 39 / 121 | - | - | 31 | 31 | 0 | 39 | 39 |
| BRD-04 | Collections | 10 | - | 10 / 23 | 42 / 128 | 64 | 64 | 0 | 52 | 52 |
| BRD-05 | Accounting Disbursement ACSL | 13 | 5 / 10 | 113 / 188 | - | 277 | 277 | 0 | 119 | 119 |
| BRD-06 | Renewal | 12 | - | 58 / 182 | - | 89 | 89 | 0 | 58 | 58 |
| BRD-07 | Claims | 7 | - | - | 39 / 128 | 43 | 43 | 0 | 39 | 39 |
| BRD-08 | Employee Benefits | 8 | - | 6 / 14 | 33 / 110 | 34 | 33 | 1 | 39 | 39 |
| BRD-09 | Customer Servicing Facility | 6 | - | 17 / 46 | 12 / 65 | 35 | 35 | 0 | 29 | 29 |
| BRD-10 | Sanction Screening | 10 | - | 44 / 104 | - | 37 | 37 | 0 | 44 | 44 |
| BRD-11 | User Access Maintenance | 7 | 39 / 99 | - | - | 187 | 187 | 0 | 40 | 40 |
| BRD-12 | Submitted Policies | 10 | - | 35 / 113 | - | 36 | 36 | 0 | 35 | 35 |
| BRD-13 | Data Migration | 14 | 49 / 188 | - | - | 30 | 30 | 0 | 48 | 48 |
| Total |  | 137 | 142 / 436 | 468 / 1235 | 137 / 458 | 1366 | 1343 | 23 | 744 | 744 |

## 2.2 Drops and fix versions

Every epic takes the primary drop of its BRD (Drop 0: BRD-03, 11, 13; Drop 1: BRD-01, 02, 04, 05, 06, 09, 10, 12; Drop 2: BRD-07, 08), except the capabilities that the BDOI drop plan of 26 September 2026 places elsewhere: BRD-00 navigation and persona menus, notifications and workflow communication, audit, data management, security and access in Drop 0; BRD-02 production reconciliation in Drop 2; BRD-04 outstanding pr worklist, assignment, collector dispositions and efforts, installments, promises and account views, escalation, billing statements, unapplied payments, scheduled files, reports and home in Drop 2; BRD-05 chart of accounts and revaluation rate in Drop 0; BRD-08 placement, issuance and booking, reports and monitoring in Drop 1 and partner portal in Phase 2; BRD-09 case management in Drop 2. All stories of an epic share its drop, so each import file holds its epics with all their stories. The 7 stories with the fix version Phase 2 stay in the file of their BRD: the Employee Benefits partner portal (drop plan item 2.4 is Employee Benefits without the portal feature) and the document extraction of Submitted Policies (FR-SP-002, BRD Release 2). The description of each epic gives the reason of its drop.

## 2.3 Priority and story points

Priority comes from the MoSCoW priority of the FR (Must have, High: High; Should have, Medium, Not stated: Medium; Could have, Nice to have, Low: Low). The BRDs mark almost every requirement Must have, so nearly every story imports as High and the Product Owner ranks the stories on the board. Highest is not set by the import; the Product Owner sets it on a story that blocks a test window or the go-live. A Won't have FR is not imported.

Story points are a first estimate, set by one rule so that every team starts from the same basis; the team re-estimates each story at the refinement before it enters an iteration. The number of acceptance criteria gives the base on the scale 1, 2, 3, 5, 8, 13 (one criterion 1 point, two 2, three 3, four or five 5, six or more 8); the story goes one step up when it names three screens or more, and one step up when it exchanges data with a BDO or external system of the drop plan (EIAM, UIDM-ISC, CCM, M365, LMS, HL-LOAS, LFS, PMS, CMS / New BOB, Old BOB, OBPCS, AFTS, TFS, EDP, EGL, CARMS, Bridger Insight, NLDS) or with insurer, LAMD or bank files.

# 3 Setting up the Jira project

The steps are for a company-managed project on Jira Cloud, which the programme recommends because the custom fields, components and the Story Points field are shared by every board of the project; the last section of this chapter gives the team-managed variant. The administrator needs the Jira administrator global permission.

## 3.1 Project, issue types and fields

1.	Create the project BIBS (template Scrum, company-managed). The issue type scheme holds Epic and Story; sub-tasks are not used. Keep the default priority scheme (Highest, High, Medium, Low, Lowest).

2.	Create five custom fields of type Paragraph (multi-line text) with these exact names: BRD IDs, FR IDs, Test Cases, FRS Reference, Acceptance Criteria (Settings > Issues > Custom fields > Create custom field), with the global context or the context of the BIBS project.

3.	Put Story Points, Components, Fix versions, Labels, Parent and the five custom fields on the screens of Story, and Components, Fix versions, Labels and the five custom fields on the screens of Epic.

## 3.2 Components and fix versions

Create one component per module (Project settings > Components): Core Replacement, New Business, Operations, Product Maintenance, Collections, Accounting Disbursement ACSL, Renewal, Claims, Employee Benefits, Customer Servicing Facility, Sanction Screening, User Access Maintenance, Submitted Policies, Data Migration. The import would also create a missing component, but creating them first lets the Product Owner name a component lead. Then create the four versions (Project settings > Releases): Drop 0, Drop 1 and Drop 2, each from the start of its requirements to the end of its last stream on the BDOI drop plan of 26 September 2026 (Drop 0 September 2026 to January 2028 with the cut-over, Drop 1 September 2026 to December 2027, Drop 2 December 2026 to November 2027; go-live of all modules together in January 2028), and Phase 2 without dates.

## 3.3 Team-managed variant

In a team-managed project the importer is the same, with these differences: create the five custom fields in Project settings > Issue types, on Epic and on Story (type Paragraph); map Story Points to Story point estimate; a team-managed project has no components, so map the column Component to Labels (the module becomes a label); do not map Epic Name; versions are created on the Releases page of the project. Linking by Parent works as in a company-managed project.

# 4 Importing the files

## 4.1 Importer steps

Import the files in the order Drop 0, Drop 1, Drop 2. Each file links its stories only to the epics of the same file.

1.	Open Settings > System > External system import > CSV (Jira administrator).

2.	Choose the file, for example BIBS_Jira_Import_Drop-0.csv (first time without a configuration file).

3.	Settings: import to the project BIBS; CSV delimiter comma; file encoding UTF-8. The files hold no dates.

4.	Map each column as in the table below. Tick "Map field value" for Issue Type and Priority only if the project uses other names than Epic, Story, Highest, High, Medium and Low.

5.	Click Validate: the importer reads the file without creating anything and lists any warning. Then click Begin Import.

6.	At the end, download the configuration file and use it for Drop 1 and Drop 2, so that the mapping stays the same.

Table 2: Mapping of each column in the importer

| Column of the import file | Map to (company-managed) | Map to (team-managed) |
| --- | --- | --- |
| Issue Type | Issue Type | Issue Type |
| Issue ID | Issue Id | Issue Id |
| Parent | Parent | Parent |
| Summary | Summary | Summary |
| Epic Name | Epic Name (when the project still shows it) | Do not map |
| Description | Description | Description |
| Priority | Priority | Priority |
| Labels (repeated columns) | Labels | Labels |
| Component | Component/s | Labels (team-managed projects have no components) |
| Fix Version | Fix Version/s | Fix versions |
| Story Points | Story Points | Story point estimate |
| BRD IDs | BRD IDs (custom) | BRD IDs (custom) |
| FR IDs | FR IDs (custom) | FR IDs (custom) |
| Test Cases | Test Cases (custom) | Test Cases (custom) |
| FRS Reference | FRS Reference (custom) | FRS Reference (custom) |
| Acceptance Criteria | Acceptance Criteria (custom) | Acceptance Criteria (custom) |

The file has 5 columns named Labels: the importer reads repeated columns of a multi-value field as one value each. A label has no spaces (BRD-06, Drop-1, Marketing_AO).

## 4.2 Linking the epics

Each row has a temporary Issue ID: 10001 onwards in Drop 0, 20001 onwards in Drop 1 and 30001 onwards in Drop 2; the epics come first in each file. The column Parent of a story holds the Issue ID of its epic in the same file. Mapped to Issue Id and Parent, the importer creates the epics, gives them their Jira keys and sets the parent of each story to the new epic. If the project still shows the Epic Name field on epics, map the column Epic Name to it; it holds the same text as the summary.

# 5 Checking the import

After each file, compare the counts in Jira with the tables below (the Summary sheets of the workbooks). The filter project = BIBS AND fixVersion = "Drop 1" AND issuetype = Story counts the stories of a fix version; export it to Excel with the column Story Points to total the points.

Table 3: Issues per import file (the Summary sheet of each workbook)

| Import file | Epics | Stories | Story points | of which Phase 2 stories | Issues |
| --- | --- | --- | --- | --- | --- |
| BIBS_Jira_Import_Drop-0.csv | 36 | 142 | 436 | 0 | 178 |
| BIBS_Jira_Import_Drop-1.csv | 78 | 468 | 1235 | 1 | 546 |
| BIBS_Jira_Import_Drop-2.csv | 23 | 137 | 458 | 6 | 160 |
| Total | 137 | 747 | 2129 | 7 | 884 |

Table 4: Counts per fix version to compare after the three imports

| Filter of the BIBS project | Epics | Stories | Sum of story points |
| --- | --- | --- | --- |
| fixVersion = "Drop 0" | 36 | 142 | 436 |
| fixVersion = "Drop 1" | 78 | 467 | 1232 |
| fixVersion = "Drop 2" | 22 | 131 | 434 |
| fixVersion = "Phase 2" | 1 | 7 | 27 |
| Total | 137 | 747 | 2129 |

Then open three stories per file at random: the description shows the story, the acceptance criteria with their AC numbers and the links, the custom fields are filled and the story sits under its epic.

Coverage. Every BRD ID of the user-story views and every FR of the FRS is in at least one story (Coverage and BRD ID trace sheets), except 23 BRD IDs that have no FR by the BRD's own text: ReInsurance (phase 2), requirements removed, moved or out of scope by an addendum, and two umbrella clarifications (CLR-CR-02, CLR-CR-09). Gaps: 0.

# 6 Keeping the FRS and the backlog aligned

•	A change of an acceptance criterion, a rule or a screen goes through a change request in the Change Management Register; once the Change Control Board approves it, the project team updates the FR in the FRS, and the FRS appendices, the test plan and the backlog files are regenerated from it in the same release. The backlog never changes an acceptance criterion on its own.

•	In Jira, the Product Owner updates the changed stories: by hand for a few, or by importing the changed rows with an added column Issue Key mapped to the key of the existing issue, which updates instead of creating. A new FR comes as a new story under its epic.

•	A clarification decided by BDOI (CLR) changes the FR or confirms it; the note of the story records the decision and the story becomes ready.

•	Re-estimates, ranking and iteration planning are made in Jira only and are not written back to the FRS; a filter on the field FR IDs finds every story of an FR when the FRS changes.

# 7 Definition of Ready and Definition of Done

Both lists are on the sheet Ready and Done of each workbook and follow the Test Strategy. A story is ready when it is traced, its acceptance criteria are agreed with the BDOI owner of the BRD, its clarifications are decided or accepted as working assumptions, its screens, test cases, permissions, configuration values and dependencies are known and its estimate is reviewed (13 points at most). A story is done when every acceptance criterion passes in SIT with the test cases of its Test Cases field, no Severity 1 or 2 test incident is open on it, its main flow is in the regression set, the FRS, test plan and backlog still agree, and the BDOI owner of the BRD accepts it in UAT.