TEST PLAN

Product Maintenance Test Plan

BRD-3 Product Maintenance (Package) and Workshop Addendum - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-03 |
| Version | 2.1 |
| Date | 8 October 2026 |
| Status | Issued for BDOI business sign-off |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 23 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-3 v1.0 |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |
| 2.0 | 27 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI business units (sign-off) | Release set v2.0: cases re-traced to FRS v2.0 and its screen specifications (Screen ID on every case, Screens sheet); one screen case per screen and one message case per screen or dialog of the messages catalogue added. Status as of 27-Sep-2026 |
| 2.1 | 8 Oct 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI business units (sign-off) | Traced to FRS v2.1: cases for the sign-in through BRD-11 (FR-PM-001), the packages in force at go-live set up through package requests (FR-PM-050) and the automatic drafting of renewal requests (FR-PM-060) |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Marketing Business System | Approver | BDOI | Review and sign-off |
| Marketing Business Services and System Support (MBS) | Business tester | BDOI | Set-up, versions, masters, incentive criteria |
| Technical Support Unit (TSU) | Business tester | BDOI | Review, negotiation, requirements, advisories, expiry |
| Retail, Corporate and Commercial Marketing | Business tester | BDOI | Requests and approvals |
| Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, issue resolution, UAT support |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Out of scope	4

1.4 References	5

2 Test approach	5

2.1 Test levels	5

2.2 How the cases were derived	5

2.3 Reading the workbook	6

3 Entry and exit criteria	6

3.1 Entry criteria	6

3.2 Exit criteria	7

4 Environments and test data	7

4.1 Environments	7

4.2 Named data sets	7

5 Roles and responsibilities	8

6 Issue management	9

6.1 Severity	9

6.2 Triage and fixing	9

7 Coverage summary	9

7.1 Totals	9

7.2 Coverage by FR	10

7.3 Coverage by BRD ID	11

7.4 Scenarios	12

7.5 Coverage by screen	13

7.6 Roles and access	13

8 Risks	14

9 Sign-off	15

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-3 Product Maintenance in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the BDOI departments what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, BIBS_TestPlan_BRD-03_Product_Maintenance_v1.0.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-3 v1.0 and to the BRD requirement IDs (BRPM.nnn, PMADDnn) that the FR meets. The expected results quote the messages, with their codes, as BIBS shows them.

## 1.2 Scope

In scope are all 39 FRs of FRS BRD-3 v1.0 and the 31 BRD IDs they trace to:

•	access, roles, protected documents and audit (FR-PM-001 to 005);

•	the product hierarchy, clause library, field rules, document templates and insurer terms (FR-PM-010 to 014);

•	the package request and its approvals by Marketing, the TSU TL and the TSU Head (FR-PM-020 to 024);

•	negotiation rounds, insurer outcomes, comparative master and client views, and the review of terms (FR-PM-030 to 036);

•	requirements pack, ManCom sign-off, MBS set-up, validation and release, advisories and retirement (FR-PM-040 to 045);

•	package versions, pricing on the latest rate scheme with rate exceptions, and the archive (FR-PM-050 to 052);

•	expiry monitoring and renewal requests (FR-PM-060, 061);

•	the Product Maintenance home, the three package reports, notifications and SLA control (FR-PM-070 to 073);

•	incentive criteria on the products matrix and their use at booking (FR-PM-080, 081).

The roles-and-access sheet checks each Product Maintenance action against the roles that may and may not perform it (the matrix of FRS section 3.3).

## 1.3 Out of scope

•	Maintenance of non-package products (BRD revision of 27-Oct-2025, PQ19).

•	Renewal of client policies; this is BRD-6. The renewal of the package is in scope.

•	Computation and payout of incentives (Q33). The cases stop at the criteria codes stamped on the invoice.

•	The transport of product master changes to other BDOI systems (PQ16). The cases check only the log entry of the product master feed.

•	Performance and volume testing. The NFRs of FRS section 8 are tested in the BIBS-wide performance test plan (deliverable 28).

•	BDOI's own document layouts and password convention (Q03, Q07). The cases test the draft layouts provided with the system; they are re-run when BDOI's layouts are loaded.

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-3 Product Maintenance (BIBS_FRS_BRD-03_Product_Maintenance_v1.0.docx) | 1.0, 25 Sep 2026 |
| R2 | Product Maintenance (Package) BRD and Workshop Addendum | BRD v1.0 24-Nov-2025; addendum v1.1 10-Apr-2026 |
| R3 | Test plan workbook BRD-3 (BIBS_TestPlan_BRD-03_Product_Maintenance_v1.0.xlsx) | 1.0 |
| R5 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.0.xlsx) | 1.0 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| System test | Every case of the workbook, screen by screen, with the seed data | iorta TechNXT QA | Before UAT, on the SIT environment |
| Persona end-to-end | The eight scenarios run from start to finish by the persona that owns each step, with notifications and e-mails checked in the test mailboxes | iorta TechNXT QA with the BDOI department testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like data | BDOI MBS, TSU and Marketing testers | After the entry criteria of section 3 are met |

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations, alternate flows and field rules became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "The preparer cannot approve the own quotation slip".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes it exactly with its code, as the system shows it.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit (shares of 100, the 1-365 day filter, SLA at 80 %).

•	Scenarios (sheet Scenarios) group the cases into business threads by persona, so a tester can follow a package from the request to the advisory in one sitting.

•	The roles-and-access sheet lists, for each action, the roles that must be allowed and the roles that must be refused. It is run with one user per role.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and system functions are open only to the roles that hold the permission; four-eyes rules |
| Workflow | A stage transition, return or closure of PM_PACKAGE_REQUEST or of a package version |
| Report-output | Reports, comparative outputs and exports; content checked against the screen |
| Upload-download | Documents uploaded to a request and files downloaded or e-mailed from it |
| Screen | The screen matches its specification in FRS v2.1 chapter 13: fields, order, labels, mandatory markers, defaults, lists and buttons (TC-PM-SCR-nn, one per screen) |
| Message | Every error, validation and warning message of one screen or dialog, word for word with its code (TC-PM-MSG-nn, from the messages catalogue of FRS v2.1 chapter 15) |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Screens, Test Data, Roles and Access. Case IDs carry their condition: TC-PM-020.2-01 is the first case of condition 2 of FR-PM-020. The Screen ID column of Test Cases links each case to the screen specification of FRS v2.0 (SCR-PM-01 to SCR-PM-22); the Screens sheet lists the cases of each screen. Screen and message cases are numbered TC-PM-SCR-nn and TC-PM-MSG-nn and trace to the first FR of their screen. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Issue ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | BIBS is deployed on SIT with the seed data; the test mailboxes of the four seed insurers receive mail; this plan is reviewed by the iorta TechNXT project manager. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical issue; the notification and e-mail relay work on SIT. |
| UAT | FRS BRD-3 v1.0 is signed off or its open comments are agreed; the system test exit criteria are met; the UAT environment holds masked data (section 4.1); BDOI testers have user IDs with the roles of section 5; the BDOI testers attended the walkthrough of the Product Maintenance screens. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run; 100 % of High-priority cases passed; no open Critical or High issue; open Medium and Low issues have an agreed fix date. |
| Persona end-to-end | All eight scenarios passed end to end with the expected notifications and e-mails. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High issue; open issues listed with an agreed plan in the UAT sign-off; the sign-off of section 9 is signed. |

Suspension. Testing of a scenario stops when a Critical issue blocks it, when the environment is down for more than half a day, or when the seed or UAT data is corrupted. It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Seed data; test mailboxes for insurers and users |
| UAT | Acceptance by BDOI testers | Masked copy of production-like data plus the seed package requests; no real client names, TINs, addresses or e-mail addresses |

Non-production data is always masked. Client names, TINs, addresses, e-mail addresses and phone numbers are replaced before data is loaded into SIT or UAT, and insurer e-mail addresses point to test mailboxes, so no quotation slip or advisory can reach a real insurer or client.

## 4.2 Named data sets

The cases refer to named data sets. For BRD-3 every set is provided by the seed data, so testers do not key in master data before they start; TD-PM-12 and TD-PM-13 are prepared by the tester as the case describes.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-PM-01 | SIT/UAT users and roles | Seed data (broking users, Product Maintenance users, administrator and auditor, with their roles and grants) |
| TD-PM-02 | Draft NEW generic request | Seed data |
| TD-PM-03 | AMEND request in TSU review | Seed data |
| TD-PM-04 | Client-specific request in negotiation | Seed data |
| TD-PM-05 | UPDATE request at ManCom | Seed data |
| TD-PM-06 | RENEW request with MBS | Seed data |
| TD-PM-07 | Released AMEND request | Seed data |
| TD-PM-08 | Draft package version | Seed data |
| TD-PM-09 | Active incentive criterion | Seed data |
| TD-PM-10 | Package ending in 45 days | Seed data |
| TD-PM-11 | Catalogue and insurer panel | Seed data (clients, catalogue and versions) |
| TD-PM-12 | New CGL request keyed in the test | Keyed in by the tester |
| TD-PM-13 | Documents to upload | Test document folder of the test lead (no client data) |
| TD-PM-14 | Masked quotation data | Seed data (clients and quotations); for UAT a masked copy of production-like data |

Some cases change the state of a seed request (for example the sign-off of PKR-2026-900004). The test lead reloads the seed between cycles, or testers run those cases on a copy made with the TD-PM-12 values.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments and data; runs the daily issue triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise issues with evidence |
| Developers | iorta TechNXT | Resolve issues; support triage |
| BDOI department testers | BDOI MBS, TSU, Marketing | Run the UAT scenarios of their department; confirm the expected results match the business rules; raise issues |
| BDOI process owner | BDOI Product Owner, MBS | Decides on disputed expected results and accepted issues; signs off UAT |
| UAT coordinator | Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Each BDOI department tests the steps it owns: Marketing the requests, approvals and review of terms (SC-PM-03, part of SC-PM-04); TSU the review, negotiation, requirements, advisories and expiry (SC-PM-04, 05, 07); MBS the set-up, versions, masters and incentive criteria (SC-PM-02, 05, 06, 08). The personas and SIT/UAT users are:

Table 9: Personas used by the cases

| Role | Persona | SIT/UAT user | Cases |
| --- | --- | --- | --- |
| MKT_AO | Marketing AO | ao | 80 |
| MKT_TL | Marketing TL / TH / UH | mkttl | 6 |
| TSU | TSU Officer | tsu | 61 |
| TSU_TL | TSU Team Lead | tsulead | 12 |
| TSU_HEAD | TSU Head | tsuhead | 26 |
| MBS | Marketing Business Services | mbs | 58 |
| MANCOM | ManCom member | mancom | 4 |
| BUSINESS_ADMIN | Business Administrator | badmin | 8 |
| NB_APPROVER | New Business approver | approver | 1 |
| SYSADMIN | System Administrator | admin | 5 |
| AUDITOR | Auditor | auditor | 4 |
| SYSTEM | BIBS scheduled job or event | - | 5 |

# 6 Issue management

## 6.1 Severity

Table 10: Issue severity

| Severity | Definition | Example in Product Maintenance |
| --- | --- | --- |
| Critical | A main flow cannot be completed, data is lost or wrong in a way that reaches a client or insurer, or a security rule is broken | A QS is e-mailed unprotected; a user without the permission approves a request; a released version prices quotations wrongly |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | Terms Final accepts a pending insurer; the advisory is sent without the signed slip |
| Medium | A function works with a workaround, or a message, label or document is wrong but the data is right | A message shows the wrong insurer name; a report column is missing |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise an issue for each failed case, with the case ID, steps, actual result, screenshot and the request or product number.

•	The test lead triages new issues daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the system needs the correction. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner, who records it in the clarifications chapter of the FRS.

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A resolved issue is retested with its case and the cases of the same condition.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 39 of 39 |
| BRD IDs covered | 31 of 31 |
| Test conditions | 138 |
| Business scenarios | 8 |
| Test cases | 270 |
| of which positive / negative | 126 / 144 |
| of type Positive | 50 |
| of type Negative | 103 |
| of type Boundary | 12 |
| of type Security-access | 16 |
| of type Workflow | 36 |
| of type Report-output | 7 |
| of type Upload-download | 3 |
| of type Screen | 22 |
| of type Message | 21 |
| Roles-and-access checks (action x role) | 69 |
| Named test data sets | 14 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The coverage is checked each time the workbook is issued, and a plan with a gap is not issued.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FR-PM-001 | Log in to BIBS | BRPM.001 | 5 | 5 | 2 | 7 |
| FR-PM-002 | Restrict each action to authorised roles | BRPM.002, PMADD05 | 4 | 2 | 4 | 6 |
| FR-PM-003 | Change role permissions through an approved request | PMADD05 | 4 | 2 | 4 | 6 |
| FR-PM-004 | Protect documents that leave BIBS | BRPM.020 | 3 | 2 | 2 | 4 |
| FR-PM-005 | Keep a complete audit trail and history | BRPM.024 | 3 | 2 | 1 | 3 |
| FR-PM-010 | Maintain the product hierarchy | PMADD01 | 4 | 4 | 7 | 11 |
| FR-PM-011 | Maintain the clause library | PMADD02 | 3 | 3 | 2 | 5 |
| FR-PM-012 | Capture and validate product-specific fields | BRPM.003, BRPM.004 | 4 | 2 | 4 | 6 |
| FR-PM-013 | Use shared document templates with product-specific fields | BRPM.005 | 3 | 2 | 1 | 3 |
| FR-PM-014 | Maintain insurer-specific package terms | PMADD02 | 4 | 3 | 5 | 8 |
| FR-PM-020 | Create and submit a Package Request Form | BRPM.008, BRPM.011 | 5 | 4 | 9 | 13 |
| FR-PM-021 | Approve a package request (Marketing) | BRPM.008, BRPM.021 | 3 | 3 | 4 | 7 |
| FR-PM-022 | Review and recommend a package request (TSU TL) | BRPM.009 | 3 | 4 | 1 | 5 |
| FR-PM-023 | Approve a package request (TSU Head) | BRPM.009 | 3 | 2 | 2 | 4 |
| FR-PM-024 | Receive, view and track package requests | BRPM.011 | 4 | 7 | 2 | 9 |
| FR-PM-030 | Prepare, approve and send the quotation slip | BRPM.012 | 5 | 3 | 6 | 9 |
| FR-PM-031 | Record insurer responses and outcomes | BRPM.013, PMADD04 | 3 | 3 | 3 | 6 |
| FR-PM-032 | Run further negotiation rounds | PMADD04, BRPM.010 | 4 | 3 | 2 | 5 |
| FR-PM-033 | Make the negotiated terms final | BRPM.010 | 3 | 1 | 4 | 5 |
| FR-PM-034 | Compile one comparative master per package request | BRPM.014, BRPM.013 | 4 | 4 | 3 | 7 |
| FR-PM-035 | Generate a client-tailored comparative view | PMADD03 | 3 | 2 | 3 | 5 |
| FR-PM-036 | Review negotiated terms (TSU Head and Marketing) | BRPM.013, BRPM.010 | 3 | 3 | 3 | 6 |
| FR-PM-040 | Prepare and submit the requirements pack | BRPM.015 | 3 | 2 | 5 | 7 |
| FR-PM-041 | Sign off package requirements (ManCom) | BRPM.015 | 4 | 3 | 3 | 6 |
| FR-PM-042 | Set up the package (MBS) | BRPM.015 | 4 | 4 | 5 | 9 |
| FR-PM-043 | Validate and release a package version | PMADD06, BRPM.015 | 4 | 5 | 7 | 12 |
| FR-PM-044 | Draft and send package advisories | BRPM.016, BRPM.017 | 4 | 2 | 5 | 7 |
| FR-PM-045 | Retire a package | BRPM.011, BRPM.006 | 3 | 2 | 3 | 5 |
| FR-PM-050 | Keep package terms as versions | BRPM.007 | 4 | 4 | 5 | 9 |
| FR-PM-051 | Price new business on the latest approved rate scheme | BRPM.007 | 4 | 8 | 8 | 16 |
| FR-PM-052 | Archive expired packages | BRPM.006 | 3 | 2 | 2 | 4 |
| FR-PM-060 | Monitor package expiry and anniversary dates | BRPM.017 | 4 | 6 | 3 | 9 |
| FR-PM-061 | Generate renewal requests | BRPM.017 | 3 | 2 | 2 | 4 |
| FR-PM-070 | Product Maintenance home and dashboard | BRPM.019 | 3 | 4 | 2 | 6 |
| FR-PM-071 | Package reports | BRPM.018, BRPM.017, BRPM.006 | 3 | 3 | 2 | 5 |
| FR-PM-072 | Notify users and publish product master changes | BRPM.022 | 2 | 3 | 1 | 4 |
| FR-PM-073 | Enforce validations, approvals and SLAs | BRPM.021 | 3 | 2 | 3 | 5 |
| FR-PM-080 | Maintain incentive criteria on the products matrix | PMADD07, PMADD08 | 4 | 5 | 8 | 13 |
| FR-PM-081 | Apply incentive criteria and review them when products end | PMADD07, PMADD08 | 3 | 2 | 2 | 4 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID

| BRD ID | FRs | Conditions | Positive | Negative | Total |
| --- | --- | --- | --- | --- | --- |
| BRPM.001 | FR-PM-001 | 5 | 5 | 2 | 7 |
| BRPM.002 | FR-PM-002 | 4 | 2 | 4 | 6 |
| BRPM.003 | FR-PM-012 | 3 | 2 | 2 | 4 |
| BRPM.004 | FR-PM-012 | 3 | 1 | 2 | 3 |
| BRPM.005 | FR-PM-013 | 3 | 2 | 1 | 3 |
| BRPM.006 | FR-PM-045, FR-PM-052, FR-PM-071 | 9 | 7 | 7 | 14 |
| BRPM.007 | FR-PM-050, FR-PM-051 | 9 | 12 | 13 | 25 |
| BRPM.008 | FR-PM-020, FR-PM-021 | 9 | 7 | 13 | 20 |
| BRPM.009 | FR-PM-022, FR-PM-023 | 6 | 6 | 3 | 9 |
| BRPM.010 | FR-PM-032, FR-PM-033, FR-PM-036 | 10 | 7 | 9 | 16 |
| BRPM.011 | FR-PM-020, FR-PM-024, FR-PM-045 | 13 | 13 | 14 | 27 |
| BRPM.012 | FR-PM-030 | 6 | 3 | 6 | 9 |
| BRPM.013 | FR-PM-031, FR-PM-034, FR-PM-036 | 11 | 10 | 9 | 19 |
| BRPM.014 | FR-PM-034 | 5 | 4 | 3 | 7 |
| BRPM.015 | FR-PM-040, FR-PM-041, FR-PM-042, FR-PM-043 | 16 | 14 | 20 | 34 |
| BRPM.016 | FR-PM-044 | 4 | 2 | 5 | 7 |
| BRPM.017 | FR-PM-044, FR-PM-060, FR-PM-061, FR-PM-071 | 15 | 13 | 12 | 25 |
| BRPM.018 | FR-PM-071 | 3 | 3 | 2 | 5 |
| BRPM.019 | FR-PM-070 | 4 | 4 | 2 | 6 |
| BRPM.020 | FR-PM-004 | 3 | 2 | 2 | 4 |
| BRPM.021 | FR-PM-021, FR-PM-073 | 7 | 5 | 7 | 12 |
| BRPM.022 | FR-PM-072 | 2 | 3 | 1 | 4 |
| BRPM.024 | FR-PM-005 | 3 | 2 | 1 | 3 |
| PMADD01 | FR-PM-010 | 5 | 4 | 7 | 11 |
| PMADD02 | FR-PM-011, FR-PM-014 | 8 | 6 | 7 | 13 |
| PMADD03 | FR-PM-035 | 3 | 2 | 3 | 5 |
| PMADD04 | FR-PM-031, FR-PM-032 | 7 | 6 | 5 | 11 |
| PMADD05 | FR-PM-002, FR-PM-003 | 8 | 4 | 8 | 12 |
| PMADD06 | FR-PM-043 | 5 | 5 | 7 | 12 |
| PMADD07 | FR-PM-080, FR-PM-081 | 8 | 7 | 10 | 17 |
| PMADD08 | FR-PM-080, FR-PM-081 | 8 | 7 | 10 | 17 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-PM-01 | SYSADMIN – System Administrator | Access, roles and audit. Users log in, see only the Product Maintenance screens of their role, and every action leaves an audit trail; role changes go through an approved access request. | 22 |
| SC-PM-02 | MBS – Marketing Business Services | Product structure and master data. MBS maintains coverages, clauses, field rules and insurer terms under maker-checker; documents are generated from shared templates. | 30 |
| SC-PM-03 | MKT_AO – Marketing AO | Package request and approvals. Marketing raises a package request; the Marketing approver, the TSU TL and the TSU Head approve it under four-eyes rules. | 31 |
| SC-PM-04 | TSU – TSU Officer | Negotiation and comparative tables. TSU sends quotation slips, records insurer outcomes over two rounds, makes the terms final and produces the comparative master and a client view; Marketing reviews client-specific terms. | 39 |
| SC-PM-05 | TSU – TSU Officer | Sign-off, set-up and release. TSU submits the requirements pack, ManCom signs off, MBS sets up the version, the validator releases it and TSU sends the advisory; a retirement request retires a package. | 39 |
| SC-PM-06 | MKT_AO – Marketing AO | Versions and pricing. A new package version is released while the old one keeps selling; new business is priced on the version in force; deviations need a rate exception; expired packages are archived. | 21 |
| SC-PM-07 | TSU – TSU Officer | Expiry, renewal and monitoring. The expiry monitor alerts TSU and MBS, TSU drafts renewal requests, and the home page, reports and notifications show the state of every request. | 30 |
| SC-PM-08 | MBS – Marketing Business Services | Incentive criteria. MBS maintains CPC2 and other criteria on the products matrix under maker-checker; booking stamps the matched codes; retired products flag their criteria. | 15 |

## 7.5 Coverage by screen

Every screen of the FRS v2.1 screen specifications has its screen case and the cases that start on it. A case is linked to the screen where the tester starts; the steps may go on to other screens.

Table 15: Test cases per screen (all cases, of which message cases)

| Screen | Name | Cases | Msg. |
| --- | --- | --- | --- |
| SCR-PM-01 | Product Maintenance Home | 5 | 0 |
| SCR-PM-02 | Package Requests | 5 | 1 |
| SCR-PM-03 | New Package Request and Edit Package Request | 12 | 1 |
| SCR-PM-04 | Package Request record | 20 | 1 |
| SCR-PM-05 | Package Request record: Negotiation tab | 29 | 1 |
| SCR-PM-06 | Package Request record: Comparative tab | 11 | 1 |
| SCR-PM-07 | Package Request record: Requirements & Sign-off tab | 11 | 1 |
| SCR-PM-08 | Package Request record: Set-up and Advisories tabs | 17 | 1 |
| SCR-PM-09 | TSU Workbench | 10 | 0 |
| SCR-PM-10 | Package Expiry | 9 | 1 |
| SCR-PM-11 | Products | 8 | 1 |
| SCR-PM-12 | Product record | 10 | 1 |
| SCR-PM-13 | Package Version | 9 | 1 |
| SCR-PM-14 | Validation Queue | 6 | 0 |
| SCR-PM-15 | Coverages & Clauses | 7 | 1 |
| SCR-PM-16 | Incentive Criteria | 12 | 1 |
| SCR-PM-17 | Insurers | 2 | 1 |
| SCR-PM-18 | Insurer record | 1 | 0 |
| SCR-PM-19 | Rates & Taxes | 2 | 1 |
| SCR-PM-20 | Sales Organisation | 2 | 1 |
| SCR-PM-21 | Premium Calculator | 3 | 1 |
| SCR-PM-22 | Quotation: package rate scheme and rate exception | 21 | 1 |

## 7.6 Roles and access

The table shows the actions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 16: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | MKT AO | MKT TL | TSU | TSU TL | TSU Head | MBS | ManCom | Bus. Admin | NB Appr. | Audit. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Create and submit a package request | Y | Y | Y |  |  | N | N |  |  | N |
| Approve a package request (Marketing) | N | Y | N |  | N |  |  |  |  |  |
| Recommend a request (TSU TL) |  | N | N | Y | N |  |  |  |  |  |
| Approve a request (TSU Head) |  | N | N | N | Y |  |  |  |  |  |
| Prepare quotation slips and key in responses | N | N | Y | Y |  | N |  |  |  |  |
| Approve a quotation slip |  |  | N | Y | N |  |  |  |  |  |
| ManCom sign-off |  |  | N |  | N | N | Y |  |  |  |
| Set up or retire a package (MBS) |  |  | N |  | N | Y |  | N |  |  |
| Validate and release a package version | N |  | N |  | Y | N |  | Y |  |  |
| Send a package advisory | N |  | Y | Y |  | N |  |  |  |  |
| Open Package Expiry and generate renewal requests | N |  | Y |  | Y | Y |  |  |  |  |
| View expired and retired packages | N |  | N |  | Y | Y |  | Y |  | Y |
| Maintain coverages, clauses and field rules | N |  |  |  | N | Y |  |  |  |  |
| Authorise product masters, criteria and rate exceptions |  |  |  |  | N | N |  | Y | Y |  |
| Maintain incentive criteria | N |  | N |  |  | Y |  |  |  |  |
| Run the package reports | N | Y | N |  | Y | Y |  |  |  | Y |

# 8 Risks

Table 17: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| BDOI answers to open questions change expected results (PQ05 outcomes, PQ07 ManCom quorum, PQ08 SLA and approval chain, PQ09 checklist) | Medium | The values are configuration; the affected cases name the parameter or list, and are re-run after the change without a change to the system |
| BDOI document layouts and password convention not yet given (Q03, Q07) | Medium | Documents are tested on the draft layouts; the Upload-download and Report-output cases are re-run when the layouts are loaded |
| Seed data is changed by earlier cases (for example PKR-2026-900004 signed off) | Medium | Reload the seed between cycles; cases that change a seed request are marked in their preconditions |
| Test mailboxes of insurers not reachable from SIT or UAT | High | Check the relay before the cycle (entry criterion); QS and advisory cases read the E-mails tab when the mailbox is down and are re-run later |
| Time-based cases (SLA at 80 %, expiry at 60, 30 and 7 days) need the clock to pass | Medium | The test lead moves stage-entry times and end dates in the test environment, as the preconditions describe |
| Four-eyes cases need a user holding two roles | Low | The test lead creates the combined test users listed in the preconditions and removes them after the cycle |
| BDOI testers are not available in the UAT window | High | Agree named testers per department and dates in the UAT plan (deliverable 30) before UAT starts |

# 9 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the Product Maintenance requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Marketing Business System | BDOI |  |  |
|  | Head, Marketing Business Services and System Support | BDOI |  |  |
|  | Head, Technical Support Unit | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |