TEST PLAN

User Access Maintenance Test Plan

BRD-11 User Access Maintenance - test conditions, scenarios and cases

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-TP-BRD-11 |
| Version | 2.1 |
| Date | 8 October 2026 |
| Status | Issued for BDOI business sign-off |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 0.9 | 24 Sep 2026 | iorta TechNXT QA | iorta TechNXT Business Analysis |  | Internal draft from FRS BRD-11 v1.0 |
| 1.0 | 25 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI Product Owner (pending) | First issue for BDOI review, with the Excel workbook of the same version |
| 2.0 | 27 Sep 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI business owner, Information Security and BDOI IT (sign-off) | Release set v2.0: expected results quote the messages and codes word for word, the test data are the seed data; cases re-traced to FRS v2.0 and its screen specifications (Screen ID on every case, Screens sheet); one screen case per screen and one message case per screen or dialog of the messages catalogue added. Issued 27-Sep-2026 |
| 2.1 | 8 Oct 2026 | iorta TechNXT QA | iorta TechNXT Project Manager | BDOI business owner, Information Security and BDOI IT (sign-off) | Cases of FR-UA-003 rewritten for the single sign-on through EIAM (OpenID Connect or SAML 2.0) with the break-glass administrator; EIAM sign-out case added to FR-UA-004; traced to FRS v2.1 |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Product Owner, Marketing Business System | Approver | BDOI | Review and sign-off |
| Business Administrators (process owner) | Business tester | BDOI | Requests, group-profile requests, reports |
| Unit Heads, Combank and Corbank Marketing / Corporate Processing | Business tester | BDOI | Approval and second approval |
| BDOI Information Security | Business tester | BDOI | Separation of duties, second approval, password and session rules, menus by persona |
| BDOI IT | Reviewer | BDOI | Sign-in, identity integration assumptions, System Administrator functions |
| ITIO-SRE and ITSD-AMS | System administration | BDO Unibank | System Administrator functions, directory sign-in, logs |
| ES-BPDS, Business Project Services | UAT coordinator | BDO Unibank ESG | UAT planning and traceability |
| Project team | Delivery | iorta TechNXT | System test, issue resolution, UAT support |

Contents

1 Introduction	5

1.1 Purpose	5

1.2 Scope	5

1.3 Out of scope	5

1.4 References	6

2 Test approach	6

2.1 Test levels	6

2.2 How the cases were derived	7

2.3 Reading the workbook	7

3 Entry and exit criteria	7

3.1 Entry criteria	7

3.2 Exit criteria	8

4 Environments and test data	8

4.1 Environments	8

4.2 Named data sets	8

5 Roles and responsibilities	9

6 Issue management	10

6.1 Severity	10

6.2 Triage and fixing	10

7 Coverage summary	11

7.1 Totals	11

7.2 Coverage by FR	11

7.3 Coverage by BRD ID	14

7.4 Scenarios	17

7.5 Coverage by screen	17

7.6 Roles and access	18

8 Risks	18

9 Sign-off	20

# 1 Introduction

## 1.1 Purpose

This document summarises the test plan for BRD-11 User Access Maintenance in BIBS (BDOI Broker System, on iNXT BrokerVerse). It tells the Business Administrators, the approvers and the system administrators what will be tested, how, with which data and by whom, and when testing is complete. The test conditions, scenarios and cases themselves are in the Excel workbook of the same version, 04_BIBS_TestPlan_BRD-11_User_Access_Maintenance_v2.1.xlsx, which the testers use during execution.

Every case traces to a functional requirement (FR) of FRS BRD-11 v2.1, to the BRD requirement IDs (the printed BRD numbers 1.001 to 4.003, and the non-functional rows UAM-NFR-nn) that the FR meets, and to the screen of the FRS screen specifications where the tester starts. In this plan:

•	expected results quote the messages and codes that BIBS shows, word for word;

•	the test data are the seed data of the SIT environment, and the screen paths are those of FRS chapter 12;

•	each screen has a screen case (its fields, actions and messages as specified) and each screen or dialog of the messages catalogue a message case.

## 1.2 Scope

In scope are all 40 FRs of FRS BRD-11 v2.1 and the BRD IDs they trace to:

•	sign-in with a persona profile, single sign-on with the BDO account through EIAM and the break-glass administrator, the inactivity warning and sign-out, log-out (with the EIAM sign-out, as proposed) and the session log, the password policy of local accounts (FR-UA-001 to 005);

•	user access requests: draft, edit, cancel and submit; enrol, modify, deactivate and reactivate; the chosen approver; correction, cancellation, tracking, bulk requests and effective dates (FR-UA-010 to 020);

•	review and approval: approve, reject, return, and the second approval of privileged and out-of-hours changes (FR-UA-030 to 034);

•	group-profile requests with ordered approvers and their implementation by the System Administrator (FR-UA-040 to 045);

•	the delivered profiles, the functions assignable to a profile and the user data (FR-UA-050 to 052);

•	the four access reports and the access-change log that no user can change (FR-UA-060 to 064);

•	notifications and the e-mail of failed batch runs (FR-UA-070, 071).

The roles-and-access sheet checks each access-maintenance function against the roles that may and may not perform it (the matrix of FRS section 3.3).

## 1.3 Out of scope

•	Access only from BDO-issued devices; it is enforced by the BDO network and device policy, not by BIBS.

•	The EIAM registration of each environment (UA-Q07). The single sign-on cases run against the test accounts of the EIAM test registration once BDOI IT provides them; the EUA sign-in is tested only if BDOI keeps it (CLR-UA-21).

•	An external access-control list and single session per device (UQ09, UQ14), which are on hold.

•	Temporary access with an end date, until BDOI answers UQ06.

•	Portal users of Employee Benefits (user type External); they belong to the BRD-8 Employee Benefits test plan.

•	The infrastructure rows of the BRD NFRs answered "Follow existing QPS set up"; they are covered by the BIBS deployment and security controls (deliverables 25 and 26).

## 1.4 References

Table 1: Reference documents

| Ref. | Document | Version |
| --- | --- | --- |
| R1 | Functional Requirements Specification BRD-11 User Access Maintenance (02_BIBS_FRS_BRD-11_User_Access_Maintenance_v2.1.docx) | 2.1, 8 Oct 2026 |
| R2 | QPS User Access Maintenance Module BRD | v1, 15-Apr-2025; signed April-May 2025 |
| R3 | Test plan workbook BRD-11 (04_BIBS_TestPlan_BRD-11_User_Access_Maintenance_v2.1.xlsx) | 2.1 |
| R7 | Authentication and Identity Integration Requirements | v1.0, 03-Oct-2026 |
| R5 | FRS BRD-3 Product Maintenance (role-permission change requests, PMADD05) | 2.0 |
| R6 | BRD discrepancy and clarification register (BIBS_Register_BRD-00_Discrepancies_and_Clarifications_v1.2.xlsx) | 1.2 |

# 2 Test approach

## 2.1 Test levels

Table 2: Test levels

| Level | What is tested | Who | When |
| --- | --- | --- | --- |
| System test | Every case of the workbook, screen by screen, with the SIT data sets | iorta TechNXT QA | After the BRD-11 change is deployed on SIT |
| Persona end-to-end | The eight scenarios from start to finish by the persona that owns each step, with notifications and e-mails checked | iorta TechNXT QA with the BDOI testers | After the system test passes |
| User acceptance test (UAT) | The scenarios and the High-priority cases, run by BDOI testers on masked production-like user data | BDOI Business Administrators, approvers and system administrators | After the entry criteria of section 3 are met |

## 2.2 How the cases were derived

•	Each FR's acceptance criteria, business rules, validations and alternate flows became one or more test conditions (sheet Test Conditions). A condition states what must be true, for example "The requester and the subject user cannot decide the request".

•	Each condition has at least one test case (sheet Test Cases) with the persona, the screen (menu path), the preconditions and data set, numbered steps and the expected result. Where BIBS shows a message, the expected result quotes the FRS text.

•	Every FR has at least one positive case (the action succeeds) and one negative case (BIBS refuses the action). Boundary cases test the values at and next to a limit: 2 and 3 failed log-ins, 14 and 15 minutes of inactivity, a 9-character password, a password 90 days old, a reset link after 30 minutes, 1001 characters of remarks, a 41-character profile code, 17:59 and 21:00 for the out-of-hours flag.

•	Scenarios (sheet Scenarios) group the cases into business threads by persona, so a tester can follow a request from the draft to the applied change and the report in one sitting.

•	The roles-and-access sheet lists, for each function, the roles that must be allowed and the roles that must be refused. It is run with one user per role; four-eyes cases use a combined test user.

Table 3: Test case types

| Type | Meaning |
| --- | --- |
| Positive | The normal flow succeeds with valid data |
| Negative | Invalid data, a missing item or a broken rule is refused with its message |
| Boundary | Values at, below and above a limit |
| Security-access | Screens, buttons and system functions are open only to the roles that hold the permission; four-eyes rules |
| Workflow | A status change of a user access request or a group-profile request (section 5 of the FRS) |
| Report-output | The access reports and the User Access Matrix; content checked against the screen |
| Upload-download | The bulk request template and file |

## 2.3 Reading the workbook

The workbook has a README sheet that explains every column. The sheets are Document Control, Test Conditions, Scenarios, Test Cases, Coverage, Test Data, Roles and Access. Case IDs carry their condition: TC-UA-034.2-01 is the first case of condition 2 of FR-UA-034. Status starts as Not run; testers fill Status, Actual result, Tester, Date and Issue ID.

# 3 Entry and exit criteria

## 3.1 Entry criteria

Table 4: Entry criteria

| Level | Criteria |
| --- | --- |
| System test | BRD-11 is deployed on SIT with its roles, parameters, lists and jobs; the seed data is loaded; screen labels and messages have been compared with this plan and differences recorded; the test mailboxes receive mail. |
| Persona end-to-end | All High-priority system test cases are run; no open Critical issue; the effective-date and password-expiry jobs run on SIT. |
| UAT | FRS BRD-11 v2.1 is signed off or its open comments are agreed; the answers to UQ01, UQ02, UQ05 and UQ07 are applied as configuration; the system test exit criteria are met; the UAT environment holds masked user data (section 4.1); BDOI testers have user IDs with the roles of section 5 and attended the walkthrough of the User Access screens. |

## 3.2 Exit criteria

Table 5: Exit criteria

| Level | Criteria |
| --- | --- |
| System test | 100 % of cases run (the single sign-on cases may be Blocked until BDOI IT provides the EIAM test registration, UA-Q07); 100 % of High-priority cases passed; no open Critical or High issue; open Medium and Low issues have an agreed fix date. |
| Persona end-to-end | All eight scenarios passed end to end with the expected notifications, e-mails and change-log rows. |
| UAT | All scenarios and High-priority cases passed or accepted by the BDOI process owner; no open Critical or High issue; open issues listed with an agreed plan in the UAT sign-off; the sign-off of section 9 is signed. |

Suspension. Testing of a scenario stops when a Critical issue blocks it, when the environment is down for more than half a day, or when the test users are corrupted (for example all administrators locked). It resumes after the fix is deployed and the blocked cases are re-run from their first step.

# 4 Environments and test data

## 4.1 Environments

Table 6: Test environments

| Environment | Use | Data |
| --- | --- | --- |
| SIT | System test and persona end-to-end runs by iorta TechNXT QA | Seed data and the data sets of section 4.2; test directory when available; test mailboxes |
| UAT | Acceptance by BDOI testers | Masked copy of production-like user data plus the test users; no real names, Windows IDs or e-mail addresses of BDO staff |

Non-production data is always masked. Full names, Windows IDs, e-mail addresses and mobile numbers of users are replaced before data is loaded into SIT or UAT, and user e-mail addresses point to test mailboxes. Test passwords are issued by the test lead and are never real directory passwords.

## 4.2 Named data sets

The cases refer to named data sets. The seed data holds the users and access requests in every status; the test lead prepares the other sets on SIT as their source column says.

Table 7: Named test data sets

| Data set | Name | Source |
| --- | --- | --- |
| TD-UA-01 | Test users per role | Seed data (user access users and subject users, broking users, administrator, auditor and Information Security); the others created by the test lead |
| TD-UA-02 | Requests in every status | Seed data |
| TD-UA-03 | Group profiles | Delivered roles and profiles created by the test lead through group-profile requests |
| TD-UA-04 | New user data | Keyed in by the tester |
| TD-UA-05 | Bulk files | Template UAM_ACCESS_REQUEST downloaded from Bulk Request and filled by the test lead |
| TD-UA-06 | Parameters and jobs as delivered | Configuration of the SIT environment (FRS section 9.1); recipients set by the test lead |
| TD-UA-07 | Test registration in EIAM | Test registration and test accounts provided by BDOI IT (UA-Q07); sign-in settings of the SIT environment |
| TD-UA-08 | Test mailboxes | Test mail relay of SIT and UAT |

Many cases change users and profiles (enrolment, deactivation, profile changes). The test lead reloads the seed between cycles, or testers run those cases on fresh test users created with the TD-UA-04 pattern.

# 5 Roles and responsibilities

Table 8: Test roles

| Role | Organisation | Responsibilities |
| --- | --- | --- |
| Test lead | iorta TechNXT QA | Owns this plan and the workbook; prepares environments, test users and the clock settings; runs the daily issue triage; reports progress |
| System testers | iorta TechNXT QA | Run the system test and the persona end-to-end scenarios; raise issues with evidence |
| Developers | iorta TechNXT | Resolve issues; support triage |
| Infrastructure administrator | iorta TechNXT with BDO Unibank ITIO | Runs the checks outside the screens of FR-UA-003 (no password kept for directory users) and FR-UA-064 (the change log cannot be altered) and hands the evidence to QA |
| BDOI department testers | Business Administrators; Unit Heads as approvers; ITIO-SRE and ITSD-AMS as system administrators | Run the UAT scenarios of their role; confirm the expected results match the access policy; raise issues |
| BDOI process owner | Process Owner, User Access Maintenance | Decides on disputed expected results and accepted issues; signs off UAT |
| UAT coordinator | ES-BPDS, Business Project Services, BDO Unibank ESG | Plans the UAT sessions; checks traceability to the BRD |

Requestors run the request scenarios (SC-UA-02, 03); approvers and second approvers run SC-UA-04; the Business Administrators run the group-profile requests and reports (SC-UA-05, 07); the system administrators run SC-UA-06 and the sign-in cases of SC-UA-01. The personas are:

Table 9: Personas used by the cases

| Role | Persona | SIT/UAT user | Cases |
| --- | --- | --- | --- |
| UAM_REQUESTOR | Requestor | requestor | 98 |
| UAM_APPROVER | Approver | uamapprover | 21 |
| UAM_SECOND_APPROVER | Second approver | secapprover | 5 |
| BUSINESS_ADMIN | Business Administrator | badmin | 36 |
| SYSADMIN | System Administrator | admin | 26 |
| NB_APPROVER | New Business approver (keeps ACCESS_APPROVE) | approver | 2 |
| AUDITOR | Auditor | auditor | 11 |
| INFOSEC_OFFICER | Information Security Officer | infosec | 2 |
| MKT_AO | Business user without access-maintenance rights (Marketing AO) | ao | 5 |
| SYSTEM | BIBS scheduled job or event | - | 7 |

# 6 Issue management

## 6.1 Severity

Table 10: Issue severity

| Severity | Definition | Example in User Access Maintenance |
| --- | --- | --- |
| Critical | Access is granted without the required approval, a user reaches functions of a role not held, data is lost, or a log can be changed | A requester approves the own request; a deactivated user signs in; a change-log row can be deleted |
| High | A function does not work as the FRS states and there is no workaround acceptable to the business | A scheduled change is not applied on its date; a privileged change skips the second approval |
| Medium | A function works with a workaround, or a message, label or report column is wrong but the data is right | The history misses a remark; a report shows the wrong "created by" |
| Low | Cosmetic issues that do not affect use | Alignment, spelling, colour |

## 6.2 Triage and fixing

•	Testers raise an issue for each failed case, with the case ID, steps, actual result, screenshot and the request number or user ID.

•	The test lead triages new issues daily with the development lead and, during UAT, the BDOI process owner. Triage confirms the severity, links duplicates and decides whether the FRS or the system needs the correction. A disputed expected result goes to the BDOI process owner; an FRS change goes to the FRS owner, who records it in the clarifications chapter of the FRS.

•	Target fix times on the test environments: Critical within 1 working day, High within 3 working days, Medium within the cycle, Low by agreement.

•	A resolved issue is retested with its case and the cases of the same condition.

# 7 Coverage summary

## 7.1 Totals

Table 11: Test plan in numbers

| Item | Count |
| --- | --- |
| Functional requirements (FR) covered | 40 of 40 |
| BRD IDs covered | 158 of 158 |
| Test conditions | 125 |
| Business scenarios | 8 |
| Test cases | 213 |
| of which positive / negative | 101 / 112 |
| of type Positive | 37 |
| of type Negative | 66 |
| of type Boundary | 15 |
| of type Security-access | 17 |
| of type Workflow | 31 |
| of type Report-output | 8 |
| of type Upload-download | 1 |
| of type Screen | 19 |
| of type Message | 19 |
| Roles-and-access checks (action x role) | 58 |
| Named test data sets | 8 |

Every FR has at least one positive and one negative case, and every BRD ID is covered. The coverage is checked each time the workbook is issued, and a plan with a gap is not issued.

## 7.2 Coverage by FR

Table 12: Coverage by FR

| FR | Title | BRD IDs | Cond. | Pos. | Neg. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FR-UA-001 | Log in with a persona profile from a BDO-issued device | BRD 1.001.1, BRD 1.001.1.1, BRD 2.001.1, BRD 2.001.1.1, BRD 3.001.1, BRD 3.001.1.1, BRD 4.001.1, BRD 4.001.1.1, UAM-NFR-18, UAM-NFR-19 | 5 | 6 | 5 | 11 |
| FR-UA-002 | Warn before the inactivity and system log-out | BRD 1.001.1.2, BRD 1.001.1.3, BRD 2.001.1.2, BRD 2.001.1.3, BRD 3.001.1.2, BRD 3.001.1.3, BRD 4.001.1.2, BRD 4.001.1.3, UAM-NFR-34 | 4 | 4 | 3 | 7 |
| FR-UA-003 | Sign in with the BDO account (single sign-on through EIAM) | UAM-NFR-11, UAM-NFR-17, UAM-NFR-33 | 4 | 3 | 2 | 5 |
| FR-UA-004 | Log out and keep a session log | UAM-NFR-35, UAM-NFR-15 | 4 | 4 | 2 | 6 |
| FR-UA-005 | Enforce the password policy and self-service reset | UAM-NFR-31, UAM-NFR-36, UAM-NFR-37 | 5 | 6 | 8 | 14 |
| FR-UA-006 | Deactivate dormant users | UAM-NFR-06, UAM-NFR-09 | 3 | 2 | 1 | 3 |
| FR-UA-010 | Draft, edit, cancel and submit an access request | BRD 1.002.1.1, BRD 1.002.1.1.4-1.002.1.1.5, BRD 1.002.1.2-1.002.1.4, BRD 1.003.1.1, BRD 1.003.1.1.5-1.003.1.1.6, BRD 1.003.1.2-1.003.1.4, BRD 1.004.1.1, BRD 1.004.1.1.2-1.004.1.1.3, BRD 1.004.1.2-1.004.1.4, BRD 1.005.1, BRD 1.005.1.1.1-1.005.1.1.2, BRD 1.005.1.2-1.005.1.4 | 5 | 3 | 7 | 10 |
| FR-UA-011 | Enrol a new user | BRD 1.002.1, BRD 1.002.1.1.1, BRD 1.002.1.1.2, UAM-NFR-13 | 4 | 1 | 8 | 9 |
| FR-UA-012 | Modify an existing user | BRD 1.003.1, BRD 1.003.1.1.1, BRD 1.003.1.1.2, BRD 1.003.1.1.3 | 3 | 2 | 3 | 5 |
| FR-UA-013 | Deactivate a user | BRD 1.004.1, BRD 1.004.1.1.1 | 3 | 2 | 2 | 4 |
| FR-UA-014 | Reactivate a user | BRD 1.005, BRD 1.005.1.1 | 2 | 2 | 1 | 3 |
| FR-UA-015 | Choose the approver | BRD 1.002.1.1.3, BRD 1.003.1.1.4, BRD 1.004.1.1.4, BRD 1.005.1.1.3 | 3 | 2 | 2 | 4 |
| FR-UA-016 | Apply correction on a returned request | BRD 1.006.1, BRD 1.006.1.1, BRD 1.006.1.2, BRD 1.006.1.3, BRD 1.006.1.4, BRD 1.006.1.5 | 3 | 2 | 2 | 4 |
| FR-UA-017 | Cancel a submitted request | BRD 1.007.1, BRD 1.007.1.1, BRD 1.007.1.2, BRD 1.007.1.3, BRD 1.007.1.4 | 4 | 4 | 3 | 7 |
| FR-UA-018 | View submitted requests and their status | BRD 1.008.1, BRD 1.008.1.1, BRD 1.008.1.2, BRD 1.008.1.3, BRD 1.008.1.4 | 3 | 5 | 1 | 6 |
| FR-UA-019 | Submit a bulk request | BRD 1.009.1, BRD 1.009.1.1, BRD 1.009.1.2, BRD 1.009.1.3, BRD 1.009.1.4, BRD 1.009.1.5, BRD 1.009.1.6, UAM-NFR-38 | 4 | 3 | 7 | 10 |
| FR-UA-020 | Apply changes on an effective date | UAM-NFR-14 | 4 | 2 | 2 | 4 |
| FR-UA-030 | Receive, list and open requests for approval | BRD 2.002.1, BRD 2.002.2, BRD 2.002.2.1, BRD 2.002.3, BRD 2.002.4 | 3 | 2 | 1 | 3 |
| FR-UA-031 | Approve a request and grant the access | BRD 2.002.5, p.6 "System to grant the access" | 3 | 1 | 3 | 4 |
| FR-UA-032 | Reject a request | BRD 2.002.6, BRD 2.002.6.1, BRD 2.002.6.2 | 2 | 1 | 2 | 3 |
| FR-UA-033 | Return a request to the Requestor | BRD 2.002.7, BRD 2.002.7.1 | 2 | 1 | 1 | 2 |
| FR-UA-034 | Escalate privileged and out-of-hours changes for a second approval | UAM-NFR-40 | 3 | 3 | 2 | 5 |
| FR-UA-040 | Request a new group profile | BRD 3.002.1, BRD 3.002.1.1, BRD 3.002.1.3, BRD 3.002.1.4, BRD 3.002.1.5, BRD 3.002.1.6, BRD 3.002.1.7 | 3 | 3 | 6 | 9 |
| FR-UA-041 | Request a change to a group profile | BRD 3.002.2, BRD 3.002.2.1, BRD 3.002.2.2, BRD 3.002.2.4, BRD 3.002.2.5, BRD 3.002.2.6, BRD 3.002.2.7, BRD 3.002.2.8 | 3 | 2 | 4 | 6 |
| FR-UA-042 | Request the deactivation of a group profile | BRD 3.002.3, BRD 3.002.3.1, BRD 3.002.3.2, BRD 3.002.3.4, BRD 3.002.3.5, BRD 3.002.3.6, BRD 3.002.3.7, BRD 3.002.3.8 | 3 | 2 | 2 | 4 |
| FR-UA-043 | Request the reactivation of a group profile | BRD 3.002.4, BRD 3.002.4.1, BRD 3.002.4.2, BRD 3.002.4.4, BRD 3.002.4.5, BRD 3.002.4.6, BRD 3.002.4.7, BRD 3.002.4.8 | 2 | 1 | 1 | 2 |
| FR-UA-044 | Route group-profile requests to approvers in order | BRD 3.002.1.2, BRD 3.002.2.3, BRD 3.002.3.3, BRD 3.002.4.3 | 3 | 2 | 3 | 5 |
| FR-UA-045 | Implement an approved group-profile request | p.6 "System Administrator to create / modify group profile", BRD 4.002.1 | 3 | 3 | 3 | 6 |
| FR-UA-050 | Define the group profiles of the access personas | BRD 4.002.1, BRD 4.002.1.1, BRD 4.002.1.2, BRD 4.002.1.3 | 3 | 2 | 1 | 3 |
| FR-UA-051 | Assign functions to a group profile | BRD 4.002.2, BRD 4.002.2.1 to 4.002.2.7, BRD 4.002.2.8, BRD 4.002.2.9, BRD 4.002.2.10, UAM-NFR-32 | 3 | 3 | 1 | 4 |
| FR-UA-052 | Maintain user data and the user ID format | UAM-NFR-09, UAM-NFR-13, UAM-NFR-15, UAM-NFR-16 | 3 | 3 | 3 | 6 |
| FR-UA-053 | Keep profiles that one user may not hold apart (separation of duties) | UAM-NFR-40, UAM-NFR-06 | 3 | 3 | 4 | 7 |
| FR-UA-054 | Second approval of the security settings | UAM-NFR-40, UAM-NFR-16 | 3 | 3 | 2 | 5 |
| FR-UA-060 | User Access Report | BRD 3.003.1, BRD 3.003.1.1, BRD 3.003.1.2 to 3.003.1.6, UAM-NFR-10, UAM-NFR-41 | 3 | 5 | 3 | 8 |
| FR-UA-061 | User Group Profile Report | BRD 3.003.2, BRD 3.003.2.1 to 3.003.2.6, UAM-NFR-41 | 2 | 1 | 1 | 2 |
| FR-UA-062 | Group Profile Membership list | BRD 3.003.3, BRD 3.003.3.1, BRD 3.003.3.1.1, BRD 3.003.3.1.2, UAM-NFR-10 | 2 | 1 | 1 | 2 |
| FR-UA-063 | User Access Audit Log | BRD 4.003.1, UAM-NFR-35, UAM-NFR-41 | 3 | 2 | 2 | 4 |
| FR-UA-064 | Keep an access-change log that no user can change | BRD 4.003.1, UAM-NFR-09, UAM-NFR-22 | 2 | 1 | 1 | 2 |
| FR-UA-070 | Notify requesters, approvers and affected users | BRD 1.006.1.1, BRD 1.008.1.4, BRD 2.002.1, UAM-NFR-39 | 3 | 2 | 1 | 3 |
| FR-UA-071 | E-mail designated users on failed batch runs | UAM-NFR-24, UAM-NFR-25 | 2 | 1 | 2 | 3 |

## 7.3 Coverage by BRD ID

Table 13: Coverage by BRD ID (FRs without the FR- prefix)

| BRD ID | FRs | Pos. | Neg. | BRD ID | FRs | Pos. | Neg. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BRD 1.001.1 | UA-001 | 6 | 5 | BRD 3.002.1.6 | UA-040 | 3 | 6 |
| BRD 1.001.1.1 | UA-001 | 6 | 5 | BRD 3.002.1.7 | UA-040 | 3 | 6 |
| BRD 1.001.1.2 | UA-002 | 4 | 3 | BRD 3.002.2 | UA-041 | 2 | 4 |
| BRD 1.001.1.3 | UA-002 | 4 | 3 | BRD 3.002.2.1 | UA-041 | 2 | 4 |
| BRD 1.002.1 | UA-011 | 1 | 8 | BRD 3.002.2.2 | UA-041 | 2 | 4 |
| BRD 1.002.1.1 | UA-010 | 3 | 7 | BRD 3.002.2.3 | UA-044 | 2 | 3 |
| BRD 1.002.1.1.1 | UA-011 | 1 | 8 | BRD 3.002.2.4 | UA-041 | 2 | 4 |
| BRD 1.002.1.1.2 | UA-011 | 1 | 8 | BRD 3.002.2.5 | UA-041 | 2 | 4 |
| BRD 1.002.1.1.3 | UA-015 | 2 | 2 | BRD 3.002.2.6 | UA-041 | 2 | 4 |
| BRD 1.002.1.1.4-1.002.1.1.5 | UA-010 | 3 | 7 | BRD 3.002.2.7 | UA-041 | 2 | 4 |
| BRD 1.002.1.2-1.002.1.4 | UA-010 | 3 | 7 | BRD 3.002.2.8 | UA-041 | 2 | 4 |
| BRD 1.003.1 | UA-012 | 2 | 3 | BRD 3.002.3 | UA-042 | 2 | 2 |
| BRD 1.003.1.1 | UA-010 | 3 | 7 | BRD 3.002.3.1 | UA-042 | 2 | 2 |
| BRD 1.003.1.1.1 | UA-012 | 2 | 3 | BRD 3.002.3.2 | UA-042 | 2 | 2 |
| BRD 1.003.1.1.2 | UA-012 | 2 | 3 | BRD 3.002.3.3 | UA-044 | 2 | 3 |
| BRD 1.003.1.1.3 | UA-012 | 2 | 3 | BRD 3.002.3.4 | UA-042 | 2 | 2 |
| BRD 1.003.1.1.4 | UA-015 | 2 | 2 | BRD 3.002.3.5 | UA-042 | 2 | 2 |
| BRD 1.003.1.1.5-1.003.1.1.6 | UA-010 | 3 | 7 | BRD 3.002.3.6 | UA-042 | 2 | 2 |
| BRD 1.003.1.2-1.003.1.4 | UA-010 | 3 | 7 | BRD 3.002.3.7 | UA-042 | 2 | 2 |
| BRD 1.004.1 | UA-013 | 2 | 2 | BRD 3.002.3.8 | UA-042 | 2 | 2 |
| BRD 1.004.1.1 | UA-010 | 3 | 7 | BRD 3.002.4 | UA-043 | 1 | 1 |
| BRD 1.004.1.1.1 | UA-013 | 2 | 2 | BRD 3.002.4.1 | UA-043 | 1 | 1 |
| BRD 1.004.1.1.2-1.004.1.1.3 | UA-010 | 3 | 7 | BRD 3.002.4.2 | UA-043 | 1 | 1 |
| BRD 1.004.1.1.4 | UA-015 | 2 | 2 | BRD 3.002.4.3 | UA-044 | 2 | 3 |
| BRD 1.004.1.2-1.004.1.4 | UA-010 | 3 | 7 | BRD 3.002.4.4 | UA-043 | 1 | 1 |
| BRD 1.005 | UA-014 | 2 | 1 | BRD 3.002.4.5 | UA-043 | 1 | 1 |
| BRD 1.005.1 | UA-010 | 3 | 7 | BRD 3.002.4.6 | UA-043 | 1 | 1 |
| BRD 1.005.1.1 | UA-014 | 2 | 1 | BRD 3.002.4.7 | UA-043 | 1 | 1 |
| BRD 1.005.1.1.1-1.005.1.1.2 | UA-010 | 3 | 7 | BRD 3.002.4.8 | UA-043 | 1 | 1 |
| BRD 1.005.1.1.3 | UA-015 | 2 | 2 | BRD 3.003.1 | UA-060 | 5 | 3 |
| BRD 1.005.1.2-1.005.1.4 | UA-010 | 3 | 7 | BRD 3.003.1.1 | UA-060 | 5 | 3 |
| BRD 1.006.1 | UA-016 | 2 | 2 | BRD 3.003.1.2 to 3.003.1.6 | UA-060 | 5 | 3 |
| BRD 1.006.1.1 | UA-016, UA-070 | 4 | 3 | BRD 3.003.2 | UA-061 | 1 | 1 |
| BRD 1.006.1.2 | UA-016 | 2 | 2 | BRD 3.003.2.1 to 3.003.2.6 | UA-061 | 1 | 1 |
| BRD 1.006.1.3 | UA-016 | 2 | 2 | BRD 3.003.3 | UA-062 | 1 | 1 |
| BRD 1.006.1.4 | UA-016 | 2 | 2 | BRD 3.003.3.1 | UA-062 | 1 | 1 |
| BRD 1.006.1.5 | UA-016 | 2 | 2 | BRD 3.003.3.1.1 | UA-062 | 1 | 1 |
| BRD 1.007.1 | UA-017 | 4 | 3 | BRD 3.003.3.1.2 | UA-062 | 1 | 1 |
| BRD 1.007.1.1 | UA-017 | 4 | 3 | BRD 4.001.1 | UA-001 | 6 | 5 |
| BRD 1.007.1.2 | UA-017 | 4 | 3 | BRD 4.001.1.1 | UA-001 | 6 | 5 |
| BRD 1.007.1.3 | UA-017 | 4 | 3 | BRD 4.001.1.2 | UA-002 | 4 | 3 |
| BRD 1.007.1.4 | UA-017 | 4 | 3 | BRD 4.001.1.3 | UA-002 | 4 | 3 |
| BRD 1.008.1 | UA-018 | 5 | 1 | BRD 4.002.1 | UA-045, UA-050 | 5 | 4 |
| BRD 1.008.1.1 | UA-018 | 5 | 1 | BRD 4.002.1.1 | UA-050 | 2 | 1 |
| BRD 1.008.1.2 | UA-018 | 5 | 1 | BRD 4.002.1.2 | UA-050 | 2 | 1 |
| BRD 1.008.1.3 | UA-018 | 5 | 1 | BRD 4.002.1.3 | UA-050 | 2 | 1 |
| BRD 1.008.1.4 | UA-018, UA-070 | 7 | 2 | BRD 4.002.2 | UA-051 | 3 | 1 |
| BRD 1.009.1 | UA-019 | 3 | 7 | BRD 4.002.2.1 to 4.002.2.7 | UA-051 | 3 | 1 |
| BRD 1.009.1.1 | UA-019 | 3 | 7 | BRD 4.002.2.10 | UA-051 | 3 | 1 |
| BRD 1.009.1.2 | UA-019 | 3 | 7 | BRD 4.002.2.8 | UA-051 | 3 | 1 |
| BRD 1.009.1.3 | UA-019 | 3 | 7 | BRD 4.002.2.9 | UA-051 | 3 | 1 |
| BRD 1.009.1.4 | UA-019 | 3 | 7 | BRD 4.003.1 | UA-063, UA-064 | 3 | 3 |
| BRD 1.009.1.5 | UA-019 | 3 | 7 | UAM-NFR-06 | UA-006, UA-053 | 5 | 5 |
| BRD 1.009.1.6 | UA-019 | 3 | 7 | UAM-NFR-09 | UA-006, UA-052, UA-064 | 6 | 5 |
| BRD 2.001.1 | UA-001 | 6 | 5 | UAM-NFR-10 | UA-060, UA-062 | 6 | 4 |
| BRD 2.001.1.1 | UA-001 | 6 | 5 | UAM-NFR-11 | UA-003 | 3 | 2 |
| BRD 2.001.1.2 | UA-002 | 4 | 3 | UAM-NFR-13 | UA-011, UA-052 | 4 | 11 |
| BRD 2.001.1.3 | UA-002 | 4 | 3 | UAM-NFR-14 | UA-020 | 2 | 2 |
| BRD 2.002.1 | UA-030, UA-070 | 4 | 2 | UAM-NFR-15 | UA-004, UA-052 | 7 | 5 |
| BRD 2.002.2 | UA-030 | 2 | 1 | UAM-NFR-16 | UA-052, UA-054 | 6 | 5 |
| BRD 2.002.2.1 | UA-030 | 2 | 1 | UAM-NFR-17 | UA-003 | 3 | 2 |
| BRD 2.002.3 | UA-030 | 2 | 1 | UAM-NFR-18 | UA-001 | 6 | 5 |
| BRD 2.002.4 | UA-030 | 2 | 1 | UAM-NFR-19 | UA-001 | 6 | 5 |
| BRD 2.002.5 | UA-031 | 1 | 3 | UAM-NFR-22 | UA-064 | 1 | 1 |
| BRD 2.002.6 | UA-032 | 1 | 2 | UAM-NFR-24 | UA-071 | 1 | 2 |
| BRD 2.002.6.1 | UA-032 | 1 | 2 | UAM-NFR-25 | UA-071 | 1 | 2 |
| BRD 2.002.6.2 | UA-032 | 1 | 2 | UAM-NFR-31 | UA-005 | 6 | 8 |
| BRD 2.002.7 | UA-033 | 1 | 1 | UAM-NFR-32 | UA-051 | 3 | 1 |
| BRD 2.002.7.1 | UA-033 | 1 | 1 | UAM-NFR-33 | UA-003 | 3 | 2 |
| BRD 3.001.1 | UA-001 | 6 | 5 | UAM-NFR-34 | UA-002 | 4 | 3 |
| BRD 3.001.1.1 | UA-001 | 6 | 5 | UAM-NFR-35 | UA-004, UA-063 | 6 | 4 |
| BRD 3.001.1.2 | UA-002 | 4 | 3 | UAM-NFR-36 | UA-005 | 6 | 8 |
| BRD 3.001.1.3 | UA-002 | 4 | 3 | UAM-NFR-37 | UA-005 | 6 | 8 |
| BRD 3.002.1 | UA-040 | 3 | 6 | UAM-NFR-38 | UA-019 | 3 | 7 |
| BRD 3.002.1.1 | UA-040 | 3 | 6 | UAM-NFR-39 | UA-070 | 2 | 1 |
| BRD 3.002.1.2 | UA-044 | 2 | 3 | UAM-NFR-40 | UA-034, UA-053, UA-054 | 9 | 8 |
| BRD 3.002.1.3 | UA-040 | 3 | 6 | UAM-NFR-41 | UA-060, UA-061, UA-063 | 8 | 6 |
| BRD 3.002.1.4 | UA-040 | 3 | 6 | p.6 "System Administrator to create / modify group profile" | UA-045 | 3 | 3 |
| BRD 3.002.1.5 | UA-040 | 3 | 6 | p.6 "System to grant the access" | UA-031 | 1 | 3 |

## 7.4 Scenarios

Table 14: Business scenarios

| ID | Persona | Scenario | Cases |
| --- | --- | --- | --- |
| SC-UA-01 | UAM_REQUESTOR – Requestor | Sign-in, session and password. Users log in with their profile or with their BDO account through EIAM (single sign-on), get the inactivity warning and sign-out, log out, and follow the password policy of local accounts. | 31 |
| SC-UA-02 | UAM_REQUESTOR – Requestor | User access requests. The Requestor drafts, edits and submits requests to enrol, modify, deactivate and reactivate users, chooses the approver and sets an effective date. | 37 |
| SC-UA-03 | UAM_REQUESTOR – Requestor | Correction, cancellation, tracking and bulk. The Requestor corrects returned requests, cancels requests, follows their status and submits a bulk file. | 19 |
| SC-UA-04 | UAM_APPROVER – Approver | Review and approval. The chosen approver approves, rejects or returns requests; privileged and out-of-hours changes need a second approval. | 17 |
| SC-UA-05 | BUSINESS_ADMIN – Business Administrator | Group-profile requests. The Business Administrator requests new, changed, deactivated and reactivated profiles; the approvers decide in order. | 23 |
| SC-UA-06 | SYSADMIN – System Administrator | System Administrator functions. The System Administrator implements approved profile requests, checks the delivered profiles and functions, and maintains user data. | 24 |
| SC-UA-07 | AUDITOR – Auditor | Reports and logs. The four access reports and the access-change log that no user can change. | 15 |
| SC-UA-08 | SYSTEM – BIBS scheduled job or event | Notifications and batch failures. Requesters, approvers and affected users are notified; failed batch runs are e-mailed. | 9 |

## 7.5 Coverage by screen

Every screen of the FRS v2.1 screen specifications has its screen case and the cases that start on it. A case is linked to the screen where the tester starts; the steps may go on to other screens.

Table 15: Test cases per screen (all cases, of which message cases)

| Screen | Name | Cases | Msg. |
| --- | --- | --- | --- |
| SCR-UA-01 | Login | 15 | 1 |
| SCR-UA-02 | Forgot Password and Set a New Password | 3 | 2 |
| SCR-UA-03 | Change Your Password (forced change) | 1 | 0 |
| SCR-UA-04 | Inactivity and Session-end Warnings | 7 | 1 |
| SCR-UA-05 | My Profile | 7 | 1 |
| SCR-UA-06 | Access Requests | 12 | 0 |
| SCR-UA-07 | New Request and Edit Request (user requests) | 29 | 1 |
| SCR-UA-08 | Access Request record | 16 | 1 |
| SCR-UA-09 | Bulk Request | 9 | 2 |
| SCR-UA-10 | Bulk Request Batch | 2 | 1 |
| SCR-UA-11 | Group Profile Requests | 18 | 0 |
| SCR-UA-12 | New Group Profile Request and Edit Request | 2 | 1 |
| SCR-UA-13 | User Access Matrix | 2 | 0 |
| SCR-UA-14 | User Access Reports | 18 | 1 |
| SCR-UA-15 | Users | 7 | 1 |
| SCR-UA-16 | Roles & Permissions | 8 | 1 |
| SCR-UA-17 | User access report (report runner) | 1 | 0 |
| SCR-UA-18 | System Parameters (sign-in, password and access settings) | 9 | 1 |
| SCR-UA-19 | Separation of Duties | 6 | 1 |

## 7.6 Roles and access

The table shows the functions checked per role. Each Y and N is one row of the Roles and Access sheet.

Table 16: Roles-and-access checks (Y = allowed, N = refused, blank = not tested)

| Action | Req. | Appr. | 2nd Appr. | Bus. Admin | Sys Admin | NB Appr. | Audit. | InfoSec | MKT AO |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Raise user access requests (enrol, modify, deactivate, reactivate) | Y | N | N |  |  |  | N |  | N |
| Correct a returned request | Y | N |  | Y |  |  | N |  |  |
| Cancel a request | Y | N |  | Y |  |  | N |  |  |
| View access requests | Y | Y | Y | Y | Y |  | Y |  | N |
| Approve, reject or return requests | N | Y |  | N |  | Y | N |  |  |
| Give the second approval |  | N | Y | N |  |  |  |  |  |
| Submit group-profile requests | N | N |  | Y | N |  |  |  |  |
| Implement approved group-profile requests |  | N |  | N | Y |  |  |  |  |
| Generate the user access reports | N | Y | N | Y | Y |  | Y | Y | N |
| Maintain the separation-of-duties rules | N |  |  | Y | N |  |  | N |  |
| Authorise the separation-of-duties rules |  | N |  | N | N |  |  | Y |  |
| Approve a change of a security setting |  |  |  | N | N |  | N | Y |  |
| Unlock users and reset passwords | N |  |  | N | Y |  |  |  |  |

# 8 Risks

Table 17: Test risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| A screen, label or message changes after the sign-off | Medium | The signed rows are compared with the system before each release; a change is a change request and a new version of the set (FRS chapter 21) |
| BDOI answers to open questions change expected results (UQ02 approver choice, UQ05 user ID format and lists, UQ07 privilege levels and working hours, UQ10 bulk rules, UQ16 profiles with members) | Medium | The values are parameters and lists; the affected cases name them and are re-run after the change without a change to the system |
| The EIAM test registration is late (UA-Q07, IQ04) | Medium | Single sign-on cases stay Blocked until it is available; LOCAL mode and the break-glass sign-in are tested now |
| A test locks out the administrators of the environment | High | Keep a second administrator (admin2) outside the lock-out cases; the infrastructure administrator can unlock an account outside the screens |
| Time-based cases (inactivity, session expiry, password age, effective dates, out-of-hours) need the clock to pass | Medium | The test lead shortens timers and moves dates in the test environment, as the preconditions describe |
| Existing roles lose functions when the new permissions are introduced | High | FR-UA-050 cases check that ACCESS_REQUEST holders keep their request functions; the BRD-1 to BRD-5 access checks are re-run in the same cycle |
| BDOI testers (14 Requestors and 8 Approvers, UQ01) are not named in time | High | Agree named testers per role in the UAT plan (deliverable 30) |

# 9 Sign-off

By signing, BDOI confirms that this test plan and its workbook cover the User Access Maintenance requirements it expects to test, and accepts the entry and exit criteria of section 3.

| Name | Role | Organisation | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Product Owner, Marketing Business System | BDOI |  |  |
|  | Process Owner, User Access Maintenance (Business Administration) | BDOI |  |  |
|  | Head, BDOI Information Security | BDOI |  |  |
|  | Head, BDOI IT | BDOI |  |  |
|  | UAT coordinator, Business Project Services | BDO Unibank ESG |  |  |
|  | Test Lead | iorta TechNXT |  |  |
|  | Project Manager | iorta TechNXT |  |  |