GUIDE TO THE MASTER DATA AND CONFIGURATION UPLOAD TEMPLATES

Master Data Upload Guide

How to fill in, load, validate and sign off the master data and configuration of BIBS

BIBS – BDOI Broker System

| Client | BDO Insurance and Reinsurance Brokers, Inc. |
| --- | --- |
| Document | BIBS-GUIDE-BRD-00-MD |
| Version | 1.1 |
| Date | 8 October 2026 |
| Status | Issued for BDOI review |
| Classification | Confidential |

Prepared by iorta TechNXT for BDOI

iNXT BrokerVerse. This document is confidential to BDO Insurance and Reinsurance Brokers, Inc. and iorta TechNXT.

Document Control

| Version | Date | Author | Reviewer | Approver | Change |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 8 Oct 2026 | iorta TechNXT Project Manager | iorta TechNXT Business Analysis |  | First issue with the Master Data and Configuration Upload Templates workbook v1.0 |
| 1.1 | 8 Oct 2026 | iorta TechNXT Project Manager | iorta TechNXT Business Analysis |  | Taxes and charges made complete: premium charges checklist (PM-04, LGT in R04B), BDOI's own taxes checklist (D0-10), party tax profiles (TX-01), tax forms (TX-02), currencies and exchange rates (MD-02, MD-03); coverage check; data BIBS does not hold listed as gaps with their questions; insurer-company items removed |

Distribution List

| Name / Unit | Role | Organisation | Purpose |
| --- | --- | --- | --- |
| Program Manager, Business Project Services | Owner of the master data plan | BDO Unibank ESG | Review and approval |
| BIBS Product Owner | Product owner | BDOI | Review |
| Head, Comptrollership | Owner of the organisation, finance, tax and bank data | BDOI | Input and sign-off |
| Product Owner, Marketing Business System | Owner of the product, package and list data | BDOI | Input and sign-off |
| Head, Operations | Owner of the insurer, commission and receipt data | BDOI | Input and sign-off |
| Business Administration (User Access) | Owner of the users, profiles and approvals | BDOI | Input and sign-off |
| Chief Compliance Officer | Owner of the watchlists and screening set-up | BDOI | Input and sign-off |
| BDOI IT | Extracts of the legacy data | BDOI | Input |
| Project team | Delivery | iorta TechNXT | Templates, loading, reconciliation |

Contents

1 Purpose	4

2 What the workbook contains	4

3 Who does what	5

4 How to fill in a template	6

5 Taxes and charges	6

6 Load routes	7

7 Load order and due dates	8

8 Validation of the master data	13

9 Sign-off of the master data	14

10 Gaps and set-up on screens	14

11 Questions and contacts	16

# 1 Purpose

BIBS needs its master, reference and configuration data before it can be used: the company and its branches, the users and their group profiles, the chart of accounts and the accounting rules, the bank accounts, the products, packages and rates, the insurers and other business partners, the clients, the lists of values, the numbering, the documents, the notifications and the service levels. This guide explains how BDOI prepares that data with the workbook BIBS_Templates_BRD-00_Master_Data_and_Configuration_Upload_Templates_v1.1.xlsx, in which order it is loaded, how it is checked and who signs it off.

The workbook answers the question of the BDOI product owner of 8 October 2026 on the templates to upload the master data: every dataset the platform needs to work has a template sheet in the column layout that BIBS loads. The companion workbook BIBS_Inputs_BRD-00_BDOI_Requirements_and_Inputs_by_BRD_v1.1.xlsx lists, BRD by BRD, every decision, clarification and input the project needs from the business users; its rows of type Master data and Configuration value point to the templates of this workbook.

# 2 What the workbook contains

The sheet Start here is the index: one row per dataset, in load order, with the group, the BRD, the drop, who provides it, the load route, the screen or console where it is entered or loaded, the templates it depends on, the due date, the rows entered so far, the mandatory cells still empty, the status and a link to the sheet. The datasets are grouped as follows.

Table 1: Datasets of the workbook by group

| Group | Templates |
| --- | --- |
| Organisation | • D0-01 Company • D0-02 Branches • R02 Branches and invoicing branches • D0-03 Holiday calendar • D0-04 Cost centres and business lines • D0-05 Employees • R03 Sales organisation (units and account officers) |
| Users, access and approvals | • UA-06 Lists of values • UA-02 Role-to-permission matrix • UA-01 Users and roles load • UA-03 Approvers, approval rules and limits • UA-04 Separation-of-duties rules • UA-05 Password, session and sign-in parameters • D0-15 Approval limits and matrices |
| Chart of accounts, tax and accounting | • D0-07 Account categories and numbering • D0-06 Chart of accounts • R08 Chart of accounts mapping • D0-09 Legacy control accounts • D0-08 Accounting rules • D0-10 Tax codes • TX-02 Tax forms and filing calendar • TX-01 Party tax profiles (clients, insurers, payees) • MD-02 Currencies • MD-03 Exchange rates and their source • G01 GL opening trial balance |
| Banks, bank accounts and cheque books | • D0-11 Company bank accounts • D0-12 Check books • D0-13 Petty cash funds • D0-14 Bank statement layouts • R11 Receipt series in use |
| Products, packages and rates | • PM-09 Lists of values and parameters • R05 Product lines, cover types, products and risk codes • PM-01 Product catalogue • PM-02 Coverages, perils and field rules • PM-03 Clause library • PM-04 Rate tables • PM-06 Packages in force at go-live • R06 Package code map (legacy package to BIBS package version) • PM-10 Incentive criteria • PM-08 Document templates |
| Insurers, partners, intermediaries and payees | • R04 Insurers • R04B Insurer branches • R07 Commission rates by insurer and product • MD-01 Business partners (reinsurers, intermediaries, suppliers) • UP-02 Payees |
| Clients and KYC | • R01 Lists of values and MIS values • C01 Client master • C02 Client addresses and contacts • C03 Client payout accounts • UP-01 Clients not held in the legacy systems |
| Compliance | • UP-03 Watchlist entries (sanctions, PEP and internal lists) |

Each template sheet is self-contained. Its header block gives the purpose, who provides the data, the due date, how it is loaded, the templates it depends on (with links) and the progress. Above each column a guide band gives the Mandatory flag, the Format, the Allowed values and What to enter; a mandatory column is marked * in the header row. One grey example row shows a filled-in record; it is overwritten or deleted.

Seven review sheets list what the platform delivers and ask for the value BDOI wants: the lists of values, the system parameters, the SLA and turnaround parameters, the numbering prefixes, the notification events with their recipients, the document and letter templates, and the accounting events that need an accounting rule. The sheet Configured on screens lists the set-up that is decided in working sessions and entered directly on the screens (rules, matrices, schedules). The sheet Gaps lists the datasets that have a template but no upload, and the data BDOI may need that BIBS does not hold, each with its question in the requirements workbook. The sheet Coverage check shows, for each dataset the product owner asked about, where it is in the workbook or why BIBS does not hold it. The workbook holds no item of the insurer modules (underwriting, insurer claims, reinsurance, reserves, consolidation), which BDOI as a broker does not use. The sheet Reference lists holds every list of allowed values used by the drop-downs, and Questions and comments is where BDOI raises a question on a template or a column.

# 3 Who does what

| Role | Responsibility |
| --- | --- |
| BDOI owner of the dataset (named in Provided by) | Fills in the template or has it filled in, answers the questions, confirms the template (Confirmed by and Date on the sheet) and signs the data off after the load |
| BDOI IT | Extracts the legacy data in the layouts of the Migration Console, with the control file, for the datasets loaded from the legacy systems |
| iorta TechNXT project team | Explains the templates, checks the filled-in sheets, loads the data or keys it on the screens, runs the reconciliation and records the answers |
| Second user (BDOI or project team, as the screen requires) | Authorises every record entered or uploaded (maker-checker); no record is used before it is authorised |
| Program Manager, Business Project Services | Follows the status at the weekly programme meeting and escalates late or incomplete datasets to the steering committee |

# 4 How to fill in a template

1.	Open the sheet from the Start here index (Open →) and read the header block and the guide band.

2.	Fill in the templates in the order of the index: a template whose codes others use comes first (for example the branches before the holidays, the chart of accounts before the accounting rules, the group profiles before the users).

3.	Overwrite or delete the grey example row, then enter one row per record below the header row. Use the drop-downs: they offer the allowed values of the sheet Reference lists and the codes entered in the templates filled in before.

4.	Keep codes exactly as given in the other templates (branch codes, account codes, cost centres, bank account codes, group profiles, user IDs). Dates are entered as dates (for example 15-Jan-2028); amounts and rates as numbers without a currency sign.

5.	A mandatory cell left empty turns red; the index counts the mandatory cells still missing. Correct them before setting the status to Ready for review.

6.	For a large legacy dataset (clients, client contacts, opening trial balance), BDOI IT sends the extract file in the layout of the template instead of typing the rows; the template then serves as the agreed layout and a sample.

7.	Raise questions on the sheet Questions and comments with the template and the column; the project team answers there.

8.	When the template is complete, write the name of the confirming owner and the date in Confirmed by and Date on the sheet, set the status in the index to Confirmed and return the workbook to the project team by the due date.

# 5 Taxes and charges

Two checklists make sure no tax or charge is missed. The template PM-04 Rate tables carries one row per premium charge billed to clients (documentary stamp tax, premium tax, VAT on premium, fire service tax, VAT on BDOI's commission and the motor factors); BDOI gives the rate per line and the dates, and adds a row where a line has another rate. The local government tax is the rate of each insurer branch in R04B. The sheet PM-04 Charges checklist states the rule BIBS applies to each charge, for BDOI to confirm.

Table 2: Premium charges billed to clients

| Charge | What BIBS does | Where it is set up |
| --- | --- | --- |
| Documentary stamp tax (DST) | Rate % of the net (basic) premium of the line. The tax is rounded to centavos and then up to the next half peso: .01 to .49 becomes .50, .51 to .99 the next peso, .00 and .50 stay; a refund is rounded the same way. | PM-04, Rate DST (per line, or blank line = every line) |
| Premium tax | Rate % of the net premium of the line, rounded to centavos. BIBS applies it per product line, not by the VAT or non-VAT registration of the insurer. | PM-04, Rate PREMIUM_TAX (per line) |
| VAT on premium | Rate % of the net premium of the line, rounded to centavos. The charge follows the line; a zero-rated or exempt client is classified on the VAT worksheet by its VAT treatment (TX-01). | PM-04, Rate VAT_PREMIUM (per line) |
| Fire service tax (FST) | Rate % of the net premium of the lines it is set for, rounded to centavos. | PM-04, Rate FIRE_SERVICE_TAX (fire lines) |
| Local government tax (LGT) | Rate % of the net premium at the rate of the insurer branch that places the policy, rounded to centavos. BIBS keeps no rate per local government unit. | R04B, column lgt_rate of each insurer branch |
| VAT on BDOI's commission | Rate % of the commission (commission rate x net premium), rounded to centavos. | PM-04, Rate VAT_COMMISSION |
| Motor own damage / theft coverage factors | Percent of the sum insured taken as the own damage / theft coverage: one factor for annual cover, one for multi-year cover. | PM-04, Rates MOTOR_OD_ANNUAL and MOTOR_OD_MULTI_YEAR |
| Short-period table and motor BI / PD limit premiums | Short period: percent of the annual premium by months covered; motor BI / PD: premium per limit. | PM-04, Tables SHORT_PERIOD and MOTOR_LIMIT |
| Order | basis | minimum and rounding of the charges |
| CTPL COCAF / LTO authentication fee | No field: BIBS has no charge other than the taxes above. | Not held (sheet Gaps) |
| Notarial fee | No field. | Not held (sheet Gaps) |
| Policy or documentation fee | No field. | Not held (sheet Gaps) |
| Any other charge BDOI bills | No field. | Not held (sheet Gaps) |

The template D0-10 Tax codes carries one row per kind of BDOI's own tax: output VAT on commission and service fees, zero-rated and exempt sales, input VAT, the withholding tax insurers and clients withhold on BDOI's income (2307 received) and the withholding taxes BDOI deducts from suppliers, one row per ATC. BDOI gives the codes, ATCs, rates and accounts as its tax adviser confirms them; the workbook proposes none. The sheet D0-10 Tax checklist says what BIBS does with each and what it does not hold (final taxes, government and top withholding agent flags, exemption certificates). The tax details of each party (TIN, branch code, payee class, VAT treatment, default ATC) are given in TX-01 Party tax profiles, and the returns BDOI files with their due dates in TX-02 Tax forms.

# 6 Load routes

Every dataset has one route into BIBS. The route is shown in the index and in the header block of the template.

Table 3: Load routes

| Route | How the data gets into BIBS | Templates |
| --- | --- | --- |
| Screen upload | The filled-in sheet (or a CSV or TXT file with the same header row) is uploaded on the named screen. Every row is checked; the screen lists the rows refused with the reason, and the accepted rows wait for a second user to authorise them. | 5 |
| Migration Console | BDOI IT extracts the data from the legacy systems in the layout of the template, with its control file (row count and totals). The Data Migration Console checks the file, maps the legacy codes with the approved code maps and loads it in a batch that is reconciled and signed. | 15 |
| Configuration screen | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker). These datasets are listed on the sheet Gaps. | 31 |

Upload screens accept the Excel template itself as well as a CSV or TXT file with the same header row. Files are never sent by e-mail: they are uploaded on the screen or received on the Extracts screen of the Data Migration Console.

# 7 Load order and due dates

The data is loaded in the order of the index, which follows the dependencies between the templates. The due dates follow the milestones of the Drop 0 configuration register and of the data migration: drafts with the Drop 0 sign-off, the platform set-up for Drop 1 SIT, the reference data for trial migration 1, the approved code maps, the values for UAT, the production values before the dress rehearsal and the freeze of the code maps and reference values.

Table 4: Due dates of the templates (go-live T = Monday 3 January 2028)

| Due | Milestone | Date | Before go-live | Templates due |
| --- | --- | --- | --- | --- |
| D1 | Drafts with the Drop 0 sign-off | 1-Dec-2026 | T-56 weeks | D0-09 |
| D2 | Platform set-up for Drop 1 SIT | 4-Jan-2027 | T-52 weeks | D0-01, D0-02, D0-03, D0-04, D0-07, D0-06, D0-08, MD-02, D0-11 |
| M3 | First full extracts in the templates, with control files and volumes (profiling, performance sizing) | 29-Jan-2027 | T-48 weeks | R02, R03, R08, G01, R11, R05, R04, R04B, R07, R01, C01, C02, C03 |
| D3 | Reference data for Trial migration 1 (M4) | 9-Apr-2027 | T-38 weeks | UA-02, PM-01, MD-01, UP-02 |
| D4 | Code maps approved (M5) | 18-Jun-2027 | T-28 weeks | R06 |
| D5 | Values for UAT | 16-Jul-2027 | T-24 weeks | D0-05, UA-03, UA-04, UA-05, D0-15, D0-10, TX-02, TX-01, MD-03, D0-14, PM-09, PM-02, PM-03, PM-04, PM-10, PM-08, UP-01, UP-03 |
| D6 | Production values before the dress rehearsal | 1-Nov-2027 | T-9 weeks | UA-06, UA-01, D0-12, D0-13, PM-06 |

Table 5: Load order of the datasets (dependencies first)

| Step | ID | Dataset | Route | Loads after | Due |
| --- | --- | --- | --- | --- | --- |
| 1 | D0-02 | Branches | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 2 | D0-04 | Cost centres and business lines | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 3 | D0-07 | Account categories and numbering | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 4 | MD-02 | Currencies | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 5 | PM-09 | Lists of values and parameters | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 16-Jul-2027 – Values for UAT |
| 6 | R01 | Lists of values and MIS values | Migration Console | - | M3 (29 Jan 2027) |
| 7 | R04 | Insurers | Migration Console | - | M3 (29 Jan 2027) |
| 8 | UA-02 | Role-to-permission matrix | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 9-Apr-2027 – Reference data for Trial migration 1 (M4) |
| 9 | UA-06 | Lists of values | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 1-Nov-2027 – before the templates that use its codes |
| 10 | D0-05 | Employees | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-02, D0-04 | 16-Jul-2027 – Values for UAT |
| 11 | D0-06 | Chart of accounts | Screen upload | D0-07 | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 12 | MD-01 | Business partners (reinsurers, intermediaries, suppliers) | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-02 | 9-Apr-2027 – Reference data for Trial migration 1 (M4) |
| 13 | R03 | Sales organisation (units and account officers) | Migration Console | D0-02, D0-04 | M3 (29 Jan 2027) |
| 14 | R05 | Product lines, cover types, products and risk codes | Migration Console | PM-09 | M3 (29 Jan 2027) |
| 15 | UA-01 | Users and roles load | Screen upload | UA-06, UA-02 | 1-Nov-2027 – Production values before the dress rehearsal |
| 16 | D0-03 | Holiday calendar | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-02 | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 17 | MD-03 | Exchange rates and their source | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | MD-02 | 16-Jul-2027 – Values for UAT |
| 18 | R02 | Branches and invoicing branches | Migration Console | D0-02 | M3 (29 Jan 2027) |
| 19 | R04B | Insurer branches | Migration Console | R04 | M3 (29 Jan 2027) |
| 20 | R11 | Receipt series in use | Migration Console | D0-02 | M3 (29 Jan 2027); final at T-3 |
| 21 | UA-04 | Separation-of-duties rules | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | UA-02 | 16-Jul-2027 – Values for UAT |
| 22 | UP-01 | Clients not held in the legacy systems | Screen upload | R01 | 16-Jul-2027 – Values for UAT |
| 23 | C01 | Client master | Migration Console | R01, R03, D0-02 | M3 (29 Jan 2027); deltas daily from T-14 days |
| 24 | D0-10 | Tax codes | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-06 | 16-Jul-2027 – Values for UAT |
| 25 | D0-11 | Company bank accounts | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-06, D0-02 | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 26 | PM-01 | Product catalogue | Migration Console | PM-09, R05 | 9-Apr-2027 – Reference data for Trial migration 1 (M4) |
| 27 | R08 | Chart of accounts mapping | Migration Console | D0-06 | M3 (29 Jan 2027) |
| 28 | UP-02 | Payees | Screen upload | MD-01 | 9-Apr-2027 – Reference data for Trial migration 1 (M4) |
| 29 | D0-01 | Company | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-06 | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 30 | D0-08 | Accounting rules | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-04, D0-06 | 4-Jan-2027 – Platform set-up for Drop 1 SIT |
| 31 | D0-09 | Legacy control accounts | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-06 | 1-Dec-2026 – Drafts with the Drop 0 sign-off |
| 32 | D0-15 | Approval limits and matrices | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | UA-02, UA-01 | 16-Jul-2027 – Values for UAT |
| 33 | R07 | Commission rates by insurer and product | Migration Console | R04, R05 | M3 (29 Jan 2027) |
| 34 | TX-02 | Tax forms and filing calendar | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-06 | 16-Jul-2027 – Values for UAT |
| 35 | UA-03 | Approvers, approval rules and limits | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | UA-01 | 16-Jul-2027 – Values for UAT |
| 36 | PM-02 | Coverages, perils and field rules | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | PM-09, PM-01 | 16-Jul-2027 – Values for UAT |
| 37 | PM-03 | Clause library | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | PM-09, PM-01 | 16-Jul-2027 – Values for UAT |
| 38 | C02 | Client addresses and contacts | Migration Console | C01 | M3 (29 Jan 2027); deltas daily from T-14 days |
| 39 | C03 | Client payout accounts | Migration Console | C01 | M3 (29 Jan 2027) |
| 40 | D0-12 | Check books | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-11 | 1-Nov-2027 – Production values before the dress rehearsal |
| 41 | D0-13 | Petty cash funds | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-02, D0-05, D0-06, D0-11 | 1-Nov-2027 – Production values before the dress rehearsal |
| 42 | D0-14 | Bank statement layouts | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-11 | 16-Jul-2027 – Values for UAT |
| 43 | G01 | GL opening trial balance | Migration Console | R08, D0-02 | M3 (29 Jan 2027); final at T-2; at each true-up |
| 44 | PM-04 | Rate tables | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | PM-01 | 16-Jul-2027 – Values for UAT |
| 45 | PM-10 | Incentive criteria | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | PM-09, PM-01 | 16-Jul-2027 – Values for UAT |
| 46 | TX-01 | Party tax profiles (clients, insurers, payees) | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | D0-10, R04, C01, MD-01, UP-02 | 16-Jul-2027 – Values for UAT |
| 47 | PM-06 | Packages in force at go-live | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | PM-01, PM-02, R04, PM-03 | 1-Nov-2027 – Production values before the dress rehearsal |
| 48 | R06 | Package code map (legacy package to BIBS package version) | Migration Console | R05, PM-06 | M5 (18 Jun 2027); final at T-7 |
| 49 | PM-08 | Document templates | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 16-Jul-2027 – Values for UAT |
| 50 | UA-05 | Password, session and sign-in parameters | Configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker) | - | 16-Jul-2027 – Values for UAT |
| 51 | UP-03 | Watchlist entries (sanctions, PEP and internal lists) | Screen upload | - | 16-Jul-2027 – Values for UAT |

# 8 Validation of the master data

The data is checked at four points.

| Check | Where | What is checked |
| --- | --- | --- |
| On the sheet | The template | Mandatory cells, allowed values from the drop-downs, dates and numbers, codes of the templates filled in before; the index counts the rows and the missing mandatory cells |
| Review by the project team | The returned workbook | Completeness against the index, consistency between the templates (every code used is defined), duplicates, and the answers to the questions |
| When loaded | Upload screen or Data Migration Console | Every row is checked as on the screen of the record (format, allowed values, existing codes, duplicates); rows with an error are refused with the reason and are corrected and loaded again. The Data Migration Console also checks the control file (row count and totals) and maps the legacy codes with the approved code maps |
| After the load | BIBS screens and reports | Every record is authorised by a second user; the owner compares the records on the screens and in the lists and reports of BIBS with the template, and the data migration reconciliation compares the loaded totals with the legacy totals |

A record that is refused or found wrong is corrected in the template and loaded again; a correction after the load is made on the screen of the record, with the same maker-checker authorisation.

# 9 Sign-off of the master data

The owner of each dataset signs it off twice. The template is confirmed before it is loaded (Confirmed by and Date on the sheet, status Confirmed in the index). The loaded data is signed off after the load and the check against the template: for the SIT set-up with the platform set-up for Drop 1 SIT, for UAT with the values for UAT, and for production with the production values before the dress rehearsal. The legacy datasets loaded by the Data Migration Console are signed with the reconciliation of each trial migration, of the dress rehearsal and of the go-live migration, on the Sign-off screen of the console.

From the freeze of the code maps and reference values (T-7, 27 December 2027) a change of a master or reference value needs a change request approved by the change control board. After go-live the data is maintained on the screens of BIBS by the owners named in the index, with maker-checker.

# 10 Gaps and set-up on screens

The following datasets have a template but no upload or Migration Console layout yet. Their route is: configuration screen – upload on the screen (being added; until then BDOI fills this template and it is loaded on the screen with maker-checker). The owner checks the result against the template before the dress rehearsal.

Table 6: Datasets without an upload route

| Template | Dataset | Keyed on |
| --- | --- | --- |
| D0-02 | Branches | Setup & Administration › Setup › Branches |
| D0-04 | Cost centres and business lines | Setup & Administration › Setup › Dimensions |
| D0-07 | Account categories and numbering | Finance › General Ledger › Chart of Accounts |
| MD-02 | Currencies | Setup & Administration › Setup › Currencies & Rates |
| PM-09 | Lists of values and parameters | Setup & Administration › Broking Setup › Lists of Values |
| UA-02 | Role-to-permission matrix | Setup & Administration › User Access › Group Profile Requests |
| UA-06 | Lists of values | Lists of Values (New Business set) under maker-checker |
| D0-05 | Employees | Setup & Administration › Setup › Employees |
| MD-01 | Business partners (reinsurers, intermediaries, suppliers) | Setup & Administration › Setup › Business Partners |
| D0-03 | Holiday calendar | Setup & Administration › Setup › Holiday Calendar |
| MD-03 | Exchange rates and their source | Setup & Administration › Setup › Currencies & Rates |
| UA-04 | Separation-of-duties rules | Setup & Administration › User Access › Separation of Duties |
| D0-10 | Tax codes | Finance › Tax & Statutory › Tax Codes & Forms |
| D0-11 | Company bank accounts | Finance › Disbursement › Bank Accounts and Checks |
| D0-01 | Company | Setup & Administration › Setup › Companies |
| D0-08 | Accounting rules | Finance › Accounting Engine › Accounting Rules |
| D0-09 | Legacy control accounts | Finance › General Ledger › Chart of Accounts |
| D0-15 | Approval limits and matrices | Submitted Policies Setup, EB Setup, Compliance Setup (Configuration Versions) and Disbursement approver routing |
| TX-02 | Tax forms and filing calendar | Finance › Tax & Statutory › Tax Codes & Forms |
| UA-03 | Approvers, approval rules and limits | Setup & Administration › User Access › New Request |
| PM-02 | Coverages, perils and field rules | Client & Policy › Product Maintenance › Coverages & Clauses |
| PM-03 | Clause library | Client & Policy › Product Maintenance › Coverages & Clauses |
| D0-12 | Check books | Finance › Disbursement › Bank Accounts and Checks |
| D0-13 | Petty cash funds | Finance › Payables & Cash › Petty Cash |
| D0-14 | Bank statement layouts | Setup & Administration › Setup › Bank Statement Layouts |
| PM-04 | Rate tables | Client & Policy › Product Maintenance › Rates & Taxes |
| PM-10 | Incentive criteria | Client & Policy › Product Maintenance › Incentive Criteria |
| TX-01 | Party tax profiles (clients, insurers, payees) | Finance › Tax & Statutory › Party Tax Profiles |
| PM-06 | Packages in force at go-live | Client & Policy › Product Maintenance › New Package Request |
| PM-08 | Document templates | Setup & Administration › Broking Setup › Document Templates |
| UA-05 | Password, session and sign-in parameters | Setup & Administration › Administration › System Parameters |

BIBS does not hold the following data today; each is asked as a question in the BDOI Requirements and Inputs workbook, and BDOI decides whether it is needed.

Table 7: Data BIBS does not hold (questions to BDOI)

| Question | Data | What BIBS keeps and what is asked |
| --- | --- | --- |
| TX-Q04 | CTPL COCAF / LTO authentication fee | No field: BIBS has no charge other than the taxes above. Question TX-Q04 of the BDOI Requirements and Inputs workbook. |
| TX-Q04 | Notarial fee | No field. Question TX-Q04 of the BDOI Requirements and Inputs workbook. |
| TX-Q04 | Policy or documentation fee | No field. Question TX-Q04 of the BDOI Requirements and Inputs workbook. |
| TX-Q04 | Any other charge BDOI bills | No field. Question TX-Q04 of the BDOI Requirements and Inputs workbook. |
| TX-Q06 | Government payors (final VAT and EWT withheld) | BIBS has no final VAT or final withholding tax type and no government-payor flag on the client. Question TX-Q06 of the BDOI Requirements and Inputs workbook. |
| TX-Q09 | Top withholding agent clients | Withholding by a client is recorded as a 2307 received; BIBS has no top withholding agent flag on the client. Question TX-Q09 of the BDOI Requirements and Inputs workbook. |
| TX-Q06 | Final tax on bank interest | BIBS has no final withholding tax type; bank interest is posted by journal. Question TX-Q06 of the BDOI Requirements and Inputs workbook. |
| TX-Q06 | Percentage tax on BDOI's own receipts | The premium tax type is a charge on premiums; BIBS has no percentage tax on BDOI's own receipts. Question TX-Q06 of the BDOI Requirements and Inputs workbook. |
| TX-Q09 | Tax exemption certificates of clients | BIBS keeps no exemption certificate number or validity. Question TX-Q09 of the BDOI Requirements and Inputs workbook. |
| TX-Q08 | Company tax registration | BIBS keeps the TIN with its branch code (D0-01) only; no RDO, VAT registration, CAS or e-invoicing permit. Question TX-Q08 of the BDOI Requirements and Inputs workbook. |
| MD-Q02 | Geographic master (province, city / municipality, barangay, ZIP) and the LGU of the LGT | Addresses are free text (address, city, province, postal code); LGT follows the insurer branch rate (R04B), not the LGU Question MD-Q02 of the BDOI Requirements and Inputs workbook. |
| MD-Q03 | Motor vehicle master (make, model, body type, FMV / depreciation schedule) | Make and model are free text; motor rating uses the sum insured, the own damage factor and the rate, with no FMV or depreciation schedule Question MD-Q03 of the BDOI Requirements and Inputs workbook. |
| MD-Q04 | Industry codes (PSIC) | No industry field on the client Question MD-Q04 of the BDOI Requirements and Inputs workbook. |
| MD-Q04 | Countries and nationalities for KYC / AML | Nationality is a list; there is no country list for addresses or residence Question MD-Q04 of the BDOI Requirements and Inputs workbook. |
| MD-Q05 | Authorised signatories for letters, checks and BIR forms | Documents print signature lines; there is no signatory master for checks, letters and BIR forms Question MD-Q05 of the BDOI Requirements and Inputs workbook. |
| MD-Q06 | Report recipients and schedules | No report subscription: reports are run on demand except the production reconciliation extracts Question MD-Q06 of the BDOI Requirements and Inputs workbook. |
| MD-Q07 | E-mail and SMS sender settings | E-mail sender and fixed recipients are parameters; BIBS sends no SMS Question MD-Q07 of the BDOI Requirements and Inputs workbook. |
| MD-Q08 | Insurer contacts | No contact persons per insurer Question MD-Q08 of the BDOI Requirements and Inputs workbook. |
| TX-Q04 | Premium charges (DST, premium tax, VAT, FST, LGT, VAT on commission) and other charges | Other charges (COCAF / LTO authentication, notarial, documentation fees) have no field Question TX-Q04 of the BDOI Requirements and Inputs workbook. |
| TX-Q06 | BDOI's own taxes, tax profiles and tax forms | No final tax type, no government / top withholding agent flags, no exemption certificates Question TX-Q06 of the BDOI Requirements and Inputs workbook. |

The rules, matrices, schedules and other set-up listed on the sheet Configured on screens are decided by BDOI in working sessions and entered directly on the screens named there; there is no template to fill in, and the decisions are recorded in BDOI comments on that sheet.

# 11 Questions and contacts

Questions on a template or a column go to the sheet Questions and comments of the workbook; questions on a decision or a clarification go to the BDOI Requirements and Inputs workbook against the Ref of the row. The status of every dataset is reviewed at the weekly programme meeting with the Program Manager of Business Project Services and the iorta TechNXT Project Manager.